Daily Scrum Meeting Minutes:

Attendees: Stephannye Barreto Henriquez, John Clifford Hill, Elsa Nell Cuellar, Daniel Esquijerosa

Start time: 8:20pm

End time:  9:15pm

Stephannye Barreto Henriquez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Create a CloudWatch event rule that triggers the Lambda function when a user logs in without MFA.

  - Clean up Roles and Users for uniformity and testing purposes

- What is planned to be done until the next scrum meeting?

  - Create Mobile Push notifications for MFA login

  - Create Reporting and auditing feature for admins to identify non-compliant users and roles. Tracking purposes.

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

- What are the hurdles?

  - None

<John Clifford Hill>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created a CloudWatch event rule that triggers the Lambda function when a user logs in without MFA.

  - Cleaned up Roles and Users for uniformity and testing purposes

- What is planned to be done until the next scrum meeting?

  - Create Mobile Push notifications for MFA login

  - Create Reporting and auditing feature for admins to identify non-compliant users and roles. Tracking purposes.

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

- What are the hurdles?

  - None

<Elsa Cuellar>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Create a CloudWatch event rule that triggers the Lambda function when a user logs in without MFA.

  - Testing the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

- What is planned to be done until the next scrum meeting?

  - Create Mobile Push notifications for MFA login

  - Create Reporting and auditing feature for admins to identify non-compliant users and roles. Tracking purposes.

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

- What are the hurdles?

  - No hurdles.

Daniel Esquijerosa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Created a CloudWatch event rule that triggers the Lambda function when a user logs in without MFA.

  - Cleaned up roles and users for uniformity and testing purposes

- What is planned to be done until the next scrum meeting?

  - Create Mobile Push notifications for MFA login.

  - Create reporting and auditing features for admins to identify non-compliant users and roles for tracking purposes.

  - Test MFA enforcement mechanism.

  - Monitor CloudWatch logs to ensure that the Lambda function is functioning correctly.

  - Explore other AWS services to see what works best for our needs.

- What are the hurdles?

  - None.