Daily Scrum Meeting Minutes:

Attendees: Stephannye Barreto Henriquez, John Clifford Hill, Elsa Nell Cuellar, Daniel Esquijerosa

Start time: 8:25pm

End time:  9:25pm

Stephannye Barreto Henriquez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue to work on the IAM role for Lambda function that has necessary permissions to update IAM user profiles and assign MFA devices.

  - Attached the IAM policy to the specific roles that require MFA enforcement that were left.

- What is planned to be done until the next scrum meeting?

  - Create a CloudWatch event rule that triggers the Lambda function when a user

  - logs in without MFA.

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning

  - correctly.

- What are the hurdles?

  - None

<John Clifford Hill>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested the MFA enforcement mechanism

  - Monitored the CloudWatch logs to ensure that the Lambda function is functioning correctly.

  - worked on the IAM role for Lambda function that has necessary permissions to update IAM user profiles and assign MFA devices.

- What is planned to be done until the next scrum meeting?

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning

  - correctly.

- What are the hurdles?

  - None

<Elsa Cuellar>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Work inside of CloudWatch to create an event rule that will trigger the Lambda function.

  - Continue to monitor the CloudWatch logs.

  - Continue to also monitor the MFA enforcement mechanism to ensure it’s working.

- What is planned to be done until the next scrum meeting?

  - Create additional users and roles to test MFA enforcement in various ways.

  - Continue testing MFA enforcement mechanisms.

  - Do some more exploring in AWS to see more of their services.

  - Continue monitoring CloudWatch logs.

- What are the hurdles?

  - No hurdles.

Daniel Esquijerosa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Began brainstorming additional features.

  - Continued testing MFA enforcement mechanisms for newly created users.

- What is planned to be done until the next scrum meeting?

  - Create additional users and roles to test MFA enforcement in various ways.

  - Continue testing MFA enforcement mechanisms.

  - Continue monitoring CloudWatch logs to ensure MFA is working correctly.

  - Continue with user stories.

  - Continue exploring other AWS services to see what works best for our needs.

- What are the hurdles?

  - None.