Daily Scrum Meeting Minutes:

Attendees: Stephannye Barreto Henriquez, John Clifford Hill, Elsa Nell Cuellar, Daniel Esquijerosa

Start time: 9:25pm

End time:  10:25pm

Stephannye Barreto Henriquez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested the MFA enforcement mechanism and made some adjustments to code

  - Continued brainstorming additional features to implement.

- What is planned to be done until the next scrum meeting?

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

  - Continue exploring other AWS services to see what works best for our needs without adding too much development time.

- What are the hurdles?

  - None

<John Clifford Hill>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

  - Created Reporting and auditing feature for admins to identify non-compliant users and roles.

  - Made small adjustments to IAM policies

- What is planned to be done until the next scrum meeting?

  - Test the MFA enforcement mechanism

  - Monitor the CloudWatch logs to ensure that the Lambda function is functioning correctly.

  - Continue looking for improvements

- What are the hurdles?

  - None

<Elsa Cuellar>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued brainstorming additional features to implement that work best with our implementation of MFA.

  - Continued to refine MFA enforcement for users and roles.

  - Continued testing MFA enforcement mechanisms for users to ensure it is working correctly.

- What is planned to be done until the next scrum meeting?

  - Continue testing MFA enforcement mechanisms.

  - Continue monitoring CloudWatch logs to ensure MFA is working correctly.

  - Continue with user stories.

- What are the hurdles?

  - No hurdles.

Daniel Esquijerosa:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Continued brainstorming additional features to implement that work best with our implementation of MFA.

  - Continued to refine MFA enforcement for users and roles.

  - Continued testing MFA enforcement mechanisms for users to ensure it is working correctly.

- What is planned to be done until the next scrum meeting?

  - Create additional users and roles to test MFA enforcement to ensure everything works correctly.

  - Continue testing MFA enforcement mechanisms.

  - Continue monitoring CloudWatch logs to ensure MFA is working correctly.

  - Continue with user stories.

- What are the hurdles?

  - None.