Sprint Planning Meeting Minutes:

Attendees: Stephannye Barreto Henriquez, John Clifford Hill, Elsa Nell Cuellar, Daniel Esquijerosa

Start time: 6:00 PM

End time: 7:00 PM

After discussion, the velocity of the team was estimated to be two AWS Academy modules per sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Creating additional AWS IAM users and roles to test the MFA enforcement.

- Setup AWS CloudWatch and use metrics and alarms to monitor MFA Compliance

- Create and Implement additional features for MFA.

- Test the additional features before deploying.

The team members indicated their willingness to work on the following user stories.

- Stephannye Barreto Henriquez:

  - Creating additional AWS IAM users and roles to test the MFA enforcement.

  - Setup AWS CloudWatch and use metrics and alarms to monitor MFA Compliance

- John Clifford Hill:

  - Create and Implement additional features for MFA.

  - Test the additional features before deploying.

- Elsa Cuellar:

  - Create and Implement additional features for MFA.

  - Test the additional features before deploying.

- Daniel Esquijerosa:

  - Create additional AWS IAM users and roles to test the MFA enforcement.

  - Create and Implement additional features for MFA.

  - Test the additional features before deploying.