Sprint Planning Meeting Minutes:

Attendees: Stephannye Barreto Henriquez, John Clifford Hill, Elsa Nell Cuellar, Daniel Esquijerosa

Start time: 8:25 PM

End time: 9:25 PM

After discussion, the velocity of the team was estimated to be two AWS Academy modules per sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Continue testing

- Create Poster

- Create a powerpoint presentation.

- Prepare for presentation

- Export files for presentation

- Find additional improvements that can be implemented.

The team members indicated their willingness to work on the following user stories.

- Stephannye Barreto Henriquez:

  - Prepare for presentation

  - Export files for presentation

  - Find additional improvements that can be implemented.

- John Clifford Hill:

  - Create Poster.

  - Continue testing

  - Prepare for presentation

  - Find additional improvements that can be implemented.

- Elsa Cuellar:

  - Export files for presentation

  - Find additional improvements that can be implemented.

- Daniel Esquijerosa:

  - Continue testing

  - Create Poster

  - Create a powerpoint presentation

  - Prepare for presentation

  - Find additional improvements that can be implemented