Sprint Retrospective Meeting Minutes

Project: AWS Project 2

Attendees: Marcos Yauner

Sebastian Pina

Nick Sadiku

Michael A. Simon

Carlos Leal

Start time: 6:00pm

End time: 9:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

The split into two teams was good, allowing for the velocity in completing the AWS server and prefilling the documentation forms well in advance.

- Did we do a good job estimating the points (time required) for each user story?

This is a mix and match, users complete their work on a weekly basis and often dont give many updates, however, the team is well aware of what needs to be done when the team lead advises them.

- Did each team member work as scheduled?

For the most yes, there were issues with security credentials in AWS that halted the work schedule for a couple of days.

What went right?

- The team meeting was great that allowed everyone to get up to date on what was done and the workload that was coming.

How to address the issues in the next sprint?

- How to improve the process?

The Team lead will commence prefilling the project documentation forms, so that the rest of the team knows which sections to focus on.

- How to improve the product?

The Team lead added Full Access policies so that the issues of access denied would stop and continue on the template form.