Sprint Retrospective Meeting Minutes

Project: AWS Project 2

Attendees: Marcos Yauner

Sebastian Pina

Nick Sadiku

Michael A. Simon

Carlos Leal

Start time: 6:00pm

End time: 9:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

The team did beyond great estimating the velocity. With the agreed velocity we were able to finish the lecture AWS modules well in advance which allowed us to prepare, create, and deploy our AWS Serverless server.

- Did we do a good job estimating the points (time required) for each user story?

Yes, each active team member was given a time frame and task to complete their assignment for the project.

- Did each team member work as scheduled?

Yes with the exception of one Student, Michael Simon, which has been uncollaborative and unresponsive since Sprint 5.

What went right?

- Velocity and time frames were created and conducted efficiently.

How to address the issues in the next sprint?

- How to improve the process?

For the next sprint, each team member was assigned a project documentation duty with a team buddy to spread the workload efficiently.

- How to improve the product?

The Product was created and deployed successfully, no improvement is needed.