Sprint Retrospective Meeting Minutes

Project: AWS Project 2

Attendees: Marcos Yauner

Sebastian Pina

Nick Sadiku

Michael A. Simon

Carlos Leal

Start time: 6:00pm

End time: 9:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

The team's velocity was great. It gave us ample time to finish the AWS modules, develop our project and prepare our presentation slides.

- Did we do a good job estimating the points (time required) for each user story?

The time required per day should’ve been shortened to only one hour which was more than enough time.

- Did each team member work as scheduled?

Each time member worked as requested, except for one member who has not done any work all semester: Michael Simon.

What went right?

- Velocity and time frames were created and conducted efficiently.

How to address the issues in the next sprint?

- How to improve the process?

A buddy system should be implemented with each team when working on certain parts of the projects for accountability.

- How to improve the product?

Increase the memory cache and adding login credentials securely and deploy via AWS

Amplify.