Sprint 1

Daily Scrum Meeting Minutes (08/29):

Attendees:Jesus Rodriguez, Jose Altamirano, Sehyun Cho, Binhao Lu, Ralph Calixte, Daniel Milanes, Adeel Hye, Josecarlos Lusbel, Alexis Loriga, Rebeca Gonzalez,Mojeed Ashaleye,Austin Escobar,Maria Hernandez

Start time: < 5:15 pm >

End time: < 5:40 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched a video tutorial on Cytoscape

  - Joined the github and looked at some of the source code for the project

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the cytoscape interface

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed the Cytoscape & watched the tutorial videos

- What is planned to be done until the next scrum meeting?

  - Create slides for the product owner meeting

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Installed the Cytoscape & watched the tutorial videos

- What is planned to be done until the next scrum meeting?

  - This is first time meeting

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Product owner, got team situated

- What is planned to be done until the next scrum meeting?

  - Go over cytoscape, have slides ready

- What are the hurdles?

  - Information about system discrepancy, just got introduced

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned more about the project and get familerized with what we are doing.

- What is planned to be done until the next scrum meeting?

  - Watch youtube videos and do more stuff on ctyoscape

- What are the hurdles?

  - Getting familerized with the group and get more information about cytoscape

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Download and introduce myself to Cytoscape and introduce myself to the github project group. Be more familiar with the cytoscape and watching tutorials on cytoscape.

- What is planned to be done until the next scrum meeting?

  - Learn more about the project with team and cytoscape

- What are the hurdles?

  - It will take time to familiarize myself with the team, project, and cytoscape but will become more easier overtime

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched videos on cytoscape to learn more.

- What is planned to be done until the next scrum meeting?

  - Learn more about ctyoscape and the project in general.

- What are the hurdles?

  - Getting familiar with the source code and the tools involved for the project.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Downloaded cytoscape on my devices.

  - Joined the Github organization related to the project.

- What is planned to be done until the next scrum meeting?

  - Learn more about cytoscape and its practical uses.

- What are the hurdles?

  - Learning how to use the program efficiently, so that I can know how to improve it.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the first meeting with the product owner

  - Familiarize myself with Cytoscape

  - Joined the project GitHub

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about the program cytoscape used for the project

- What are the hurdles?

  - Nothing of note yet

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Downloaded Cytoscape and watched introductory videos.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about Cytoscape

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Downloaded Cytoscape & watched the tutorial videos

- What is planned to be done until the next scrum meeting?

  - Create slides for the product owner meeting

- What are the hurdles?

  - None

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Downloaded Cytoscape

  - Joined the GitHub

- What is planned to be done until the next scrum meeting?

  - Create slides for the product owner meeting

- What are the hurdles?

  - None so far

Maria Hernandez

- How many hours did I work since the last meeting?

2hr

- What was done since last meeting?

I watched youtube videos on cytoscape

I downloaded cytoscape

- What is planned to be done until the next scrum meeting?

Get familiarized more with cytoscape

- What are the hurdles?

None

Daily Scrum Meeting Minutes (08/30):

Attendees:Jesus Rodriguez, Jose Altamirano, Sehyun Cho, Binhao Lu, Ralph Calixte, Daniel Milanes, Josecarlos Lusbel, Alexis Loriga, Rebeca Gonzalez,Mojeed Ashaleye,Austin Escobar,Maria Hernandez

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued looking at the source code for the project

  - Experimented a bit more with the Cytoscape program

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the cytoscape interface

- What are the hurdles?

  - Some troubles grasping how the source code works

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created powerpoint slide

- What is planned to be done until the next scrum meeting?

  - Finish the slide for meeting tomorrow and try to download Cyfinder V1 plugin

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Installed the Cytoscape & watched the tutorial videos

- What is planned to be done until the next scrum meeting?

  - Continue learn Cytoscape.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued looking at the source code for the project

  - Experimented a bit more with the Cytoscape program

- What is planned to be done until the next scrum meeting?

  - Go over cytoscape, have slides ready

- What are the hurdles?

  - Grasping the code

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched some videos on cytoscape

- What is planned to be done until the next scrum meeting?

  - Continue to Watch youtube videos and do more stuff on ctyoscape

- What are the hurdles?

  - Getting more familerized with the group and get more information about cytoscape

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched videos on cytoscape to learn more about it. Looked at source code and refreshed on Java to better understand it.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about cytoscape and the cyfinder source code. Become more familiar with the cytoscape program and the project.

- What are the hurdles?

  - Getting more familiar with cytoscape takes time. And figuring out the source code as well.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed cytoscape and watched more videos about it.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about cytoscape. Also look at the source code for the project.

- What are the hurdles?

  - Getting familiar with the source code and cytoscape.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued to familiarize myself with Cytoscape

  - Learned more about Cytoscape apps

- What is planned to be done until the next scrum meeting?

  - Learn more about cytoscape and its practical uses.

- What are the hurdles?

  - Learning how to use the program efficiently, so that I can know how to improve it.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - More work done with Cytoscape and getting familiar with the program

  - Shadow capstone II

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about the program cytoscape used for the project

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing to familiarize myself with Cytoscape.

- What is planned to be done until the next scrum meeting?

  - Start working on my personal slide.

- What are the hurdles?

  - N/A

Maria Hernandez

- How many hours did I work since the last meeting?

2hr

- What was done since last meeting?

I watched youtube videos on cytoscape

- What is planned to be done until the next scrum meeting?

Get familiarized more with cytoscape

Make slides about week 1

- What are the hurdles?

None

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at the provided code for the project

  - Experimented a bit more with the Cytoscape program

  - Created my slide for the Week 1 Progress

- What is planned to be done until the next scrum meeting?

  - Ongoing familiarization of with the cytoscape software

- What are the hurdles?

  - Some troubles grasping how the source code works

Daily Scrum Meeting Minutes (08/31):

Attendees:Jesus Rodriguez, Jose Altamirano, Sehyun Cho, Binhao Lu, Ralph Calixte, Daniel Milanes, Josecarlos Lusbel, Alexis Loriga, Rebeca Gonzalez,Mojeed Ashaleye,Austin Escobar,Maria Hernandez,Adeel Hye

Start time: < 5:15 pm >

End time: < 5:35 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Downloaded the CyFinder app and experimented a bit more with CytoScape

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the cytoscape interface

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished slide for week 1, downloaded Cyfinder plugin

- What is planned to be done until the next scrum meeting?

  - Import Cyfinder repository to the local environment

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to learn Cytoscape.

- What is planned to be done until the next scrum meeting?

  - Continue to learn Cytoscape.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched few intro to Cytoscape videos and read some intro to cytoscape educational websites

- What is planned to be done until the next scrum meeting?

  - https://cytoscape.org/documentation_users.html <- glanced docs but could not really understand

- What are the hurdles?

  - Grasping the code/software

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more videos on cytoscape and downloaded it

- What is planned to be done until the next scrum meeting?

  - Continue to Watch youtube videos and do more stuff on ctyoscape

- What are the hurdles?

  - Understanding the source code

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more cytoscape tutorial videos and also get cyfinder installed onto the cytoscape program. Looked at source code a little bit as well

- What is planned to be done until the next scrum meeting?

  - To continue to learn more cytoscape and try to see if I can apply the knowledge I got from the videos into cytoscape to be more familiar with it as well as look into the how cyfinder works.

- What are the hurdles?

  - Its hard to understand the source code of cyfinder currently but will eventually try to understand it. To be more familiar with the environment of cytoscape and understand cyfinder implementation which can be a little difficult as I still must get familiar with the cytoscape.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more videos and installed the files for the project on my computer.

- What is planned to be done until the next scrum meeting?

  - Once again, just continue to get more familiar with cytoscape and the project code itself..

- What are the hurdles?

  - Understanding the source code and cytoscape.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Explored Cytoscape’s interface more

  - Downloaded CyFinder to my devices

- What is planned to be done until the next scrum meeting?

  - Learn more about cytoscape and its practical uses.

- What are the hurdles?

  - Learning how to use the program efficiently, so that I can know how to improve it.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - More work done with Cytoscape and getting familiar with the program

  - Finish powerpoint slide for the product owner

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about the program cytoscape used for the project

- What are the hurdles?

  - Haven’t been able to meet with the product owner again

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing to familiarize myself with Cytoscape

  - Finished working on my week 1 progress slide

- What is planned to be done until the next scrum meeting?

  - Start looking at the source code in the GitHub repository

- What are the hurdles?

  - N/A

Maria Hernandez

- How many hours did I work since the last meeting?

2hr

- What was done since last meeting?

I watched youtube videos on cytoscape

Install CyFinder

Review GitHub code

Created slides

- What is planned to be done until the next scrum meeting?

Get familiarized more with environment

- What are the hurdles?

Understand better the source code

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - More work done with Cytoscape and getting familiar with the program via YouTube

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about the program cytoscape used for the project

- What are the hurdles?

  - Haven’t been able to meet with the product owner again

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Downloaded Cytoscape, learned graphing data structure

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about cytoscape and Cyfinder

- What are the hurdles?

  - Haven’t been able to meet with the product owner again

  - Unable to download Cyfinder

Daily Scrum Meeting Minutes (09/01):

Attendees:Jesus Rodriguez, Jose Altamirano, Sehyun Cho, Binhao Lu, Ralph Calixte, Daniel Milanes, Josecarlos Lusbel, Alexis Loriga, Rebeca Gonzalez,Mojeed Ashaleye,Austin Escobar,Maria Hernandez,Adeel Hye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued using Cytoscape and read some online resources on CyFinder

  - Looked at the source code again to familiarize myself with what we may need to do regarding both front end and back end

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the cytoscape interface

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Imported Cyfinder repository to the local environment

- What is planned to be done until the next scrum meeting?

  - Keep reviewing Cytoscape

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to learn Cytoscape.

- What is planned to be done until the next scrum meeting?

  - Continue to learn Cytoscape.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched few intro to Cytoscape videos and read some intro to cytoscape educational websites

- What is planned to be done until the next scrum meeting?

  - https://cytoscape.org/documentation_users.html <- glanced docs but could not really understand

- What are the hurdles?

  - Grasping the code/software

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more videos on cytoscape and downloaded it. Looked at the source code for a bit

- What is planned to be done until the next scrum meeting?

  - Continue to Watch youtube videos and do more stuff on ctyoscape

- What are the hurdles?

  - Getting an understanding the source code

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked cytoscape videos and understood some of its functions.

- What is planned to be done until the next scrum meeting?

  - To learn more about cytoscape and cyfinder source code.

- What are the hurdles?

  - Make sure I fit my time and schedules to be able to learn enough about the cytoscape environment and understand some of the source code of cyfinder.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more videos and looked at some documentation..

- What is planned to be done until the next scrum meeting?

  - Continue to get more familiar with cytoscape and the source code.

- What are the hurdles?

  - Understanding the source code and cytoscape.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more about Cytoscape’s uses

  - Figured out how to import and edit graphs in cytoscape

- What is planned to be done until the next scrum meeting?

  - Learn more about Cytoscape and its practical uses.

- What are the hurdles?

  - Learning how to use the program efficiently, so that I can know how to improve it.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - More work done with Cytoscape and getting familiar with the program

  - Arrange meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about the program cytoscape used for the project

- What are the hurdles?

  - Meeting time with product owner, not everyone can attend the time.

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing to familiarize myself with Cytoscape

  - Started looking at the source code for the CyFinder app

- What is planned to be done until the next scrum meeting?

  - Continue to examine the CyFinder source code and possibly reach out to a capstone 2 student to determine availability for “shadowing”

- What are the hurdles?

  - N/A

Maria Hernandez

- How many hours did I work since the last meeting?

1hr

- What was done since last meeting?

Continue reviewing  GitHub code

Continue familiarizing with the environment

- What is planned to be done until the next scrum meeting?

Download repository from GitHub

Continue familiarizing with the environment for future app development

- What are the hurdles?

Understand entire code

Mojeed Ashaleye

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Introduced myself to Cytoscape via videos, websites, and documentation.

- What is planned to be done until the next scrum meeting?

  - Getting a firm grasp of Cytoscape

- What are the hurdles?

  - Unable to get in contact with product owner

  - Grasping the code/software

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Downloaded Cytoscape, learned graphing data structure

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about cytoscape and Cyfinder

- What are the hurdles?

  - Haven’t been able to meet with the product owner again

  - Unable to download Cyfinder

Daily Scrum Meeting Minutes (09/02):

Attendees:Jesus Rodriguez, Jose Altamirano, Sehyun Cho, Binhao Lu, Ralph Calixte, Daniel Milanes, Josecarlos Lusbel, Alexis Loriga, Rebeca Gonzalez,Mojeed Ashaleye,Austin Escobar,Maria Hernandez,Adeel Hye

Start time: < 12:00 pm >

End time: <  12:15 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched a few more quick videos on CytoScape and what its used for

  - Continued reading some CyFinder online docs

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with the cytoscape interface

  - Try and read more about CyFinder

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Overviewed the github repository

- What is planned to be done until the next scrum meeting?

  - Keep watching CytoScape tutorial videos & reading Cyfinder codes

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to learn Cytoscape.

- What is planned to be done until the next scrum meeting?

  - Continue to learn Cytoscape.

  - 2nd time meet PO

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Product owner, did backlog, compared progress

- What is planned to be done until the next scrum meeting?

  - Watch more videos to try to hit bugs and issues to bring to the product owner for next time on wednesday.

- What are the hurdles?

  - Grasping the code/software

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched more videos on cytoscape and downloaded it

- What is planned to be done until the next scrum meeting?

  - Continue to Watch youtube videos and do more stuff on ctyoscape

- What are the hurdles?

  - Understanding the source code

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tested cytoscape program for a bit. Looked at the cyfinder source code as well.

- What is planned to be done until the next scrum meeting?

  - Learning more about cytoscape and cyfinder functions and applications. Familiarize myself with some of the source code of cyfinder.

- What are the hurdles?

  - To make way for some time to work on learning cytoscape and cyfinder and trying to understand how the new environment works.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Played around with cytoscape to get used to the UI.

- What is planned to be done until the next scrum meeting?

Continue to learn more about how CyFinder works.

- What are the hurdles?

  - Understanding the source code and cytoscape.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Explored Cytoscape’s interface more

  - Learned how to implement node filters

- What is planned to be done until the next scrum meeting?

  - Learn more about cytoscape and its practical uses.

- What are the hurdles?

  - Learning how to use the program efficiently, so that I can know how to improve it.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - More work done with Cytoscape and getting familiar with the program

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about the program cytoscape used for the project

- What are the hurdles?

  - Haven’t been able to meet with the product owner again

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continuing to familiarize myself with Cytoscape

  - Started looking through GitHub source code

- What is planned to be done until the next scrum meeting?

  - Test the code (somehow) and see if I can find any bugs

- What are the hurdles?

  - N/A

Maria Hernandez

- How many hours did I work since the last meeting?

2hr

- What was done since last meeting?

Continue getting familiar with environment

Continue review source code

- What is planned to be done until the next scrum meeting?

Continue familiarizing with environment and source code

- What are the hurdles?

Understand better the source code

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - More work done with Cytoscape and getting familiar with the program via YouTube

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about the program cytoscape used for the project

- What are the hurdles?

  - Haven’t been able to meet with the product owner again

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Downloaded Cytoscape, learned graphing data structure

- What is planned to be done until the next scrum meeting?

  - Continue to shadow capstone II students and learn more about cytoscape and Cyfinder

- What are the hurdles?

  - Haven’t been able to meet with the product owner again

  - Unable to download Cyfinder

Mojeed Ashaleye

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Introduced myself to Cytoscape via videos, websites, and documentation.

- What is planned to be done until the next scrum meeting?

  - Getting a firm grasp of Cytoscape

- What are the hurdles?

  - Unable to get in contact with product owner

  - Grasping the code/software

Daily Scrum Meeting Minutes (09/06):

Attendees: Jesus Rodriguez, Daniel Milanes, Sehyun Cho, Mojeed Ashaleye, Alexis Loriga, Ralph Calixte, Binhao Lu, Maria Hernandez, Josecarlos Lusbel, Jose Altamirano, Adeel Hye, Rebeca Gonzalez

Start time: < 5:15 pm >

End time: < 5:30 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Experimented with the CytoScape interface and Cyfinder a bit more in preparation for our next product owner meeting

- What is planned to be done until the next scrum meeting?

  - Edit my slides to better show where I am currently at in terms of my progress in this project

- What are the hurdles?

  - CyFinder and Cytoscape can be a bit confusing to understand

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Imported sample dataset to Cytoscape and tried to organize tables by watching tutorial videos

- What is planned to be done until the next scrum meeting?

  - Keep watching tutorials and trying different functions in Cytoscape

- What are the hurdles?

  - Could not display label of the components

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue learn about Cytoscape

- What is planned to be done until the next scrum meeting?

  - Keep watching tutorials and trying Cytoscape

  - Wait next PO meeting

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Installed Cyfinder, created networks and communities

- What is planned to be done until the next scrum meeting?

  - Explored more features of cyfinder and practice to present

- What are the hurdles?

  - No set objectives yet

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed my knowledge of cytoscape and java.

- What is planned to be done until the next scrum meeting?

  - Finish up with the scrum powerpoint and learn anything I need to about cytoscape and the cyfinder project. Apply my knowledge of cytoscape to create networks.

- What are the hurdles?

  - The hurdle of having time to properly learn about cytoscape and cyfinder in a proper efficient way.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at some of the algorithms for the subgraph finder.

  - Looked at more videos for cytoscape.

- What is planned to be done until the next scrum meeting?

  - Continue to learn more about how the programs work.

  - Get familiar with the algorithms used in the code.

  - Learn more about cytoscape

  - Review my knowledge of Java

- What are the hurdles?

  - Learning about how the source code works, and how the whole program operates.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched a Cytoscape tutorial

  - Browsed the GitHub for the project

- What is planned to be done until the next scrum meeting?

  - Attempt to learn more about how the Github works.

- What are the hurdles?

  - Learning exactly what work has been done with the project with the documentation given so I have an understanding of what can be done.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on Cytoscape and Cyfinder

- What is planned to be done until the next scrum meeting?

  - Continued observation of Cyfinder development and become more familiar with Cytoscape

- What are the hurdles?

  - Understanding the code for Cyfinder

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to look through source code

- What is planned to be done until the next scrum meeting?

  - Test the code to figure out why things work the way they do (originally I’d planned to test the code but it’s more complex than I thought)

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - More practice with cytoscape and graph algorithms

- What is planned to be done until the next scrum meeting?

  - Review source code more

- What are the hurdles?

  - Better understanding of application and source code

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Downloaded CyFinder and made some mini graphs of Cytoscape

- What is planned to be done until the next scrum meeting?

  - Definitely familiarizing myself with CyFinder

- What are the hurdles?

  - Getting a grasp of CyFinder

Maria Hernandez:

- How many hours did I work since the last meeting?

- 2hr

- What was done since the last scrum meeting?

  - Meet with PO

  - Continue familiarizing with environment

- What is planned to be done until the next scrum meeting?

  - Continue working familiarizing with the code

- What are the hurdles?

  - Understand better the code

Daily Scrum Meeting Minutes (09/07):

Attendees: Jesus Rodriguez, Sehyun Cho, Daniel Milanes, Ralph Calixte, Maria Hernandez, Binhao Lu, Alexis Loriga, Jose Altamirano, Josecarlos Lusbel, Austin Escobar, Rebeca Gonzalez

Start time: < 5:15 pm >

End time: < 6:15 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with the Cytoscape interface and experimented a bit more

- What is planned to be done until the next scrum meeting?

  - Look at the documentation from last semester’s group

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried Cyfinder edge betweenness function from the sample dataset

- What is planned to be done until the next scrum meeting?

  - Try more functions of Cyfinder

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Try to use cytoscape to build your own

- What is planned to be done until the next scrum meeting?

  - Try Cyfinder

- What are the hurdles?

  - Still not clearly sure how to use CyFinder

  - I can’t join our git group.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with PO examined Cyfinder

- What is planned to be done until the next scrum meeting?

  - Create jar file for cyfinder

- What are the hurdles?

  - Getting the code base on our side

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed cytoscape and java

  - Update the power point presentation

- What is planned to be done until the next scrum meeting?

  - Learn more about Cytoscape and the Cyfinder and use what i know to create a network.

- What are the hurdles?

  - Understanding the code of Cyfinder

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I familiarized myself with cytoscape and the source code. And learned a little bit of data structures.

- What is planned to be done until the next scrum meeting?

  - I plan to learn more about data structures using Java and learn more about the source code and documentation for the project

- What are the hurdles?.

  - Learning to familiarize myself with the environment and project, notably remembering data structures elements and new data structures elements as well which will take some time.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at the subgraph finder code and met with the product owner.

- What is planned to be done until the next scrum meeting?

  - Find out more about jar files.

  - Compile the programs properly to make the jar files.

  - Install or import the jar file for cyfinder into cytoscape.

  - Refresh my knowledge on graphs and data structures.

- What are the hurdles?

  - Need to familiarize myself with jar files.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Watched another Cytoscape tutorial

  - Familiarized myself with Cytoscape’s various features

- What is planned to be done until the next scrum meeting?

  - Attempt to learn more about the context of the project.

- What are the hurdles?

  - Learning exactly what work has been done with the project with the documentation given so I have an understanding of what can be done.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on Cytoscape and Cyfinder

- What is planned to be done until the next scrum meeting?

  - Planned to figure out what direction to work on the project

  - Continue working with other students on the project

- What are the hurdles?

  - What to add to Cyfinder

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued looking through source code

  - Started reviewing concepts related to directed and undirected graphs so as to better understand eigenvectors (an important component of the app)

- What is planned to be done until the next scrum meeting?

  - Continue to review graphs

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Introduced myself to Cytoscape via videos, websites, and documentation.

- What is planned to be done until the next scrum meeting?

  - Getting a firm grasp of Cytoscape

- What are the hurdles?

  - Gott in contact with product owner

  - Grasping the code/software

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with PO

  - Go over code and try to understand it better

  - Refresh Java

- What is planned to be done until the next scrum meeting?

  - Start discussing what to add or fix to the code

- What are the hurdles?

  - Understand the code

Daily Scrum Meeting Minutes (09/08):

Attendees: Jesus Rodriguez, Sehyun Cho, Jose Altamirano, Ralph Calixte, Daniel Milanes,Binhao Lu, Adeel Hye, Maria Hernandez, Alexis Loriga, Josecarlos Lusbel, Mojeed Ashaleye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read the documentation left behind by last semester’s members

  - Looked into how to download a jar file from github and use that for Cytoscape/cyfinder

- What is planned to be done until the next scrum meeting?

  - Continue reading some of the documentation

  - Try and download a jar file for the cyfinder repository

- What are the hurdles?

  - Documentation has a lot of info that can be hard to sift through

  - Not many informative sources on how to download a github repo as a jar file

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read & downloaded the project documentation

  - Cloned the repository to the local PC

- What is planned to be done until the next scrum meeting?

  - Start reviewing the codes, understanding the logic

  - Read the User manual again before review

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read & downloaded the project documentation

- What is planned to be done until the next scrum meeting?

  - Start try to do the user story

- What are the hurdles?

  - Still wait to join Git

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the documentation and reviewed some of the data structures Java concepts.

- What is planned to be done until the next scrum meeting?

  - To understand more about the documentation and see what the plans the team has for the project. I will also review the cytoscape environment and how cyfinder plugin fits into it. Also most importantly to learn more about advance data structures.

- What are the hurdles?

  - Learning about data structures fast in which it can be easy to feel lost in understanding the concepts and applications but will be more easy to understand over time.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read some of the documentation from the previous group.

  - Looked into jar files a bit.

- What is planned to be done until the next scrum meeting?

  - Continue reading over documentation to know what must be done and worked on.

  - Try to compile the programs to get the jar files.

- What are the hurdles?

  - Understanding how to use the jar file fir cyfinder in cytoscape.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed material on the Cytoscape Github

- What is planned to be done until the next scrum meeting?

  - Start working on compiling the programs

- What are the hurdles?

  - Learning exactly what work has been done with the project with the documentation given so I have an understanding of what can be done.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review project documentation

- What is planned to be done until the next scrum meeting?

  - Continue to review documentation

  - Refresher on graphs and vectors for the project

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed content relating to graphs and vectors

- What is planned to be done until the next scrum meeting?

  - Continue reviewing graphs and trying to get a better understanding of eigenvectors and eigenvalues.

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review source code

- What is planned to be done until the next scrum meeting?

  - Get better understanding of cytoscape and source code

- What are the hurdles?

  - Limited understanding of the software

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - I worked 2 hours.

- What was done since the last scrum meeting?

  - Progress on CytoScape and CyFinder was discussed.

- What is planned to be done until the next scrum meeting?

  - Really getting familiarized with documentation.

- What are the hurdles?

  - The learning curve is not bad. So there aren’t many hurdles other than unexpected ambiguity with learning the code.

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Review project documentation

  - Review source code

- What is planned to be done until the next scrum meeting?

  - Continue understanding of the code

  - Figure out what to add or fix to the code for this seester

- What are the hurdles?

  - Better understanding of the code

Daily Scrum Meeting Minutes (09/09):

Attendees: Jesus Rodriguez, Jose Altamirano, Sehyun Cho, Maria Hernandez,Austin Escobar, Daniel Milanes, Josecarlos Luzbel,Binhao Lu, Mojeed Ashaleye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read a bit more of the documentation from the last sprint

  - Created a jar file for one of the github repositories

- What is planned to be done until the next scrum meeting?

  - Look into how to download the jar for the other repository

- What are the hurdles?

  - Some confusion on how last group used packages from another repository

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read part of the project documentation

- What is planned to be done until the next scrum meeting?

  - Keep reviewing the codes

  - Try more functions of Cyfinder

  - Review UML diagram to understand the project

- What are the hurdles?

  - Understanding the logic of each function

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read documentation of project

- What is planned to be done until the next scrum meeting?

  - Practice Cytoscape

- What are the hurdles?

  - Wait to join git group

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read documents related to the project

- What is planned to be done until the next scrum meeting?

  - Review the code more

  - Use some functions of Cyfinder

  - Get an understanding of the UML diagram

- What are the hurdles?

  - Understanding what each function main objective is

Alexis Loriga:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the documentation.

  - Read about the map equation.

- What is planned to be done until the next scrum meeting?

  - Continue to review the document and look into any relevant information that is useful in understanding the project.

  - Continue looking into the map equation.

  - Start looking into the infomap algorithm.

- What are the hurdles?

  - Understanding background information needed to understand how to implement other algorithms and functions.

Ralph Calixte:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review Documentation

  - Refresher on graphs and vectors for the project

- What is planned to be done until the next scrum meeting?

  - Continue to Review Documentation

  - Continue to work on graphs and vectors

- What are the hurdles?

  - None so far

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to review graphs

- What is planned to be done until the next scrum meeting?

  - Finish reviewing graphs and begin reviewing other concepts necessary to understand eigenvectors at a basic level (some linear algebra and matrix theory might be necessary…).

- What are the hurdles?

  - I’m not familiar with matrix theory and will be learning the relevant portions from scratch.

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - I worked 2 hours.

- What was done since the last scrum meeting?

  - Progressing on coding.

- What is planned to be done until the next scrum meeting?

  - Really getting familiarized with documentation.

- What are the hurdles?

  - The learning curve is not bad. So there aren’t many hurdles other than unexpected ambiguity with learning the code.

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Review code

  - Review graphs  and vectors

- What is planned to be done until the next scrum meeting?

  - Continue code review

- What are the hurdles?

  - Understand better the conceps