Sprint 4

Daily Scrum Meeting Minutes (10/10):

Attendees: Jesus Rodriguez, Daniel Milanes, Binhao Lu, Mojeed Ashaleye, Jose Altamirano, Alexis Loriga, Josecarlos Lusbel, Maria Hernandez, Ralph Calixte

Start time: < 5:15 pm >

End time: < 5:30 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on the huffman coding class

  - Looked into some possibilities as far as what packages need to be included in our class

- What is planned to be done until the next scrum meeting?

  - Look into some other possible classes that we are forgetting will be useful

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched about the infomap algorithm

  - Updated some part of the InfoMapDriver

- What is planned to be done until the next scrum meeting?

  - Brainstorming ideas for the InfoMapAlgorithm

  - Keep track of the other teams’ work

  - Keep implementing InfoMapDriver and InfoMapAlgorithm files

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Try new informap

  - Make informap txt file

- What is planned to be done until the next scrum meeting?

  - Reviewed existing algorithm codes to implement infomap

  - Try new informap

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review infomap code

  - Get an idea on how to develop more on infomap

- What is planned to be done until the next scrum meeting?

  - Meet up to discuss on infomap

- What are the hurdles?

  - N/a

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finalized some research on infomaps. Continued to learn more about its implementation for Java.

- What is planned to be done until the next scrum meeting?

  - To collaborate and shadow with my teammates on working on the infomap main class. Research more about infomaps.

- What are the hurdles?

  - Learning how to implement infomap can seem like a complicated task at first so I should try to learn how to handle those vague scenarios with knowledge from my reasearch.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed Huffman coding.

  - Wrote some pseudocode for Huffman coding.

- What is planned to be done until the next scrum meeting?

  - Keep working on the Huffman code.

- What are the hurdles?

  - None right now.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into previous group documentation to find information on old algorithm implementation, nothing substantial found.

- What is planned to be done until the next scrum meeting?

  - Attempt to duplicate one of the older algorithms in CyFinder to see if I can get it to appear on the frontend GUI of the app.

- What are the hurdles?

  - Figuring out just how the algorithms were implemented

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Plan for how we are going to be working on Huffman and Testing code

- What is planned to be done until the next scrum meeting?

  - Plan for how we are going to be working on Huffman and Testing code

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - More InfoMap review

- What is planned to be done until the next scrum meeting?

  - Get together with Binhao to discuss the next steps for our mini-group

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked a little bit into the InfoMap algorithm and InfoMap Driver

- What is planned to be done until the next scrum meeting?

  - Mostly working and focusing on the InfoMap algorithm first

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Create infomap algorithm class

  - Start coding and reading documentation at the same time to see how we should implement the infomap

- What is planned to be done until the next scrum meeting?

  - Get at least the first part of the infomap algorithm coded

- What are the hurdles?

  - Understand infomap better

Daily Scrum Meeting Minutes (10/11):

Attendees: Jesus Rodriguez, Jose Altamirano, Daniel Milanes,Maria Hernandez, Mojeed Ashaleye, Sehyun Cho, Alexis Loriga, Ralph Calixte, Josecarlos Lusbel, Binhao Lu, Rebeca Gonzalez,Austin Escobar

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Scheduled meeting with the team

  - Researched infomap algorithm

- What is planned to be done until the next scrum meeting?

  - Need to brainstorm how to convert pseudocode of the infomap to java syntax

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched about the infomap algorithm

  - Updated some part of the InfoMapDriver

- What is planned to be done until the next scrum meeting?

  - Keep track of the other teams’ work

  - Keep implementing InfoMapDriver and InfoMapAlgorithm files

- What are the hurdles?

  - None

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up eclipse to start working on infomap

- What is planned to be done until the next scrum meeting?

  - Test if everything is set up correclty with github and eclipse while making sure infomap is branched off.

- What are the hurdles?

  - N/A

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked a bit more into testing infomaps to understand its concept. Still researching more about infomap and its implementation.

- What is planned to be done until the next scrum meeting?

  - To collaborate with team and help start the infomap main class. Continue to research more about infomaps relation to the implementation into cyfiner.

- What are the hurdles?

  - Understanding how to fit the concept of infomaps into implementation in Java is tricky to do.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Had Jesus the capstone II team lead commit and push my code for the Huffman node and comparator to our Github branch.

  - Wrote a method that traverses the Huffman tree and generates the Huffman code values for the node..

- What is planned to be done until the next scrum meeting?

  - Work on a method that generates the Huffman tree by extracting minimum frequencies from a priority set and adds them up to make internal nodes.

- What are the hurdles?

  - Trying to plan ahead to make the methods compatible with what other groups make.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into Louvain algorithm implementation in CyFinder

- What is planned to be done until the next scrum meeting?

  - Try and copy the algorithm to see if I can get it to show up in the app

- What are the hurdles?

  - Understanding what makes the GUI of the algorithm work in source code

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Plan for how we are going to be working on Huffman and Testing code

- What is planned to be done until the next scrum meeting?

  - Continue to plan and work on Huffman coding with the other members.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Downloaded the master files from the repository and set everything up in Eclipse is anticipation of beginning work on the InfoMap class

- What is planned to be done until the next scrum meeting?

  - Ideally, meet up and plan the next steps regarding development on the InfoMap class

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked a little bit into the InfoMap algorithm and InfoMap Driver

- What is planned to be done until the next scrum meeting?

  - Mostly working and focusing on the InfoMap algorithm first

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Continue working on infomap algorithm class

- What is planned to be done until the next scrum meeting?

  - Continue working on infomap algorithm class

- What are the hurdles?

  - Some bugs are encounter during the implementation of map equation

Daily Scrum Meeting Minutes (10/12):

Attendees: Jesus Rodriguez, Maria Hernandez, Daniel Milanes, Sehyun Cho, Ralph Calixte,Binhao Lu, Jose Altamirano, Josecarlos Lusbel, Rebeca Gonzalez, Adeel Hye, Mojeed Ashaleye

Start time: < 5:15 pm >

End time: < 5:45 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into potential routes to take with regards to working on the HuffComparator class

- What is planned to be done until the next scrum meeting?

  - Meet with my group mates to discuss the proper path to take in order to finish the huffcomparator class and finally begin work in the main huffmancode class

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Organized the tasks for the InfoMapAlgorithm class

  - Read articles about the map equation

- What is planned to be done until the next scrum meeting?

  - Need to convert algorithm pseudocode to Java syntax

- What are the hurdles?

  - Math equations converting

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched map equation to java implementation

- What is planned to be done until the next scrum meeting?

  - Meet with subgroup to work on the package infomap to implement walker

- What are the hurdles?

  - Meeting schedules dont align

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over Huffman coding again.

- What is planned to be done until the next scrum meeting?

  - Start working on method that creates the Huffman tree.

- What are the hurdles?

  - None right now.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into InfoMap documentation to view the multiple parts of the equation

- What is planned to be done until the next scrum meeting?

  - Find out how to create a Random Walker for the algorithm

- What are the hurdles?

  - Figuring out what the parts all contribute to the completed algorithm

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to plan and work on Huffman coding with the other members.

- What is planned to be done until the next scrum meeting?

  - Continue to plan and work on Huffman coding with the other members.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Briefly went over expectations regarding the necessary contents of the InfoMap class with Jesus

- What is planned to be done until the next scrum meeting?

  - Work with my subgroup to begin implementing the “random walker” function

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Read about the map equation

- What is planned to be done until the next scrum meeting?

  - Meet with subgroup

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked a little bit into the InfoMap algorithm and InfoMap Driver

- What is planned to be done until the next scrum meeting?

  - Mostly working and focusing on the InfoMap algorithm first

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Continue working with the map equation trying to convert it to java syntax

- What is planned to be done until the next scrum meeting?

  - Continue working with the infomap algorithm class(map equation)

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (10/13):

Attendees: Jesus Rodriguez, Sehyun Cho, Mojeed Ashaleye, Jose Altamirano, Alexis Loriga, Daniel Milanes, Ralph Calixte, Binhao Lu,Austin Escobar,Maria Hernandez, Rebeca Gonzalez

Start time: < 5:15 pm >

End time: < 5:40 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched some more about what could be done about implementing the huffman coding algorithm

  - Started looking into how the trees are made to correctly use huffman coding

- What is planned to be done until the next scrum meeting?

  - Continue researching huffman coding

  - Start writing some code into the Infomap class to help us better understand what exactly we are aiming for huffman coding to be capable of doing

- What are the hurdles?

  - Difficulties understanding some of the huffman coding code online

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read resources about the map equation

  - Watched videos about infomap algorithm concepts

- What is planned to be done until the next scrum meeting?

  - Keep implementing map equation into Java, with following same format as different algorithms in current project

- What are the hurdles?

  - Need to understand better on the map equation in detail

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at infomap equation and Huffman algorithm

- What is planned to be done until the next scrum meeting?

  - Keep making infomap with Java

- What are the hurdles?

  - Will see

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planout and see how other code would work with the infomap class

- What is planned to be done until the next scrum meeting?

  - Meet with teammates to discuss what will be done and how the code will be implemented

- What are the hurdles?

  - N/A

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Only reviewed general materials for the infomap concept.

- What is planned to be done until the next scrum meeting?

  - To collaborate with Binhao’s group to work on the random walker. Research more into the random walker. Research more into priority sets and priority queue. Work on creating a priority set.

- What are the hurdles?

  - Learning how to collaborate has been a bit difficult partly my fault. Must get better on both finding the time to collaborate and applying research in this case random walker properly.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into the source code for Graphs, Nodes, and Edges

- What is planned to be done until the next scrum meeting?

  - Create pseudocode and start on source code for a Random Walker

- What are the hurdles?

  - Understanding how these subclasses can interact with one another to traverse a graph properly

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to plan and work on Huffman coding with the other members.

- What is planned to be done until the next scrum meeting?

  - Continue to plan and work on Huffman coding with the other members.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began research on already existing code that may be used to traverse nodes in undirected graphs.

- What is planned to be done until the next scrum meeting?

  - Continue with said research.

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked a little bit into the InfoMap algorithm and InfoMap Driver

- What is planned to be done until the next scrum meeting?

  - Mostly working and focusing on the InfoMap algorithm first

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Continue working on tge map equation algorithm

- What is planned to be done until the next scrum meeting?

  - Have some working code done about the map equation

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (10/14):

Attendees: Jesus Rodriguez, Sehyun Cho, Binhao Lu, Austin Escobar, Alexis Loriga, Rebeca Gonzalez, Jose Altamirano, Daniel Milanes, Josecarlos Lusbel, Mojeed Ashaleye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read some of the previous groups code in order to properly gage where everything is supposed to go

  - Concluded that the infomap algorithm class would hold much more than we initially thought, and will need more help to make it work

  - Started implementing a basic random walker template to better understand what exactly it is that our huffman code feature will attempt to accomplish

- What is planned to be done until the next scrum meeting?

  - Maybe spend some more time on looking into what is needed from the infomap algorithm class to figure out exactly where huffman coding will play its role

- What are the hurdles?

  - Confusion in regards to where we should be coding things and what exactly we need to make it all work cohesively

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched infomap algorithm and map equation

  - Reviewed map equation codes wrote in Python and tried to figure out the logic

- What is planned to be done until the next scrum meeting?

  - Will have meeting as a group to implement or create a pseudocode for the InfoMapAlgorithm class

- What are the hurdles?

  - Converting the equations to Java syntax

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Check the feasibility of the infomap class

- What is planned to be done until the next scrum meeting?

  - Try the implementation in java

- What are the hurdles?

  - Mismatch inputs and class outputs

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on what the walker is supposed to do and review the infomap and how it wil be implemented

- What is planned to be done until the next scrum meeting?

  - Get with the group to discuss what will be done on infowalker and review the code.

- What are the hurdles?

  - Time Management with midterms

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to research at bit on the random walker and reviewed some infomap concepts. Preparing to help collaborate to work on a random walker.

- What is planned to be done until the next scrum meeting?

  - To collaborate and help work on random walker. Review knowledge on it and infomap. Listen to group instructions to see what to do next.

- What are the hurdles?

  - TIming and scheduling to be able to collaborate is a bit difficult especially this week being midterm week. Being able to understand random walker and implementation also takes some time to learn.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at some sample code online related to Huffman coding so that I can better understand how to implement it in subgraph finder.

- What is planned to be done until the next scrum meeting?

  - Work on a method that will generate the Huffman tree by adding the minimum frequencies.

- What are the hurdles?

  - Planning ahead to make the code compatible with what other groups do.

Ralph Calixte:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to work on and plan on Huffman coding with the other members

- What is planned to be done until the next scrum meeting?

  - Continue to work on and plan on Huffman coding with other members

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued doing research into methods that may be useful in implementing the “RandomWalker” algorithm

- What is planned to be done until the next scrum meeting?

  - Possibly work on a document that’ll streamline our goals and ideas regarding the InfoMap class

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked a little bit into the InfoMap algorithm and InfoMap Driver

- What is planned to be done until the next scrum meeting?

  - Mostly working and focusing on the InfoMap algorithm first

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (10/17):

Attendees: Jesus Rodriguez, Binhao Lu, Josecarlos Lusbel, Mojeed Ashaleye, Ralph Calixte, Adeel Hye, Jose Altamirano, Maria Hernandez, Alexis Loriga, Rebeca Gonzalez, Daniel Milanes, Sehyun Cho,Austin Escobar

Start time: < 5:15 pm >

End time: < 5:35 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued researching how I could go about implementing the random walker into the infomap algorithm class

  - Wrote a few notes and made a basic structure as to how I believe the random walker would look like to begin, and committed what I had to github so that others can either work on it or help finish it soon

- What is planned to be done until the next scrum meeting?

  - Continue working on the random walker to hopefully have it done by the end of the week

- What are the hurdles?

  - Some issues regarding how to properly write the code that will allow the random walker to work

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Had meeting with groups to figure out the current tasks

  - Researched map equation

- What is planned to be done until the next scrum meeting?

  - Need fully understand map equation and keep track of other groups

- What are the hurdles?

  - Implement map equation as its logic

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched map equation met with group

- What is planned to be done until the next scrum meeting?

  - Make infomap to test current code

- What are the hurdles?

  - No plan yet for infomap impl.

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed source code and collaborated with the team

  - Do more research on infomap

- What is planned to be done until the next scrum meeting?

  - Do more research on infomap and how to implement it

- What are the hurdles?

  - N/A

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed over the infomap concept. Research the random walker a bit. Preparing to help shadow Binhao to help him with his work.

- What is planned to be done until the next scrum meeting?

  - Collaborate and shadow the team I am assigned with to likely work on the infomap or random walker.

- What are the hurdles?

  - I had difficulties with fitting my schedule with the rest of the team. Although this week should be much easier for me to do so in order to be able to collaborate and shadow my team.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made a method in HuffmanCoding.java that generates the Huffman tree by extracting two minimum frequencies and adding them to create a new Huffman node, until the priority set size is 1.

- What is planned to be done until the next scrum meeting?

  - Look more into the random walker.

  - Do more research on the infomap algorithm to see what else needs to be added to the Huffman coding classes.

  - Try to see if I can test Huffman coding.

- What are the hurdles?

  - Figuring out how to tie everything together.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed source code to find useful algorithms from previous groups

- What is planned to be done until the next scrum meeting?

  - Work on specific random walker features if possible

- What are the hurdles?

  - Understanding how a Huffman priority set would store frequency of node visits

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to work on and plan on huffman coding with the other members

- What is planned to be done until the next scrum meeting?

  - Begin working on the Tester class with the other members

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Met with various team members to discuss our current progress, as well as what to do moving forward

- What is planned to be done until the next scrum meeting?

  - Work on the “Random Walker” method some more (actually write the code)

- What are the hurdles?

  - Getting all the groups on the same page

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Shadowed cap 2 students in group who worked on Huffman coding

- What is planned to be done until the next scrum meeting?

  - Do more research to see what needs to be added

- What are the hurdles?

  - Difficulty understanding

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Missed saturday meeting.

- What is planned to be done until the next scrum meeting?

  - Mostly working and focusing on the InfoMap algorithm first

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Meet with team members on the weekend

  - Prioritize map equation understanding and start coding

- What is planned to be done until the next scrum meeting?

  - Start coding for the map equation and infomap

- What are the hurdles?

  - Map equation is hard to understand

Daily Scrum Meeting Minutes (10/18):

Attendees: Jesus Rodriguez, Jose Altamirano, Josecarlos Lusbel, Daniel Milanes, Binhao Lu, Alexis Loriga, Maria Hernandez, Ralph Calixte, Mojeed Ashaleye, Sehyun Cho

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the random walker function in the infomap algorithm class

  - Reviewed basic structures and java packages such as lists and the random class that would be useful towards finishing the random walker

- What is planned to be done until the next scrum meeting?

  - Continue working on the random walker

- What are the hurdles?

  - Some troubles understanding how the syntax is going to work and issues regarding casting a class object type to another class object type

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read papers of map equation & infomap algorithm

- What is planned to be done until the next scrum meeting?

  - Keep track of other groups’ code and get ideas for the map equation implementation.

- What are the hurdles?

  - Too many other school works due this week

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched on infomap and discussed how the walker will be implemented

- What is planned to be done until the next scrum meeting?

  - Collaborate with the group and talk with them on how the infomap will be made

- What are the hurdles?

  - N/A

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to research about infomap and random walker. Listened to team about the work they are doing.

- What is planned to be done until the next scrum meeting?

  - Shadow and Collaborate with the team if I have a chance. Make sure I know what and how the team is working on stories and what to be aware of to learn.

- What are the hurdles?

  - Needing to fix my timing of my own schedule properly to be able to meet up with the team and shadow properly.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reread some sections of the map equation paper.

- What is planned to be done until the next scrum meeting?

  - Try to test the current Huffman coding algorithms.

- What are the hurdles?

  - Trying to understand how to shorten the Huffman codes, and come up with the index codebooks and module codebooks.

  - Trying to understand how Huffman coding comes into play with the map equation.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into Communities class

- What is planned to be done until the next scrum meeting?

  - Look into more of the infomap algorithm to see what can be scavenged from previous builds

- What are the hurdles?

  - Finding out exactly what is useful for our cases, and where it can be found.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Begin working on the Tester class with the other members

- What is planned to be done until the next scrum meeting?

  - Begin working on the Tester class with the other members

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Sat in with all the capstone 2 members to get up to speed on the different facets of the project

- What is planned to be done until the next scrum meeting?

  - Work with Jesus and Binhao to finish coding the random walker method

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learned about infomap and random walker

- What is planned to be done until the next scrum meeting?

  - Shade and assist cap 2 students on tester class

- What are the hurdles?

  - None

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched on infomap and discussed how the walker will be implemented

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - N/A

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Collaborate more qith tge team members and discuss future approaches

  - Continue reading documentation about map equation and how to start doing presucode

- What is planned to be done until the next scrum meeting?

  - Start working on the map euation infomap algorithm class

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (10/19):

Attendees: Jesus Rodriguez, Jose Altamirano, Adeel Hye, Binhao Lu, Josecarlos Lusbel, Ralph Calixte, Daniel Milanes, Sehyun Cho

Start time: < 5:05 pm >

End time: < 5:15 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished/mostly finished the random walker function

- What is planned to be done until the next scrum meeting?

  - Assess what I might have to work on next

  - Figure out if anything else needs to go into the random walker function

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the random walker code and huffmanNode

- What is planned to be done until the next scrum meeting?

  - Need to create appropriate map equation & infomap algorithm with using current objects

  - Need more time to connect with my group

- What are the hurdles?

  - Lack of time for communicate each other

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the team and helped out with the random walker, specifically the part with creating Huffman nodes and adding them to the priority set.

- What is planned to be done until the next scrum meeting?

  - Meet with the product owner.

  - Reread more on the map equation.

  - Possibly work on some kind of tester class to test out the random walker and Huffman coding.

- What are the hurdles?

  - None so far.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into community class source code

- What is planned to be done until the next scrum meeting?

  - Look into InfoMap implementation source code from other implementations to see what they used for the algorithm implementation

- What are the hurdles?

  - Trying to find implementations and read them to see what they did.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Helped group members develop code for Huffman and Random Walker.

- What is planned to be done until the next scrum meeting?

  - Continue to help members write code and test huffman and the random walker.

  - Meet with the product owner.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Sat in with Jesus, Josecarlos, Sehyun, and Daniel to work on the random walker method.

- What is planned to be done until the next scrum meeting?

  - Figure out some way to test not only the random walker, but also the Huffman Coding that Jesus, Josecarlos, and Daniel worked on.

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed randomwalker and huffmannode code

- What is planned to be done until the next scrum meeting?

  - Meet with team to complete randomwalker

- What are the hurdles?

  - NA

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Maria Hernandez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (10/20):

Attendees: Jesus Rodriguez, Jose Altamirano, Josecarlos Lusbel, Daniel Milanes, Binhao Lu, Alexis Loriga, Mojeed Ashaleye, Ralph Calixte, Maria Hernandez, Adeel Hye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked a bit on the tester class to see if our code so far is working properly and as intended

- What is planned to be done until the next scrum meeting?

  - Continue working on the tester class

  - Finish up some of the remaining code that needs to be inside of our Infomap Algorithm method (Same method where the random walker is housed)

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Joined the product owner meeting

  - Tracked the logic of Randomwalker

- What is planned to be done until the next scrum meeting?

  - Keep implementing map equation for the next step

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the random walker and infomap concepts. Listening to my classmates on what they are working on.

- What is planned to be done until the next scrum meeting?

  - To be able to shadow my team members if possible. Or to look at what they are working on and try to understand it to be able to participate more on the project.

- What are the hurdles?

  - Understanding how the concepts such as infomap fit into the team’s implementation.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the PO.

  - Met with my subgroup to discuss how we will move forward.

- What is planned to be done until the next scrum meeting?

  - Work on the tester class so that we can test all the code we have written so far.

- What are the hurdles?

  - None.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into community source code further

  - Met with product owner

- What is planned to be done until the next scrum meeting?

  - Look into other InfoMap implementations from other sources

- What are the hurdles?

  - Finding out what is important for the algorithm to work properly.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to help members write code and test huffman and the random walker.

  - Meet with the product owner.

- What is planned to be done until the next scrum meeting?

  - Continue to help members write code and test huffman and the random walker

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Presented our progress to the PO with the rest of the group

- What is planned to be done until the next scrum meeting?

  - Sit in with the Capstone II students while they continue to develop the app

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Meet with po and reviewed infomap documentation

- What is planned to be done until the next scrum meeting?

  - Shade cap 2 students through continued development

- What are the hurdles?

  - None

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed Infomap and random walker documentation

- What is planned to be done until the next scrum meeting?

  - Must get hands-on with the coding

- What are the hurdles?

  - N/A

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Read documets about map equation

- What is planned to be done until the next scrum meeting?

  - Start working on map equation

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (10/21):

Attendees: Jesus Rodriguez, Sehyun Cho, Binhao Lu, Alexis Loriga, Josecarlos Lusbel, Maria Hernandez, Daniel Milanes, Ralph Calixte, Mojeed Ashaleye,

Start time: < 5:15 pm >

End time: < 5:30 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished the tester class so that it could run the random walker

  - Confirmed that the random walker worked as intended by having the tester class print out the path that the random walker took

  - Was able to print out the huffman codes for each node, however this is not working as intended

- What is planned to be done until the next scrum meeting?

  - Fix the issue with duplicate huffman nodes in the priority set

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tracked the subgroups’ works

  - Tested InfoMapAlgorithm class locally

- What is planned to be done until the next scrum meeting?

  - Set another meeting time on weekend and discuss about current working class

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Look over the work the other teammates did. Continuing to make sure I understand the infomap concept and algorithm that they try to implement. Still also try to understand the huffman coding and random walker.

- What is planned to be done until the next scrum meeting?

  - Continue to make sure my knowledge of the infomap is enough to understand the project implementation process. If possible I should try to shadow my teammate on their work.

- What are the hurdles?

  - Understanding concepts while also managing to fit in my schedule time to shadow teammates has still been very tricky to do as of recent.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Helped create the test class.

  - Helped by adding some changes to infomap algorithm to generate and display the Huffman tree.

  - Tried to get rid of any duplicates showing up for the Huffman code tree.

- What is planned to be done until the next scrum meeting?

  - Keep working on fixing the infomap algorithm so that it doesn’t display multiple Huffman codes for the same node (e.g. BCL2: 1011000, BCL2: 1100110)

- What are the hurdles?

  - Figuring out how to get rid of the duplicates.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into Communities source code

- What is planned to be done until the next scrum meeting?

  - Compare modularity of communities to modularity required for InfoMap

- What are the hurdles?

  - Understanding what they both do in comparison to one another.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to help members write code and test huffman and the random walker

- What is planned to be done until the next scrum meeting?

  - Help out member finish up the Tester class and tweek other Huffman coding and Info algorithm.

- What are the hurdles?

Jose Altamirano:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed Infomap and random walker documentation

- What is planned to be done until the next scrum meeting?

  - Must get hands-on with the coding

- What are the hurdles?

  - N/A

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Continue working on the map equation

- What is planned to be done until the next scrum meeting?

  - Start coding for the map equation

- What are the hurdles?

  - N/A