Sprint 6

Daily Scrum Meeting Minutes (11/07):

Attendees: Jesus Rodriguez, Binhao Lu,Austin Escobar, Ralph Calixte, Daniel Milanes, Adeel Hye,Maria Hernandez, Jose Altamirano, Sehyun Cho, Mojeed Ashaleye, Alexis Loriga

Start time: < 5:15 pm >

End time: < 5:30 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into the Girvan Newman Algorithm to see how it could be used to test our infomap algorithm

- What is planned to be done until the next scrum meeting?

  - Continue looking into girvan newman and see how it can be implemented

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read documentations about the map equation and infomap algorithm

  - Reviewed current map equation code

- What is planned to be done until the next scrum meeting?

  - Keep reading map equation documents

  - Implement functions for different class if possible

- What are the hurdles?

  - N/A

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed over infomap algorithm.

  - Look at what the capstone 2 members have done and what is expected to be done.

- What is planned to be done until the next scrum meeting?

  - Look over what capstone 2 students are doing.

- What are the hurdles?

  - N/a

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed over the infomap algorithm and huffman coding. Read over and look at the work the team has done.

- What is planned to be done until the next scrum meeting?

  - Try to shadow capstone 2 students and expect a lot given this being the last sprint. Try to get anything I should do or learn done this sprint.

- What are the hurdles?

  - I still don’t fully understand the work currently so I should try to understand it more properly as it relates to the project.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Look into InfoMap implementation we currently have

- What is planned to be done until the next scrum meeting?

  - Help develop the parts we do not have

- What are the hurdles?

  - Figuring out how to navigate the complex parts of InfoMap

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued shadowing the capstone 2 students while they worked on certain aspects of the map equation

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued learning Huffman algorithm

- What is planned to be done until the next scrum meeting?

  - Shade cap 2 students in implementation

- What are the hurdles?

  - Na

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking more into huffman algorithm

- What is planned to be done until the next scrum meeting?

  - Shadowing capstone 2 students

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Researching how to find the variables for the map equation since the math is done

- What is planned to be done until the next scrum meeting?

  - Finish map equation

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (11/08):

Attendees: Jesus Rodriguez, Josecarlos Lusbel, Alexis Loriga，Binhao Lu, Rebeca Gonzalez, Maria Hernandez, Sehyun Cho, Daniel Milanes,Austin Escobar, Ralph Calixte, Jose Altamirano

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into girvan newman some more

  - Experimented with implementing it and calculating the edge betweenness in a graph

- What is planned to be done until the next scrum meeting?

  - Discuss with some team mates on how we can best go about implementing the community detection algorithm to run the map equation on

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read map equation documents

  - Code review

- What is planned to be done until the next scrum meeting?

  - Keep researching and implementing more of map equation

- What are the hurdles?

  - N/A

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Still more review of InfoMap algorithm

- What is planned to be done until the next scrum meeting?

  - To be more attentive and present throughout this final and most important sprint

- What are the hurdles?

  - Bridging the research gap between the others.

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Look into infomap algorith

  - Saw what the group was talking about

- What is planned to be done until the next scrum meeting?

  - Shadow the capstone 2 members.

  - Understand what my job is and what infomap is doing.

- What are the hurdles?

  - N/a

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to review knowledge on Infomap algorithm. Tried to understand more of the work the team did earlier.

- What is planned to be done until the next scrum meeting?

  - To shadow and collaborate more with the team. Make sure to at least participate and see how the work and they do and understand it.

- What are the hurdles?

  - Have a bit to catch up in 2 weeks but will try to catch up seriously.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some research on the Louvain algorithm.

  - Looked at the code for Louvain algorithm.

- What is planned to be done until the next scrum meeting?

  - Keep researching more about any potential algorithms that will be used to partition the network.

- What are the hurdles?

  - Implementing the map equation along with another community detection algorithm.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into calculation of infomap variables

- What is planned to be done until the next scrum meeting?

  - Study sister algorithms that could be used for implementing infomap

- What are the hurdles?

  - None

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued shadowing the capstone 2 students while they worked on certain aspects of the map equation

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2 hr

- What was done since the last scrum meeting?

  - Read document about map equation

  - Start doing some code to see if it works

- What is planned to be done until the next scrum meeting?

  - Continue working on map equation code

  - Meet with PO and present team with the code that I have

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (11/09):

Attendees: Jesus Rodriguez, Daniel Milanes, Sehyun Cho, Rebeca Gonzalez, Josecarlos Lusbel, Jose Altamirano, Ralph Calixte, Maria Hernandez, Binhao Lu, Mojeed Ashaleye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Decided to stop attempting to modify girvan newman since that isnt our responsibility as of now

  - Worked on making a generic array splitter to be treated as communities

- What is planned to be done until the next scrum meeting?

  - Continue working on an array splitter

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed current map equation file and finding what methods are necessary to implement

  - Joined subgroup meeting

- What is planned to be done until the next scrum meeting?

  - Finishing map equation & testing

- What are the hurdles?

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Create communities to test map algorithm, 	Make it so edges with highest centrality are removed. Researched Girvain-Newman

- What is planned to be done until the next scrum meeting?

  - instead of looking into Girvan Newman, I’m just gonna make it so that we just divide the graph into n partitions with an equal amount of nodes in each partition

- What are the hurdles?

  - Splitting nodes in a way that infomap can read and be tested on

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the team to discuss the approach that we are going to take to try and test out our map equation class.

- What is planned to be done until the next scrum meeting?

  - Plan to see how we can partition the network.

- What are the hurdles?

  - Modifying the existing community detection algorithms to work with the map equation is challenging.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discuss InfoMap and our implementation of it with group members

- What is planned to be done until the next scrum meeting?

  - Work on our implementation of the Map equation.

- What are the hurdles?

  - No specific hurdles.

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued shadowing the capstone 2 students while they worked on certain aspects of the map equation

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking more into huffman algorithm

- What is planned to be done until the next scrum meeting?

  - Shadowing capstone 2 students

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Continue working on map

  - Equation

- What is planned to be done until the next scrum meeting?

  - Finish map equation method

- What are the hurdles?

  - Time managment

Daily Scrum Meeting Minutes (11/10):

Attendees: Jesus Rodriguez, Maria Hernandez, Alexis Loriga, Daniel Milanes, Binhao Lu, Josecarlos Lusbel, Jose Altamirano, Adeel Hye, Mojeed Ashaleye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed the possibility of either creating an array to partition the modules of a graph, or to just run Louvain once, then use that to calculate the modularity of a graph

- What is planned to be done until the next scrum meeting?

  - Work on the map equation using louvain most likely

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - There is no good plan for how to make it.

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Listened to the group and looked at the concept of Girvan Newman code to understand more about the project.

- What is planned to be done until the next scrum meeting?

  - To shadow and understand the work the capstone students have done. How they discuss the Girvan Newman for implementation.

- What are the hurdles?

  - I need to participate a lot more in the project at least to understand,listen and watch capstone 2 students more.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the PO to discuss our progress and ideas.

- What is planned to be done until the next scrum meeting?

  - Work on implementing the map equation.

- What are the hurdles?

  - Figuring out how to implement the map equation with the class that we have in the infomap algorithm class.

Ralph Calixte:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended the PO meeting

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued learning Huffman algorithm

- What is planned to be done until the next scrum meeting?

  - Shade cap 2 students on finishing implementation

- What are the hurdles?

  - Na

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking more into huffman algorithm

  - Attended meeting with the PO

- What is planned to be done until the next scrum meeting?

  - Shadowing capstone 2 students

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Planning new approaches for the final deliverables

- What is planned to be done until the next scrum meeting?

  - Finish map equation

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (11/14):

Attendees: Jesus Rodriguez, Maria Hernandez, Binhao Lu, Daniel Milanes, Josecarlos Lusbel, Ralph Calixte,Austin Escobar, Sehyun Cho, Alexis Loriga, Jose Altamirano, Mojeed Ashaley,Adeel Hye

Start time: < 5:15 pm >

End time: < 5:30 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Modified one of the functions in our infomap algorithm class to allow us to find out which community is currently being traversed.

  - Was able to make unique huffman trees for each of the partitions made by louvain

- What is planned to be done until the next scrum meeting?

  - Finish a for loop that allows for us to calculate the entrance and exit frequencies of the bit path

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the map equation documents

  - Gathered ideas to implement qi related arguments

- What is planned to be done until the next scrum meeting?

  - Keep implement necessary variable or functions for map equation

  - Wrapping up project this sprint and prepare final documents and videos for last sprint

- What are the hurdles?

  - N/A

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review infomap equation

- What is planned to be done until the next scrum meeting?

  - Work with the group to finish the development

- What are the hurdles?

  - N/a

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Shadow and look over the work the capstone 2 students did on the infomap algorithm.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow the capstone 2 students and understand the concept and work and maybe contribute if I can.

- What are the hurdles?

  - I still need to better collaborate and catch up with the team.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a map equation method in infomap that should theoretically be able to calculate the map equation. Uses the methods from the map equation helper class.

- What is planned to be done until the next scrum meeting?

  - Work on using everything we have to start calculating values for the map equation.

  - Try to get the qi and pa values.

- What are the hurdles?

  - None.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed map equation variables

- What is planned to be done until the next scrum meeting?

  - Work on implementation with group, help where I can

- What are the hurdles?

  - N/A

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to work on implementing the process for codebooks and looking into building communities with other members.

- What is planned to be done until the next scrum meeting?

  - Follow up with Capstone II students to see the progress of the project

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued shadowing the capstone 2 students while they worked on certain aspects of the map equation

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review map equation and shade cap 2 students

- What is planned to be done until the next scrum meeting?

  - Continue shadowing cap 2 students while wrapping up the project

- What are the hurdles?

  - Na

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Shadowing Cap 2 students

- What is planned to be done until the next scrum meeting?

  - Assist with finishing the project

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Figure out the exit probability and entrance probability for the map equation

- What is planned to be done until the next scrum meeting?

  - Finish the project

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (11/15):

Attendees: Jesus Rodriguez, Jose Altamirano, Ralph Calixte, Binhao Lu, Rebeca Gonzalez, Alexis Loriga, Daniel Milanes, Sehyun Cho, Josecarlos Lusbel,Maria Hernandez, Mojeed Ashaleye

Start time: < 5:15 pm >

End time: < 5:25 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished writing most of the code to derive the variables needed to compute the map equation

- What is planned to be done until the next scrum meeting?

  - Fix an error in the map equation regarding the input it takes in

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the map equation documents

  - Reviewed InfoMapAlgorithm class and understood what other supgroup’s work

- What is planned to be done until the next scrum meeting?

  - Keep track of other member’s work and help them finalize

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - The team worked on coding the map equation.

- What is planned to be done until the next scrum meeting?

  - Fix the map equation helper bug that takes in the sum of Pa which is only the nodes in a module not all the nodes

- What are the hurdles?

  - Finding a way to find the nodes in modules and add it up

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Listened with the team over the infomap algorithm class particularly the map equation and frequencies.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow the capstone 2 students on the infomap algorithm class continuing with the finalization of the project.

- What are the hurdles?

  - Being able to understand it is a bit difficult but will try to learn and see the work process.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the team and talked about how we would derive the variables needed for the map equation.

  - Committed my map equation method in the github.

- What is planned to be done until the next scrum meeting?

  - Help out with anything needed for the map equation.

- What are the hurdles?

  - None

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Collaborate about the map equation and its components’ implementation

- What is planned to be done until the next scrum meeting?

  - Help out with the implementation of the map equation

- What are the hurdles?

  - None

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Follow up with Capstone II students to see the progress of the project

- What is planned to be done until the next scrum meeting?

  - Continue to follow up with Capstone II and help them finish user stories

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued shadowing the capstone 2 students while they worked on certain aspects of the map equation

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Shadowing cap 2 students

- What is planned to be done until the next scrum meeting?

  - Following up with cap 2 students and assist them

- What are the hurdles?

  - None so far.

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Meet with meeting nd figure out how to find the probabilities for the map equation

- What is planned to be done until the next scrum meeting?

  - Finish map equation

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (11/16):

Attendees: Jesus Rodriguez, Rebeca Gonzalez, Daniel Milanes, Sehyun Cho, Maria Hernandez, Jose Altamirano, Josecarlos Lusbel, Binhao Lu, Ralph Calixte, Mojeed Ashaleye.

Start time: < 5:05 pm >

End time: < 5:20 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Changed the code so that the proper values for one part of the map equation are used (still not entirely sure if this is the case, however it seems to make the most sense at the moment)

  - Fixed an issue regarding calculating a part of the map equation wrong

- What is planned to be done until the next scrum meeting?

  - Figure out how the second and last part of the equation (regarding pa) is calculated so that it can be used to derive the correct answer to the equation

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Map equation class reviewed and work

  - Figured out each equation variables working

- What is planned to be done until the next scrum meeting?

  - Finalizing map equation class and prepare for the next tasks

  - Attend product owner meeting

- What are the hurdles?

  - N/A

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried fixing the bug that showed the same sum of Pa for all nodes by changing index values

- What is planned to be done until the next scrum meeting?

  - Meet with P.O.  check progress. Overall put finishing touches on the deliverable product

- What are the hurdles?

  - Intricacies of the map equation

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried fixing an error in the infomap algorithm regarding the calculations for the parameters of the map equation.

  - Reread the map equation paper and prepared some slides to present to the PO.

- What is planned to be done until the next scrum meeting?

  - Continue working on calculating the values that the map equation method needs to function properly.

- What are the hurdles?

  - Figuring out how to properly calculate the values using all the data structures we have.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discussed map equation implementation

- What is planned to be done until the next scrum meeting?

  - Work on map equation implementation in Java

- What are the hurdles?

  - None

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to follow up with Capstone II and help them finish user stories

- What is planned to be done until the next scrum meeting?

  - Continue to follow up with Capstone II and help them finish user stories

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued shadowing the capstone 2 students while they worked on certain aspects of the map equation

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Shadowing cap 2 students and assisting

- What is planned to be done until the next scrum meeting?

  - Making more refinements

- What are the hurdles?

  - None so far.

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Working on the map equation

  - Try to figure out if all the equation is working correctly

- What is planned to be done until the next scrum meeting?

  - Finish project

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (11/17):

Attendees: Jesus Rodriguez, maria Hernandez,Sehyun Cho, Josecarlos Lusbel, Daniel Milanes, Binhao Lu, Alexis Loriga, Mojeed Ashaleye, Jose Altamirano

Start time: < 5:15 pm >

End time: < 5:35 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished all of the helper functions for the undirected map equation formula

- What is planned to be done until the next scrum meeting?

  - Figure out how to compute the components that will go into the undirected map equation formula

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Map equation finalizing

  - Code review for the subgroup committed

- What is planned to be done until the next scrum meeting?

  - Figure out the way of sum of all edge weights connected to every node

- What are the hurdles?

  - N/A

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Listened and looked over my group’s work and learn about their implementation for a bit.

- What is planned to be done until the next scrum meeting?

  - Continue to shadow and listen to my group member’s work. See what I can do or see how they work to finalize their implementation.

- What are the hurdles?

  - It's probably very late for me to be able to contribute but I will listen through whenever I can. See what I can do from now on to help or shadow.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at the code that my group member committed.

- What is planned to be done until the next scrum meeting?

  - Keep trying to see if my group members and I can implement the map equation properly by calculating the values for its parameters to get a result that makes sense.

- What are the hurdles?

  - None.

Ralph Calixte:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Caught up with the project’s Github progress

- What is planned to be done until the next scrum meeting?

  - Help work with the capstone students and chime in where possible

- What are the hurdles?

  - None

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to follow up with Capstone II and help them finish user stories

- What is planned to be done until the next scrum meeting?

  - Continue to follow up with Capstone II and help them finish user stories

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended the PO meeting

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they put the finishing touches on the work they’ve done this semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Shadowing Cap 2 students

- What is planned to be done until the next scrum meeting?

  - Continue shadowing cap 2 students and assisting

- What are the hurdles?

  - None so far

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Work on the map equation

- What is planned to be done until the next scrum meeting?

  - Finish project

- What are the hurdles?

  - N/A

Daily Scrum Meeting Minutes (11/18):

Attendees: Jesus Rodriguez, Maria Hernandez, Josecarlos Lusbel, Alexis Loriga, Sehyun Cho, Binhao Lu, Daniel Milanes, Adeel Hye, Jose Altamirano

Start time: < 5:15 pm >

End time: < 5:40 pm >

Jesus Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished calculating the components for the map equation using an undirected graph

  - Calculated the map equation solution for undirected graphs

- What is planned to be done until the next scrum meeting?

  - Clean up some of the excess code that was primarily used for testing purposes

  - Potentially merge my branch to main unless there are some issues that need to be taken care of

- What are the hurdles?

  - none

Sehyun Cho:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the code for infomap and map equation

  - Updated calculated function review

- What is planned to be done until the next scrum meeting?

  - Finalize the map equation structure

  - Start working on poster and video

- What are the hurdles?

  - None

Binhao Lu:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learn the Huffman algorithm.

- What is planned to be done until the next scrum meeting?

  - Try to make informap to help test code.

- What are the hurdles?

  - N/A

Rebeca Gonzalez:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Austin Escobar:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alexis Loriga:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Listened with the group on the map equation code. Looked over the the committed code.

- What is planned to be done until the next scrum meeting?

  - Continue to listen with the group and see what more work to be finalized on.

- What are the hurdles?

  - At this point it's too late to do much work. Regardless I need to try to understand the overall work of the project.

Josecarlos Lusbel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the map equation for weighted undirected graphs.

- What is planned to be done until the next scrum meeting?

  - Review code that has been committed to see if everything is correct.

  - Possibly finalize development by cleaning up the code.

- What are the hurdles?

  - None.

Ralph Calixte:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Milanes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue to follow up with Capstone II and help them finish user stories

- What is planned to be done until the next scrum meeting?

  - Follow up Capstone II students and help clean the remaining code for the project

- What are the hurdles?

  - No hurdles

Jose Altamirano:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued shadowing the capstone 2 students while they worked on certain aspects of the map equation

- What is planned to be done until the next scrum meeting?

  - Continue shadowing the capstone 2 students as they finish working on the code they’ve developed throughout the semester

- What are the hurdles?

  - N/A

Adeel Hye:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review and finish map equation

- What is planned to be done until the next scrum meeting?

  - Continue to work with the group and create a poster

- What are the hurdles?

  - Na

Mojeed Ashaleye:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Maria Hernandez:

- How many hours did I work since the last meeting?

  - 2hr

- What was done since the last scrum meeting?

  - Finish map equation

- What is planned to be done until the next scrum meeting?

  - Working on the post and final documentation

- What are the hurdles?

  - N/A