Sprint 5 Backlog Grooming Meeting Minutes (10/31):

Attendees:Jesus Rodriguez, Daniel Milanes, Sehyun Cho, Ralph Calixte, Binhao Lu, Josecarlos Lusbel, Jose Altamirano, MariaHernandez , Mojeed Ashaleye, Adeel Hye

Start time: < 5:15 pm >

End time: <5:25 pm >

The following user stories were created/discussed/refined/prioritized.

Story 4: Infomap Class

  - We don't feel it is needed to have too many members working on the map equation, thus we will just have the original group that was tasked to work with it so that they can finish it.

Story 2: Map Equation method

  - We think it would be best if we just had a class specified for solving some big chunks of the equation, and using it in our infomap algorithm class

Story 5: Huffman Codebook method/class

  - We believe that the huffman codebook is only a part of the map equation, and is obtained by finding the most optimal length of the codes. Therefore we will just treat it as such and worry about figuring out how to implement this specific feature

The following members will be assigned accordingly to each group to work on one of the features below:

InfomapAlgorithm

- Jesus Rodriguez, Josecarlos Lusbel, Daniel Milanes, Adeel Hye

Huffman Codebook method/class

- Jesus Rodriguez, Josecarlos Lusbel, Daniel Milanes, Adeel Hye

Map Equation

- Maria, Sehyun, Mojeed Ashaleye, Rebeca Gonzalez

Infomap Class

- Binhao, Jose Altamirano, Alexis Loriga, Ralph Calixte, Austin Escobar