Sprint Planning Meeting Minutes (09/26):

Attendees: Jesus Rodriguez, Sehyun Cho, Daniel Milanes,Binhao L, Josecarlos Lusbel, u, Rebeca Gonzalez, Alexis Loriga, Ralph Calixte, Mojeed Ashaleye, Maria Hernandez,Austin Escobar

Start time: < 5:15 pm >

End time: < 5:30 pm >

| Title: Map Equation | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I would like to use the info map algorithm alongside other algorithms on Cytoscape |  |  |
| Acceptance Criteria: - Create and finish the algorithm in the subgraph finder repository - Link the algorithm to the CyFinder repository and make sure it can be used in the front end |  |  |

| Title: CyFinder Working Testing Environment | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I would like to test the results of my algorithm without having to continuously go through the process of linking the repositories and adding the plugin to Cytoscape |  |  |
| Acceptance Criteria: - Create a tester class to be able to test our code at a moments notice |  |  |

| Title: Huffman Code General Knowledge | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I would like to better understand how huffman code works and how to implement it properly into our algorithm |  |  |
| Acceptance Criteria: - Spend some time looking into resources regarding huffman code and learn how they are generated |  |  |

| Title: Map Equation helper method | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a developer, Implement a helper class/function to handle Map Equation. |  |  |
| Acceptance Criteria: - Implement a helper class/function to handle Map Equation. |  |  |

| Title: CyFinder Documentation Read Over | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a Developer, I would like to read over the documentation left behind by the group from last semester to better familiarize ourselves with the concepts/tasks at hand |  |  |
| Acceptance Criteria: - Read over the CyFinder Project Documentation - Read over some of the other documents left behind in the aforemention CyFinder Project Documentation regarding some of the algorithms left unfinished/unimplemented |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Map Equation

  - ALL

- CyFinder Working Testing Environment

  - ALL

- Huffman Code General Knowledge

  - ALL

- Map Equation helper method

  - ALL

- CyFinder Documentation Read Over

  - ALL