Sprint Planning Meeting Minutes (10/10):

Attendees: Jesus Rodriguez, Binghao Lu, Sehyun Cho, Daniel Milanes, Alexis Loriga, Jose Altamirano, Josecarlos Lusbel, Ralph Calixte,Maria Hernandez, Austin Escobar, Mojeed Ashaleye, Adeel Hye

Start time: < 5:15 pm >

End time: < 5:30 pm >

| Title: Map Equation | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a user, I would like to use the info map algorithm alongside other algorithms on Cytoscape |  |  |
| Acceptance Criteria: - Create and finish the algorithm in the subgraph finder repository - Link the algorithm to the CyFinder repository and make sure it can be used in the front end |  |  |

| Title: CyFinder Tester Class | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I would like to test the results of my algorithm without having to continuously go through the process of linking the repositories and adding the plugin to Cytoscape |  |  |
| Acceptance Criteria: - Create a tester class to be able to test our code at a moments notice |  |  |

| Title: Huffman Code Class | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a developer, I would like to implement a class that will encode the nodes in a graph with huffman coding |  |  |
| Acceptance Criteria: - Create a class that will help encode the nodes that will be traversed in other classes into huffman coding |  |  |

| Title: Infomap Algorithm and Driver | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a developer, I would like to implement a class that can calculate the map equation as seen on the Map Equation document, and create another class that will serve to run our code in CyFinder |  |  |
| Acceptance Criteria: - Implement a class that calculates the result of the map equation of a given graph. - Implement a class that will help run our code as a part of the CyFinder plugin |  |  |

| Title: Infomap Class | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a Developer, I would like to create a class that will serve to detect the communities within a graph |  |  |
| Acceptance Criteria: - Create a random walker to traverse the graph - Have the nodes be encoded by huffman code and use that to find the communities |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Map Equation

  - ALL

- CyFinder Tester Class

  - Jesus Rodriguez, Josecarlos Lusbel, Daniel Milanes, Adeel Hye

- Huffman Code Class

  - Jesus Rodriguez, Josecarlos Lusbel, Daniel Milanes, Adeel Hye

- Infomap Algorithm and Driver

  - Maria, Sehyun, Mojeed Ashaleye, Rebecca

- Infomap Class

  - Binhao, Jose Altamirano, Alexis Loriga, Ralph Calixte, Austin Escobar