Sprint Planning Meeting Minutes (11/07):

Attendees: Jesus Rodriguez, Maria Hernandez, Sehyun Cho, Adeel Hye, Alexis Loriga, Ralph Calixte, Jose Altamirano, Binhao Lu, Austin Escobar, Mojeed Ashaleye, Daniel Milanes

Start time: < 5:15 pm >

End time: < 5:30 pm >

| Title: Map Equation | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a user, I would like to use the info map algorithm alongside other algorithms on Cytoscape |  |  |
| Acceptance Criteria: - Create and finish the algorithm in the subgraph finder repository - Link the algorithm to the CyFinder repository and make sure it can be used in the front end |  |  |

| Title: Map Equation Method | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a developer, I would like to test the results of my algorithm without having to continuously go through the process of linking the repositories and adding the plugin to Cytoscape |  |  |
| Acceptance Criteria: - Create a tester class to be able to test our code at a moments notice |  |  |

| Title: Infomap Algorithm Method | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a developer, I would like to implement a function that can be tested in the tester class, and can return all of the properties that are important to detecting communities and traversing the graph, as well as solving the map equation formula |  |  |
| Acceptance Criteria: - Create a function that will use many other functions of varying purposes to be used for testing our progress over the semester |  |  |

| Title: Infomap Class | Priority: 2 | Estimate: 10 |
| --- | --- | --- |
| User Story: As a developer, I would like to implement a class that can detect communities and print them into .txt files to better determine what the different communities in a graph are |  |  |
| Acceptance Criteria: . - Create a class that will return to us .txt files depending on which communities are detected in the infomap algorithm class |  |  |

| Title: Huffman Codebook method/class | Priority: 1 | Estimate: 20 |
| --- | --- | --- |
| User Story: As a Developer, I would like to create a class that will serve to condense the huffman codes of each node into smaller codes to be used for community detection |  |  |
| Acceptance Criteria: - Create a function/class that will serve to condense a nodes huffman code to better detect communities in a graph |  |  |

The previously stated stories have been assigned to the following groups/individuals:

- Map Equation

  - ALL

- Infomap Algorithm method

  - Jesus Rodriguez, Josecarlos Lusbel, Daniel Milanes, Adeel Hye

- Huffman Codebook method/class

  - Jesus Rodriguez, Josecarlos Lusbel, Daniel Milanes, Adeel Hye

- Map Equation Method

  - Maria, Sehyun, Mojeed Ashaleye, Rebeca Gonzalez

- Infomap Class

  - Binhao, Jose Altamirano, Alexis Loriga, Ralph Calixte, Austin Escobar