Sprint Retrospective (09/23):

Attendees: Jesus Rodriguez, Sehyun Cho, Daniel Milanes, Rebeca Gonzalez, Ralph Calixte, Jose Altamirano, Alexis Loriga, Josecarlos Lusbel, Binhao Lu,Maria Hernandez

Start time: < 5:15 pm>

End time: < 5:25 pm>

What Worked:

- Some team members seem knowledgeable on the topic and can potentially offer others help if needed

- Most members join the meetings on time and fill out the required daily documents in time

What Didn’t Work:

- Some people did not show up to the meetings

- Communication from most of the group is still a work in progress

- Progress at the moment seems to be stagnant since most/all of us do not understand the mathematical concepts behind the algorithm we are tasked with implementing

What New Things Should We Start Doing:

- Maybe we could start sharing what we accomplish in the day more if the time is available

- Start making groups so we can split work between ourselves accordingly

- Start to meet more frequently (or for more time) within small groups to make the learning progress much faster

- As time goes on and we start getting more familiar with the algorithm and the github code, our progress should skyrocket, so spending adequate time looking into the intricacies of the code and the algorithm in consistent small doses daily should pay dividends in the time to come