Sprint Retrospective (11/18):

Attendees: Jesus Rodriguez, Josecarlos Lusbel, Maria Hernandez, Binhao Lu, Alexis Loriga, Daniel Milanes, Jose Altamirano, Sehyun Cho

Start time: < 5:15 pm>

End time: < 5:40 pm>

What Worked:

- We had interactive and helpful meets with our PO and assistant who guided us on the right path to getting our work done

- Personal meeting with sub groups working on a specific feature helped make good progress in our work

- Communication has improved but still leaves a lot to be desired

- Some students have been able to attend the meetings more frequently than before

- The work we set out to finish was completed just in time

- Splitting up groups into more focused topics led to more drastic changes in the project

What Didn’t Work:

- Some students still do not show up to most/any of the meetings

- Communication is still an issue, but has gotten better

- Some complications with understanding how to complete our features led to sporadic changes in our approach so that we could figure out what was working and what was not, leading to some wasted time during the sprints

What New Things Should We Start Doing:

- People could start being a bit more vocal about issues that they are having during the meetings, as I feel that most people seemed lost during production but never vocalized concerns