ML@Edge FIU Research Project Team

Daily Scrums - Sprint 1

Date:   09/23/2022

Start Time: 6:00 PM

End Time: 6:30 PM

Attendees: Jenniffer Hierro, Maria Perez, Michael Cassidy, Jobin Kurian, Marcus Bedeau, Manuel Briseno. Damaso Alberto, Ethan Schnellinger, Manuel Muniz, Matthew Duyvelaar, Jonathan Diaz-Arenciba, jose espinoza, osmany Pujol, Ernesto Vilches, Gabriela Ramirez

|  | Jenniffer Hierro |
| --- | --- |
| What was done yesterday? | - Continued to research and take notes |
| What is planned to be done until the next meeting? | - Keep researching and taking notes. |
| Hurdles? | N/A |

|  | Maria Perez |
| --- | --- |
| What was done yesterday? | - Looked over ML attacks on MITRE ATLAS. |
| What is planned to be done until the next meeting? | - Organize the papers found so far into a document for the PO. |
| Hurdles? | N/A |

|  | Michael Cassidy |
| --- | --- |
| What was done yesterday? | - Researched supervised vs reinforced learning. |
| What is planned to be done until the next meeting? | - Start organizing GitHub. - Focus on converting notes to LaTeX. |
| Hurdles? | N/A |

|  | Jobin Kurian |
| --- | --- |
| What was done yesterday? | - Looked over ML attacks on MITRE ATLAS. |
| What is planned to be done until the next meeting? | - Organize the papers found so far into a document for the PO. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Prepare for the PO meeting |
| What is planned to be done until the next meeting? | - Meet the PO |
| Hurdles? | N/A |

|  | Manuel Briseno |
| --- | --- |
| What was done yesterday? | - Meet up with PO and reviewed somewhat how repo is going to work |
| What is planned to be done until the next meeting? | - Search on more of the development topic to send to Cap 2 |
| Hurdles? | N/A |

|  | Damaso Alberto |
| --- | --- |
| What was done yesterday? | - Research ML security |
| What is planned to be done until the next meeting? | - Narrow down research for documentation |
| Hurdles? | N/A |

|  | Ethan Schnellinger |
| --- | --- |
| What was done yesterday? | - research and reviewed articles on security |
| What is planned to be done until the next meeting? | - review articles on security in ml |
| Hurdles? | N/A |

|  | Manuel Muniz |
| --- | --- |
| What was done yesterday? | - Readings on ML deployment testing and monitoring |
| What is planned to be done until the next meeting? | - Continue to read on related topics |
| Hurdles? | N/A |

|  | Matthew Duyvelaar |
| --- | --- |
| What was done yesterday? | - Continued the search for research articles related to the development sub group. |
| What is planned to be done until the next meeting? | - Meet about the next sprint. - Continue to search for research articles related to the development sub group. |
| Hurdles? | N/A |

|  | Jonathan Diaz-Arenciba |
| --- | --- |
| What was done yesterday? | - Searched and found some articles - Made sure the articles are valid |
| What is planned to be done until the next meeting? | - Read and search for more articles |
| Hurdles? | N/A |

|  | Jose Espinoza |
| --- | --- |
| What was done yesterday? | - Continued to go over the collected reading material |
| What is planned to be done until the next meeting? | - Find new articles to read on related topics |
| Hurdles? | N/A |

|  | Osmany Pujol |
| --- | --- |
| What was done yesterday? | - Continued searching and verifying research papers |
| What is planned to be done until the next meeting? | - Meeting with the PO |
| Hurdles? | N/A |

|  | Ernesto Vilches |
| --- | --- |
| What was done yesterday? | - Research on ML deployment - Prepare for meeting with PO |
| What is planned to be done until the next meeting? | - Search for more articles |
| Hurdles? | N/A |

|  | Gabriela Ramirez |
| --- | --- |
| What was done yesterday? | - ML security research |
| What is planned to be done until the next meeting? | - Review PO meeting notes - Further research |
| Hurdles? | N/A |