ML@Edge FIU Research Project Team

Sprint Review/Retrospective Meeting - Sprint 3

Date:   10/23/2022

Start Time: 11:00 AM

End Time: 11:30 AM

Attendees: Jennifer Hierro , Maria Perez, Michael Cassidy, Jobin Kurian, Marcus Bedeau, Manuel Briseno. Damaso Alberto, Ethan Schnellinger, Manuel Muniz, Matthew Duyvelaar, Jonathan Diaz-Arenciba, jose espinoza, osmany Pujol, Ernesto Vilches,  Gabriela Ramirez

Completed/Approved User Stories:

- Created and joined sub groups

- Normal meeting with sub groups and PO

- Create a git repo

- Add branches to the git repo

- Finish the outline of the paper

User Stories moved to Backlog:

- Creating the Outline of the paper

What the team should start doing in future sprints:

- Adding references to the paper in APA format

- Continue writing and pushing to github

- Create branches within the git repo

What the team should stop doing in future sprints:

- Looking for research papers

What the team should continue to do for future sprints:

- Meeting with the sub groups to discuss future plans