Sprint 1

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Set up Git repository for all future code and documentation entries (4)

User Story 2:

Understanding swift UI and its documentation (13)

User Story 3:

Set up environments for the use of Swift UI (Xcode) (13)

User Story 4:

Begin researching tools to help build apple watch UI platform (4)

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

Sprint 2

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

Sprint 3

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

Sprint 4

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

Sprint 5

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

Sprint 6

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogadro, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Deploy azure database with code to create and use sample data.

- User Story 2:

  - Review documentation on creating graphs within apple watch and iphone application.s

- User Story 3:

  - Continue the progress of the watchOS graph charts and customization

- User Story 4:

  - Continue the progress of the iOS graph charts and customization

- User Story 5:

  - Create an algorithm that will calculate the data from a specific time frame

to display to the user.

- User Story 6:

  - Begin the creation of the Azure database to sample data.

The team members indicated their willingness to work on the following user stories.

During this meeting the product owner agreed to the above stories and is aware of our current progress. We discussed the settings pages and what would need to be continued as well as what our challenges were and the product owner was happy with the information.

Sprint 7

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogadro, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Finalize all projects.

User Story 2:

Upload all information to github.

User Story 3:

Complete posters for both capstone 1 and individual capstone 2 posters.

User Story 4:

Finalize all documentation regarding installation, user guide, and all other necessary information.

User Story 5:

Finalize any system diagrams.

The team members indicated their willingness to work on the following user stories.

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained