Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Apple Watch Weight App

Team Members:

Capstone II: Ilan Boiangin, Ernesto Alva, Antonella Avogadro Amadei, Daniel Carlson, David Lara-Perez

Capstone I: Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Edward Briscoe, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Product Owner(s):

Jessica Ramella

Instructor:

Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Apple watch weight app. Weight app is a Swift based application that allows the user to easily track their weight through a pressure plate system embedded in their shoe. It allows the user to track their weight from an Apple iPhone and Apple Watch device as well as see prior data.

Table of Contents

Introduction ………………………………………………………………………………………….....6

Current System ……………………………………………………………………………………….6

Purpose of New System  ………………………………………………..……………………………. 7

User Stories

Implemented User Stories  ………………………………………….………………………………...8

Project Plan                                                                                                                                                                                       	Hardware and Software Resources……………………………………………………………...8

Sprints Plan  …………………………………..……………………………………………………... 9

Sprint 1  ……………………………………………………………………………………………10

Sprint 2  …………………………………………………………………………………………... 11

Sprint 3  …………………………………………………………………………………………... 12

Sprint 4  …………………………………………………………………………………………... 13

Sprint 5  …………………………………………………………………………………………... 14

Sprint 6  …………………………………………………………………………………………... 15

Sprint 7  …………………………………………………………………………………………... 16

System Design

Architectural Patterns  …………………………………………………………………………..…..  17

System Sequence Diagram  ………………………………………………………………..….….…..18

System Validation  …………………………………………………………………….……………….19

Appendix  ……………………………………………………………………………………………….21

Appendix A - UML Diagrams  …………………………………………………….……..………….21

Class UML Diagrams  …………………………………………………………………………….21

Appendix B - User Interface Design  …………………………………………………………….…..23

Appendix C - Sprint Review Reports  …………………………………………..…...……………….27

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………….…………………………………………………..36

# Introduction

This product is used to deliver accurate results of ones weight based on their needs. Whether it is for professional use or personal health reasons, This system allows the user to see what their weight is to determine what they would have to do for the remainder of that day to gain, lose, or stay even on the weight they are currently at.

This application also allows the user to have a definite understanding of their weight as the user is able to see multiple views of data regarding their past day, week, month, or even annual view of their data.

Current System

As we are the first to develop this project, Apple watch Weight app is at its start and we were the first to begin this system. Currently the apple watch team has made it possible to see graphical views of previous weight data as well as have the ability to manually check their weight in real time without having to go to the iOS application. For the iPhone users, this team was able to create a graphical view as well with more detail being on a bigger screen as well as have the weight displayed for the user in real time. An authentication process was put in place to determine who the user is and allow the user to customize settings through a settings page located within the graph view. The authentication process uses google firebase while the all implementation was done through swift storyboard and swiftUI.

# Purpose of New System

The intended purpose of this system is to be able to connect the weight tracking device to both

the user’s Apple Watch and smartphone. Although it was initially planned out to only have the smart watch application, the team soon came to the realization that this system would need to have an accompanying iOS app in order for the ecosystem to work well and the settings to be fully configurable. The tracking device will project information to the watchOS and iOS apps, which then the user can see visualized on both endpoints. The iOS implementation will allow the user more features and control that are just not feasible on the watchOS app alone.

The user interface for both platforms was designed using all the native Apple UI components in order to create an elevated experience for the user, promote instant familiarity with the applications from the moment the user first opens them, and seamless integration into the Apple ecosystem. There was no previous work done so the team was tasked with starting the project from scratch. For this initial version the user interface sections that were worked on were the watchOS current weight display, watchOS graph view, iOS login view, settings panel, current weight display, and graph view. The graph views are intended to visualize the user’s weight over the course of the previous week/month/year.

Currently the application is displaying hardcoded data. This can easily be modified so that the tracking device feeds accurate, real-time data to the system. Once that data is received by the system, the user can see it in the main view and graph views on both the smartwatch and smartphone.

# Project Plan

The plan of this weight app is to build a strong foundation for the future development and create a system that can be easily changed based on any changes the product owner has requested. It was also important to design an authentication process and possibly begin the azure database connection.

## Hardware and Software Resources

| Component | Minimum Recommended Requirement |
| --- | --- |
| CPU | Pentium Dual-Core or newer |
| RAM | 4 GB |
| Storage | 1 GB |
| OS | Mac OS High Sierra or higher |
| Software Stack | ● Xcode - SwiftUI and Swift Storyboard ● Azure ● Firebase console |

## Sprints Planning

SPRINT 1

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Set up Git repository for all future code and documentation entries (4)

User Story 2:

Understanding swift UI and its documentation (13)

User Story 3:

Set up environments for the use of Swift UI (Xcode) (13)

User Story 4:

Begin researching tools to help build apple watch UI platform (4)

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

SPRINT 2

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

SPRINT 3

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

SPRINT 4

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

SPRINT 5

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

SPRINT 6

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogadro, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Deploy azure database with code to create and use sample data.

- User Story 2:

  - Review documentation on creating graphs within apple watch and iphone application.s

- User Story 3:

  - Continue the progress of the watchOS graph charts and customization

- User Story 4:

  - Continue the progress of the iOS graph charts and customization

- User Story 5:

  - Create an algorithm that will calculate the data from a specific time frame

to display to the user.

- User Story 6:

  - Begin the creation of the Azure database to sample data.

The team members indicated their willingness to work on the following user stories.

During this meeting the product owner agreed to the above stories and is aware of our current progress. We discussed the settings pages and what would need to be continued as well as what our challenges were and the product owner was happy with the information.

SPRINT 7

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogadro, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Finalize all projects.

User Story 2:

Upload all information to github.

User Story 3:

Complete posters for both capstone 1 and individual capstone 2 posters.

User Story 4:

Finalize all documentation regarding installation, user guide, and all other necessary information.

User Story 5:

Finalize any system diagrams.

The team members indicated their willingness to work on the following user stories.

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

# System Design

## System Sequence Diagram

System Validation

| System Test Case #01 |  |
| --- | --- |
| System Test Case : User identification |  |
| User Story: implementing “login” |  |
| Purpose: Making the program more interactable |  |
| Pre-Conditions: | A user has to be authenticated to move to another page. |
| Expected Results: | When a button is clicked, it must check if the user is logged in. If not, the user must login or create an account. |
| Actual Results: | When a button is clicked, the system checks for a logged user. If no user is logged, an option to login or create an account is displayed. |
| Status: | Pass |

| System Test Case #02 |  |
| --- | --- |
| System Test Case: watchOS Graphs |  |
| User Story: 24 Hour Graph |  |
| Purpose: To add a graph to display weight recordings |  |
| Pre-Conditions: | Open the watchOS app and swipe to the right twice |
| Expected Results: | Swiping to the right displays the weight data recorded in the last 24 hours |
| Actual Results: | Swiping right displays the 24-hour graph that filters the weight data to display desired weight data |
| Status: | Pass |

| System Test Case #03 |  |
| --- | --- |
| System Test Case : App_Settings |  |
| User Story: Implementing “Settings” |  |
| Purpose: To display the current weight unit and a settings page in general. |  |
| Pre-Conditions: | A user has to be in the Settings Page. |
| Expected Results: | The current weight unit, language and system version should be displayed. |
| Actual Results: | When the settings page is displayed, the desired attributes are displayed. |
| Status: | Pass |

# Appendix

## Appendix A - UML Diagrams

System Sequence Diagram

## Appendix B - User Interface Design

Appendix C - Sprint Review Reports

Sprints Planning

SPRINT 1

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Set up Git repository for all future code and documentation entries (4)

User Story 2:

Understanding swift UI and its documentation (13)

User Story 3:

Set up environments for the use of Swift UI (Xcode) (13)

User Story 4:

Begin researching tools to help build apple watch UI platform (4)

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

SPRINT 2

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

- Review iOS storyboard platform development (5)

- Attempt to link all code together in one repository (4)

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

SPRINT 3

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

SPRINT 4

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

SPRINT 5

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogardo, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Begin researching Azure and creating a test environment.

User Story 2:

Review documentation on creating graphs within apple watch and iphone application.s

User Story 3:

Discuss routes for integration between apple watch and iphone.

User Story 4:

Research the product to discuss further use of the device and connecting it to our application.

User Story 5:

Begin researching tools to help build iOS storyboard platform (5)

User Story 6:

Establish a ground for code review and documentation (3)

User Story 7:

Research database use and if it will be necessary for our current goals (2)

User Story 8:

Attempt to find a virtual machine or device to begin working through xcode (4)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing swift (13)

- Looking at the videos on reviewing SQL database architecture (2)

- Review apple watch UI platform development (4)

SPRINT 6

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogadro, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Deploy azure database with code to create and use sample data.

- User Story 2:

  - Review documentation on creating graphs within apple watch and iphone application.s

- User Story 3:

  - Continue the progress of the watchOS graph charts and customization

- User Story 4:

  - Continue the progress of the iOS graph charts and customization

- User Story 5:

  - Create an algorithm that will calculate the data from a specific time frame

to display to the user.

- User Story 6:

  - Begin the creation of the Azure database to sample data.

The team members indicated their willingness to work on the following user stories.

During this meeting the product owner agreed to the above stories and is aware of our current progress. We discussed the settings pages and what would need to be continued as well as what our challenges were and the product owner was happy with the information.

SPRINT 7

Sprint Planning Meeting Minutes:

Attendees: Ilan Boiangin, Ernesto Alva, Antonella Avogadro, Daniel Carlson, Lara-Perez David Cuevas, Karla Gonzalez, Nicholas Garcia, Percy Gomez Torres, Briscoe Edward, Gustavo Hurtado, Jonathan Rivero, George Marrero, Jem Alvarez

Start time: 3:00 P.M.

End time: 3:30 P.M.

After discussion, the velocity of the team was estimated to be 13

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Finalize all projects.

User Story 2:

Upload all information to github.

User Story 3:

Complete posters for both capstone 1 and individual capstone 2 posters.

User Story 4:

Finalize all documentation regarding installation, user guide, and all other necessary information.

User Story 5:

Finalize any system diagrams.

The team members indicated their willingness to work on the following user stories.

- Ilan Boiangin

  - Create an environment for all members to participate in and share knowledge they have gained

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Finalize miscellaneous changes to the program (5).

- User Story 2:

  - Complete the final deliverable (5).

There are no additional user stories, as this is the last sprint.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

# Installation Guide

Apple Watch Weight Display

# Requirements

·      Mac computer

·      Latest version of MacOS

·      Latest version of Xcode

·      Github account or source code

# Installation

If you are starting with source code, have one person upload it to Github as a repository. This will be the main branch. Then, all members of the team may follow these steps.

The following steps are partially based on this article: http://irenebosque.com/how-to-xcode-and-github/

1.     Link your Github account to Xcode.

a.     Configure Github on your Mac by copying and pasting the following lines into your terminal app.

git config --global user.name "username"

git config --global user.email "email@blahblah.com"

b.     Add your Github account to Xcode.

i.     Open Xcode and navigate to Settings.

i.         Navigate to Accounts, then click the + at the bottom of the window and select Github.

ii.         You will need your username and a personal access token.

1.     To create a token, go to Github in a web browser.

2.     Go to Settings > Developer settings > Personal access tokens > Generate new token

3.     Name your token “Xcode” and select repo, admin:public_key, notifications, user, and delete_repo.

4.     Copy the token.

iii.         In Xcode, write your username and paste in the token. Click Sign In.

2.     In Github, fork the main repository.

3.     Open Xcode. You should see a screen that says Welcome to Xcode. (If not, go to the Source Control menu at the top of your screen and select Clone.)

4.     Click on Clone an existing project. Select your fork from the list (the one where you are the owner). Decide where you want the files to live on your system, and you are ready to begin development.

# User Manual

WatchOS

- Open Weight Display on an Apple Watch

- If calculating your weight with the watch is desired, press the Calculate Weight button on the first page of the app.

- If viewing your weight over the last 24 hours is desired, swipe to the right so you reach the second page of the app, which contains the 24-hour graph displaying the previously recorded weights.

- If viewing your weight over the last 5 days is desired, swipe to the right so you reach the third page of the app, which contains the 5-day graph.

- If changing your settings for the watchOS app is desired, swipe to the right so you reach the fourth page of the app, and press on the Settings button.

- If you wish to go back to any previous pages, swipe to the left.

- To shut down the Weight Display app, press the Digital Crown on the side of the Apple Watch.

# Wishlist

- Being able to directly connect authentication with other portions of the ui

- Unable to currently launch the firebase authentication system leading to constant configuration errors

- Current system is not completely synced but only uploaded to the git repository,

- Current system backgrounds and displays need to be more uniform.

- Current system is not being connected to an Azure database.