Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Information Theoretic Inequality System Prover

Team Members:

Alfredo Cabanas

Leonardo Canizares

Diego Castro Estrada

Renier Luces

Alec Joseph

Eduardo Marcucci

Jordan Zhu

Product Owner:

Dr. Farhad Shirani Chaharsooghi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Information Theoretic Inequality System Prover and its purpose. ITISP is an algorithmic systems of inequality checker that verifies the correctness and validity of a given linear inequality. This project is set to build a functional and efficient checker that has many general applications in the field of cybersecurity and information transmission. This document describes the contributions that our group has made within the Fall 2022 semester in detail, including but not limited to, UML diagrams, System Design, and Agile Ceremonies.

Table of Contents

Introduction ……………………………………………………………………………………………………………...………….....5

Current System ……….………………………………………………………………………………………………………...…..5

Purpose of New System  …………………………………………………..………………………………………………….…. 5

User Stories

Implemented User Stories  ………………………………………….………………………………………………………….7

Project Plan

Hardware and Software Resources  ……………………………………………………………….…………………… 12

Sprints Plan  ……………………………………………………………..………………………………………………………... 13

Sprint 1  …………………………………………………………………………………………………………………………... 14

Sprint 2  …………………………………………………………………………………………………………………………... 16

Sprint 3  …………………………………………………………………………………………………………………………... 18

Sprint 4  …………………………………………………………………………………………………………………………... 19

Sprint 5  …………………………………………………………………………………………………………………………... 21

Sprint 6  …………………………………………………………………………………………………………………………... 22

Sprint 7  …………………………………………………………………………………………………………………………... 23

System Design

System and Subsystem Decomposition  …………………………………………………………………………….…	21

System Validation  ………………………………………………………………………………………………………………….	26

Glossary  ……………………………………………………………………………………………………………………………….	27

Appendix  ……………………………………………………………………………………………………………………………….	28

Appendix A - Sprint Review Reports  …………………………………………………………………………...……	29

Appendix B - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	36

References ……………………………………………………………………………………………………………………...………	37

# Introduction

Information measures like entropy and mutual information play a large role in various areas of computer science, such as cybersecurity, communications, and machine learning. Specifically, many important problems in these fields require evaluating linear systems of equations involving these quantities. While there are already several techniques for evaluating systems of inequalities in the general case, there is no system which leverages information theoretical knowledge to evaluate in-domain systems of inequalities more effectively.

## Current System

To this goal, there is a rich literature in prior works focusing on checking the validity of linear inequalities from these information measures. Validity in this context is interpreted as follows. An inequality involving information measure is called valid if it is true regardless of the underlying random variables and their distributions. It is not valid if it is false for all random variables and distributions. It is sometimes valid and sometimes not valid if there exists distributions where it is correct and distributions where it is false. Some of the prior works include the Information Theoretic Inequality Prover or ITIP, the first proof checker of its kind, and several other variations. XITIP is based off ITIP but written in C with improvements made by a research group at EPFL, resulting in a checker faster than the original ITIP. Other implementations include oXITIP and AITIP which both feature web-based services, using different optimization strategies. These are just a few of the many proof-checkers of this kind, which should help illustrate that this isn’t just a niche problem but something with a broad possibility of application. One thing all these checkers have in common though, is that their domain is only for single inequalities, and not a full system. Our project differs as it focuses on proving the correctness of a SYSTEM of linear inequalities, which can be used in a wider range of applications.

## Purpose of New System

The proposed system generates a complete and thorough set of system of inequalities with variables based off the user’s input. The user defines the number of variables involved in the system of inequalities and may also name the variables per their preference and readability. A list is then created and saved of the classical inequalities of information theory. It implements an algorithm using the Fourier-Motzkin elimination method to vastly solve and reduce the number of generated inequalities that are invalid.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Information Theoretic Inequality System Prover project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

| User Story # | 1 |
| --- | --- |
| Assigned to | Alfredo Cabanas, Leonardo Canizares, Renier Luces, Diego Estrada |
| User Story | As a developer, I need to understand how the different informational measures such as entropy and mutual information work. |
| Acceptance Criteria | The developer has a better understanding of subjects and concepts related to task and project at hand. |

| User Story # | 2 |
| --- | --- |
| Assigned to | Alfredo Cabanas, Leonardo Canizares, Renier Luces, Diego Estrada |
| User Story | As a developer, I need to conduct research on different statistical algorithms that utilize similar measures of information, so I have a frame of reference for the project. |
| Acceptance Criteria | The developer has a better understanding of subjects and concepts related to task and project at hand. |

| User Story # | 3 |
| --- | --- |
| Assigned to | Alfredo Cabanas, Leonardo Canizares, Renier Luces, Diego Estrada |
| User Story | As a developer I need to research how proofs for inequalities function so I can program them correctly for the project. |
| Acceptance Criteria | The developer has a better understanding of subjects and concepts related to task and project at hand. |

| User Story # | 4 |
| --- | --- |
| Assigned to | Alfredo Cabanas, Leonardo Canizares, Renier Luces, Diego Estrada |
| User Story | As a developer I need to conduct research on the Fourier-Motzkin Elimination method to have a solid foundation on the required applied knowledge. |
| Acceptance Criteria | The developer has a better understanding of subjects and concepts related to task and project at hand. |

| User Story # | 5 |
| --- | --- |
| Assigned to | Renier Luces, Diego Estrada, Jordan Zhu, Alec Joseph |
| User Story | As a developer, I need to learn how Entropic inequalities function in order to properly implement the inequalities in the information theory proof checker. |
| Acceptance Criteria | The developer has a better understanding of subjects and concepts related to task and project at hand. |

| User Story # | 6 |
| --- | --- |
| Assigned to | Renier Luces, Diego Estrada, Jordan Zhu, Alec Joseph |
| User Story | As a developer, I need to learn how Lower bounds for the Kullback-Leibler divergence functions work with information theory inequalities in order to implement within the project. |
| Acceptance Criteria | The developer has a better understanding of subjects and concepts related to task and project at hand. |

| User Story # | 7 |
| --- | --- |
| Assigned to | Renier Luces, Diego Estrada, Jordan Zhu, Alec Joseph |
| User Story | As a developer, I need to study other python programmed proof checkers using information theory inequalities so they can serve as models for the team to work off of and use as a guide. |
| Acceptance Criteria | The developer has a better understanding of subjects and concepts related to task and project at hand. |

| User Story # | 8 |
| --- | --- |
| Assigned to | Leonardo Canizares, Eduardo Marcucci, Alfredo Cabanas |
| User Story | As a developer, I need to download and configure the github repository of Fourier-Motzkin scripts |
| Acceptance Criteria | The FM repository is downloaded and configured into a runnable state for the developers machine. |

| User Story # | 9 |
| --- | --- |
| Assigned to | Leonardo Canizares, Eduardo Marcucci, Alfredo Cabanas |
| User Story | As a developer, I need to get the Fourier-Motzkin scripts running with sample inputs. |
| Acceptance Criteria | The configured FM script is put into a test environment where sample inputs can be fed, resulting in expected outputs. |

| User Story # | 10 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to create a method that allows the user to input a number of variables from which the list of classical inequalities will be created and save that number as a variable of type int for use in Story 13. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 11 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to create a method that allows the user to input the desired names of the variables from which the list of classical inequalities will be created and save those names as List of Strings for use in Story 13. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 12 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to create a method that takes the variable of type int saved in Story 10 and converts it to a List of Strings following the standard X1,X2,X3,etc. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 13 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to create a method that takes the List of Strings created in either Story 10 or Story 11 and creates a list of classical inequalities to be saved and printed. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 14 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to create a method that gets the list of variables and return a 2 dimensional array that contains every possible combination sets for the variables A, C, B in the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 15 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to create a method that takes the 2 dimensional array from story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hash map of these filled out entropies and there assigned variable. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 16 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to create a method that takes the hash map from story 15 and fills out the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0, e.x. X +Y - Z - Q >= 0 and returns the input arrays for the fourier motzkin elimination method, e.x. As a 2 dimensional array of the coefficients on each side of the inequalities. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 17 |
| --- | --- |
| Assigned to | Entire Team |
| User Story | As a developer, I need to reconfigure the method that takes the 2-dimensional array from the newly modified story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hash map of these filled out entropies and their assigned variable. |
| Acceptance Criteria | The described method is demonstrated to function as intended, after going through some brief unit testing with sample inputs. |

| User Story # | 18 |
| --- | --- |
| Assigned to | Leonardo Canizares, Alfredo Cabanas, Jordan Zhu |
| User Story | As a developer, I need to create a poster that will show what work was done throughout the semester concerning the project in an efficient and effective way |
| Acceptance Criteria | A clear and presentable poster was created. |

| User Story # | 19 |
| --- | --- |
| Assigned to | Leonardo Canizares, Alfredo Cabanas, Jordan Zhu |
| User Story | As a developer, I need to put together a presentation to show all the work that was completed for the project that eventually led to the completed final product in an effective manner |
| Acceptance Criteria | A presentation reviewing concepts of the previous poster was created, complete with a presentation script. |

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- The project was implemented using Python version 3.9.6 or higher

- Github was used as a DevOp tool to facilitate collaboration with the team as we worked together on the project.

- The following python libraries were implemented in this project:

  - Itertools

  - NumPy

  - SciPy

  - Pretty Printer

  - Gurobi

- Compatible/Tested operating systems

  - 64-bit Windows 10, 11

  - MacOS

  - Ubuntu

- Minimum Hardware Spec

  - 4 GB RAM

  - AMD FX 4350 or Equivalent, Intel Core i3 6300 or Equivalent

## Sprints Plan

### Sprint 1

Sprint 1 Planning Meeting Minutes:

9/1/22

Information Theoretic Inequality System Prover

Attendees:

Capstone 2: Leonardo Canizares, Alfredo Cabanas

Capstone 1: Renier Luces, Diego Castro Estrada

Start time: 10:00 pm End time: 10:40 pm

After discussion, the velocity of the team was estimated to be 46 Points.

As a team we decided to add the following user stories.

- As a developer, I need to understand how the different informational measures such as entropy and mutual information work.

- As a developer, I need to conduct research on different statistical algorithms that utilize similar measures of information so I have a frame of reference for the project.

- As a developer I need to research how proofs for inequalities function so I can program them correctly for the project.

- As a developer I need to conduct research on the Fourier-Motzkin Elimination method to have a solid foundation on the required applied knowledge.

The team members indicated their willingness to work on the following user stories.

● Jordan Zhu: Total Points ○

● Alfredo Cabanas: Total Points - 8

○ Story 1 - 2 points

○ Story 2 - 2 points

○ Story 3 - 2 points

○ Story 4 - 2 points

● Leonardo Canizares: Total Points - 8

○ Story 1 - 2 points

○ Story 2 - 2 points

○ Story 3 - 2 points

○ Story 4 - 2 points

● Renier Luces: Total Points - 8

○ Story 1 - 2 points

○ Story 2 - 2 points

○ Story 3 - 2 points

○ Story 4 - 2 points

● Alec Joseph: Total Points ○

● Eduardo Marcucci: Total Points ○

● Diego Castro Estrada: Total Points - 8

○ Story 1 - 2 points

○ Story 2 - 2 points

○ Story 3 - 2 points

○ Story 4 - 2 points

### Sprint 2

Sprint 2 Planning Meeting Minutes:

9/13/22

Information Theoretic Inequality System Prover

Attendees:

Capstone 2: Jordan Zhu, Alfredo Cabanas, Leonardo Canizares

Capstone 1: Renier Luces, Alec Joseph, Diego Castro

Start time: 7:40 pm

End time: 8:15 pm

After discussion, the velocity of the team was estimated to be 42 .

As a team we decided to add the following user stories.

5. As a developer, I need to learn how Entropic inequalities function in order to properly implement the inequalities in the information theory proof checker.

6. As a developer, I need to learn how Lower bounds for the Kullback-Leibler divergence functions work with information theory inequalities in order to implement within the project.

7. As a developer, I need to study other python programmed proof checkers using information theory inequalities so they can serve as models for the team to work off of and use as a guide.

8. As a developer, I need to download and configure the github repository of Fourier-Motzkin scripts.

9. As a developer, I need to get the Fourier-Motzkin scripts running with sample inputs.

The team members indicated their willingness to work on the following user stories.

- Jordan Zhu: Total Points - 6

  - User Story 5 - 2 points

  - User Story 6 - 2 points

  - User Story 7 - 2 points

- Alfredo Cabanas: Total Points - 6

  - User Story 8 - 3 Points

  - User Story 9 - 3 Points

- Leonardo Canizares: Total Points - 6

  - User Story 8 - 3 Points

  - User Story 9 - 3 Points

- Renier Luces: Total Points - 6

  - User Story 5 - 2 points

  - User Story 6 - 2 points

  - User Story 7 - 2 points

- Alec Joseph: Total Points - 6

  - User Story 5 - 2 Points

  - User Story 6 - 2 Points

  - User Story 7 - 2 Points

- Eduardo Marcucci: Total Points - 6

  - User Story 8 - 3 Points

  - User Story 9 - 3 Points

- Diego Castro Estrada: Total Points - 6

  - User Story 5 - 2 points

  - User Story 6 - 2 points

  - User Story 7 - 2 points

### Sprint 3

Sprint 3 Planning Meeting Minutes:

9/26/22

Information Theoretic Inequality System Prover

Attendees:

Capstone 2: Jordan Zhu, Alfredo Cabanas, Leonardo Canizares

Capstone 1: Renier Luces, Alec Joseph, Diego Castro Estrada, Eduardo Marcucci

Start time: 10:30 pm End time: 11:00 pm

After discussion, the velocity of the team was estimated to be 56 . As a team we decided to add the following user stories.

Story 10; Points - 2 - As a developer, I need to create a method that allows the user to input a number of variables from which the list of classical inequalities will be created and save that number as a variable of type int for use in Story 13.

Story 11; Points - 2 - As a developer, I need to create a method that allows the user to input the desired names of the variables from which the list of classical inequalities will be created and save those names as List of Strings for use in Story 13.

Story 12; Points - 1 - As a developer, I need to create a method that takes the variable of type int saved in Story 10 and converts it to a List of Strings following the standard X1,X2,X3,etc.

Story 13; Points - 3 - As a developer, I need to create a method that takes the List of Strings created in either Story 10 or Story 11 and creates a list of classical inequalities to be saved and printed. The team members indicated their willingness to work on the following user stories.

● Jordan Zhu: Total Points - 8 ○ User Story 10 - 2 points ○ User Story 11 - 2 points ○ User Story 12 - 1 points ○ User Story 13 - 3 points

● Alfredo Cabanas: Total Points - 8 ○ User Story 10 - 2 points ○ User Story 11 - 2 points ○ User Story 12 - 1 points ○ User Story 13 - 3 points

● Leonardo Canizares: Total Points - 8 ○ User Story 10 - 2 points ○ User Story 11 - 2 points ○ User Story 12 - 1 points ○ User Story 13 - 3 points

● Renier Luces: Total Points - 8 ○ User Story 10 - 2 points ○ User Story 11 - 2 points ○ User Story 12 - 1 points ○ User Story 13 - 3 points

● Alec Joseph: Total Points - 8 ○ User Story 10 - 2 points ○ User Story 11 - 2 points ○ User Story 12 - 1 points ○ User Story 13 - 3 points

● Eduardo Marcucci: Total Points - 8 ○ User Story 10 - 2 points ○ User Story 11 - 2 points ○ User Story 12 - 1 points ○ User Story 13 - 3 points

● Diego Castro Estrada: Total Points - 8 ○ User Story 10 - 2 points ○ User Story 11 - 2 points ○ User Story 12 - 1 points ○ User Story 13 - 3 points

### Sprint 4

Sprint 4 Planning Meeting Minutes:

10/10/22

Information Theoretic Inequality System Prover

Attendees:

Capstone 2: Jordan Zhu, Alfredo Cabanas, Leonardo Canizares

Capstone 1: Renier Luces, Alec Joseph, Diego Castro Estrada, Eduardo Marcucci

Start time: 10:30 pm End time: 11:00 pm

After discussion, the velocity of the team was estimated to be 84. As a team we decided to add the following user stories.

Story 13; Points - 3 - As a developer, I need to create a method that takes the List of Strings created in either Story 10 or Story 11 and creates a list of classical inequalities to be saved and printed.

Story 14; Points - 3 - As a developer, I need to create a method that gets the list of variables and return a 2 dimensional array that contains every possible combination sats for the variables A, C, B in the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0.

Story 15; Points - 3 - As a developer, I need to create a method that takes the 2 dimensional array from story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hashmap of these filled out entropies and there assigned variable.

Story 16; Points - 3 - As a developer, I need to create a method that takes the hashmap from story 15 and fills out the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0, e.x. X +Y - Z - Q >= 0 and returns the input arrays for the fourier motzkin elimination method, e.x. As a 2 dimensional array of the coefficients on each side of the inequalities.

The team members indicated their willingness to work on the following user stories.

● Jordan Zhu: Total Points - 12

○ User Story 13 - 3 points

○ User Story 14 - 3 points

○ User Story 15 - 3 points

○ User Story 16 - 3 points

● Alfredo Cabanas: Total Points - 12 ○ User Story 13 - 3 points ○ User Story 14 - 3 points ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Leonardo Canizares: Total Points - 12 ○ User Story 13 - 3 points ○ User Story 14 - 3 points ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Renier Luces: Total Points - 12 ○ User Story 13 - 3 points ○ User Story 14 - 3 points ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Alec Joseph: Total Points - 12 ○ User Story 13 - 3 points ○ User Story 14 - 3 points ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Eduardo Marcucci: Total Points - 12 ○ User Story 13 - 3 points ○ User Story 14 - 3 points ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Diego Castro Estrada: Total Points - 12 ○ User Story 13 - 3 points ○ User Story 14 - 3 points ○ User Story 15 - 3 points

○ User Story 16 - 3 points

### Sprint 5

Sprint 5 Planning Meeting Minutes:

10/24/22

Information Theoretic Inequality System Prover

Attendees:

Capstone 2: Jordan Zhu, Alfredo Cabanas, Leonardo Canizares

Capstone 1: Renier Luces, Alec Joseph, Diego Castro Estrada, Eduardo Marcucci

Start time: 10:30 pm End time: 11:00 pm

After discussion, the velocity of the team was estimated to be 84.

Story 13 was too large in scope so we decided to break it up into the following user stories carried over into this sprint. As a team we decided to add the following user stories.

Story 15; Points - 3 - As a developer, I need to create a method that takes the 3 dimensional array from story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hashmap of these filled out entropies and their assigned variable.

Story 16; Points - 3 - As a developer, I need to create a method that takes the hashmap from story 15 and fills out the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0, e.x. X +Y - Z - Q >= 0 and returns the input arrays for the fourier motzkin elimination method, e.x. As a 2 dimensional array of the coefficients on each side of the inequalities.

New stories are planned to be added after we meet with the PO to ensure progress on these carry over stories is correct and complete.

The team members indicated their willingness to work on the following user stories.

● Jordan Zhu: Total Points - 6 ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Alfredo Cabanas: Total Points - 6 ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Leonardo Canizares: Total Points - 6 ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Renier Luces: Total Points - 6 ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Alec Joseph: Total Points - 6 ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Eduardo Marcucci: Total Points - 6 ○ User Story 15 - 3 points ○ User Story 16 - 3 points

● Diego Castro Estrada: Total Points - 6 ○ User Story 15 - 3 points ○ User Story 16 - 3 points

### Sprint 6

Sprint 6 Planning Meeting Minutes:

11/07/22

Information Theoretic Inequality System Prover

Attendees:

Capstone 2: Leonardo Canizares, Alfredo Cabanas, Jordan Zhu

Capstone 1: Renier Luces, Diego Castro Estrada, Eduardo Marcucci, Alec Joseph

Start time: 10:00 pm End time: 10:40 pm

After discussion, the velocity of the team was estimated to be 48 Points. As a team we decided to add the following user stories.

Story 16; Points - 3 - As a developer, I need to create a method that takes the hashmap from the reconfigured story 15 that is now user story 17 and fills out the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0, e.x. X +Y - Z - Q >= 0 and returns the input arrays for the fourier motzkin elimination method, e.x. As a 2 dimensional array of the coefficients on each side of the inequalities.

Story 17; Points - 3 - As a developer, I need to reconfigure the method that takes the 2 dimensional array from the newly modified story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hashmap of these filled out entropies and there assigned variable. The team members indicated their willingness to work on the following user stories.

● Jordan Zhu: Total Points - 6 ○ Story 16 - 3 points ○ Story 17 - 3 points

● Alfredo Cabanas: Total Points - 6 ○ Story 16 - 3 points ○ Story 17 - 3 points

● Leonardo Canizares: Total Points - 6 ○ Story 16 - 3 points ○ Story 17 - 3 points

● Renier Luces: Total Points - 6 ○ Story 16 - 3 points ○ Story 17 - 3 points

● Alec Joseph: Total Points - 6 ○ Story 16 - 3 points ○ Story 17 - 3 points

● Eduardo Marcucci: Total Points - 6 ○ Story 16 - 3 points ○ Story 17 - 3 points

● Diego Castro Estrada: Total Points - 6 ○ Story 16 - 3 points ○ Story 17 - 3 points

### Sprint 7

Sprint 7 Planning Meeting Minutes:

11/25/22

Information Theoretic Inequality System Prover

Attendees:

Capstone 2:  Leonardo Canizares, Alfredo Cabanas, Jordan Zhu

Capstone 1:  Renier Luces, Diego Castro Estrada, Eduardo Marcucci, Alec Joseph

Start time: 10:00 pm

End time: 10:40 pm

After discussion, the velocity of the team was estimated to be 48 Points.

As a team we decided to add the following user stories.

Story 18; Points - 3

- As a developer, I need to create a poster that will show what work was done throughout the semester concerning the project in an efficient and effective way

Story 19; Points - 3

- As a developer, I need to put together a presentation to show all the work that was completed for the project that eventually led to the completed final product in an effective manner

The team members indicated their willingness to work on the following user stories.

- Jordan Zhu: Total Points - 6

  - Story 18 - 3 points

  - Story 19 - 3 points

- Alfredo Cabanas: Total Points - 6

  - Story 18 - 3 points

  - Story 19 - 3 points

- Leonardo Canizares: Total Points - 6

  - Story 18 - 3 points

  - Story 19 - 3 points

- Renier Luces: Total Points - 6

  - Story 18 - 3 points

  - Story 19 - 3 points

- Alec Joseph: Total Points - 6

  - Story 18 - 3 points

  - Story 19 - 3 points

- Eduardo Marcucci: Total Points - 6

  - Story 18 - 3 points

  - Story 19 - 3 points

- Diego Castro Estrada: Total Points - 6

  - Story 18 - 3 points

  - Story 19 - 3 points

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## System and Subsystem Decomposition

In software, the design of something includes defining individual pieces that will make up the whole of the system and defining how these individual pieces interact with each other. For our program we use an already existing repository for performing Fourier Motzkin elimination and we couple that without own central script. Our central script handles user interaction for this terminal-based program. The script uses user inputs to determine the Shannon inequalities that must be generated.

- System Decomposition

ITISP implements portions of a pre-existing repository for the Fourier-Motzkin elimination process.

Pyfomo – A python implementation of the Fourier-Motzkin elimination method.

https://github.com/sadraddini/pyfomo

# System Validation

System correctness was verified during the process of debugging where the scripts were split into manageable modules.  We stubbed in dummy inputs specifically to test general and edge cases for the elimination process based on inequalities that could be generated from the user's input. We would frequently consult our Product owner as an expert in the field for further details on correct system behavior.

# Glossary

Python:  Programming language used to implement the backend of the project

Linux:  Operating system in which implementation of the project was done

Pandas:  Library used for data manipulation and analysis

NumPy:  Library that adds support for large, multi-dimensional arrays and matrices, along with a large collection of high-level mathematical functions to operate on these arrays

SciPy:  Library used for scientific computing and technical computing

Information Theory: Mathematical theory branch concerned with content, transmission, and storage of information, generally in the form of messages or data.

Entropy: With regards to information theory, entropy is the average level of “information” or “uncertainty” inherent to a variable’s possible outcomes.

Fourier-Motzkin Elimination: This is a widely used technique for the purpose of checking the validity of a system of inequalities. This algorithm removes variables from a system of inequalities without compromising it, so it may reduce the complexity and dimensions of a problem at hand depending on implementation.

Shannon type inequalities: Inequalities are a form of inequalities known to always be true.

# Appendix

## Appendix A - Sprint Review Reports

Sprint 1 Review Meeting

Attendees:

Capstone 2: Leonardo Canizares, Alfredo Cabanas, Jordan Zhu

Capstone 1: Renier Luces, Diego Castro Estrada, Eduardo Marcucci

Date: September 11, 2022

Start time: 7:00 PM End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 1: As a developer, I need to understand how the different informational measures such as entropy and mutual information work.

Story 2: As a developer, I need to conduct research on different statistical algorithms that utilize similar measures of information so I have a frame of reference for the project.

Story 3: As a developer I need to research how proofs for inequalities function so I can program them correctly for the project.

Story 4: As a developer I need to conduct research on the Fourier-Motzkin Elimination method to have a solid foundation on the required applied knowledge.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

All Stories were accepted as complete for this sprint, as this first sprint was spent onboarding and researching prerequisite knowledge necessary for the project.

Sprint 2 Review Meeting

Minutes: 30

Attendees:

Capstone 2: Alfredo Cabanas, Leonardo Canizares, Jordan Zhu

Capstone 1: Eduardo Marcucci, Renier Luces, Diego Castro Estrada, Alec Joseph

Date: 9/12/22

Start time: 7:30 PM End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

10. As a developer, I need to learn how Entropic inequalities function in order to properly implement the inequalities in the information theory proof checker.

11. As a developer, I need to learn how Lower bounds for the Kullback-Leibler divergence functions work with information theory inequalities in order to implement within the project.

12. As a developer, I need to study other python programmed proof checkers using information theory inequalities so they can serve as models for the team to work off of and use as a guide.

13. As a developer, I need to download and configure the github repository of Fourier-Motzkin scripts.

14. As a developer, I need to get the Fourier-Motzkin scripts running with sample inputs.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting: ● N/A,

All Stories were accepted as complete for this sprint, as this first sprint was spent onboarding and researching prerequisite knowledge necessary for the project.

Sprint 3 Review Meeting

Minutes: 30

Attendees:

Capstone 2: Alfredo Cabanas, Leonardo Canizares, Jordan Zhu

Capstone 1: Eduardo Marcucci, Renier Luces, Diego Castro Estrada, Alec Joseph

Date: 10/09/22

Start time: 7:30 PM End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 10; Points - 2 - As a developer, I need to create a method that allows the user to input a number of variables from which the list of classical inequalities will be created and save that number as a variable of type int for use in Story 13.

Story 11; Points - 2 - As a developer, I need to create a method that allows the user to input the desired names of the variables from which the list of classical inequalities will be created and save those names as List of Strings for use in Story 13.

Story 12; Points - 1 - As a developer, I need to create a method that takes the variable of type int saved in Story 10 and converts it to a List of Strings following the standard X1,X2,X3,etc.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Story 13; Points - 3 - As a developer, I need to create a method that takes the List of Strings created in either Story 10 or Story 11 and creates a list of classical inequalities to be saved and printed.

Sprint 4 Review Meeting

Minutes: 30 Attendees:

Capstone 2: Alfredo Cabanas, Leonardo Canizares, Jordan Zhu

Capstone 1: Eduardo Marcucci, Renier Luces, Diego Castro Estrada, Alec Joseph

Date: 10/24/22

Start time: 7:30 PM End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 14; Points - 3 - As a developer, I need to create a method that gets the list of variables and return a 3 dimensional array that contains every possible combination sets for the variables A, C, B in the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0.

Story 15; Points - 3 - As a developer, I need to create a method that takes the 3 dimensional array from story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hashmap of these filled out entropies and their assigned variable.

Story 16; Points - 3 - As a developer, I need to create a method that takes the hashmap from story 15 and fills out the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0, e.x. X +Y - Z - Q >= 0 and returns the input arrays for the fourier motzkin elimination method, e.x. As a 2 dimensional array of the coefficients on each side of the inequalities.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Story 13; Points - 3 - As a developer, I need to create a method that takes the List of Strings created in either Story 10 or Story 11, creates a list of classical inequalities to be saved and printed, and returns a 2 dimensional array of the coefficients on each side of the inequalities. We need to re-evaluate Stories 14-16 and establish a more optimized approach to completing Story 13.

Sprint 5 Review Meeting

Minutes: 30

Attendees:

Capstone 2: Alfredo Cabanas, Leonardo Canizares, Jordan Zhu

Capstone 1: Eduardo Marcucci, Renier Luces, Diego Castro Estrada, Alec Joseph

Date: 11/06/22

Start time: 7:30 PM End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 15; Points - 3 - As a developer, I need to create a method that takes the 2 dimensional array from story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hashmap of these filled out entropies and there assigned variable.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Story 16; Points - 3 - As a developer, I need to create a method that takes the hashmap from story 15 and fills out the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0, e.x. X +Y - Z - Q >= 0 and returns the input arrays for the fourier motzkin elimination method, e.x. As a 2 dimensional array of the coefficients on each side of the inequalities.

Sprint 6 Review Meeting

Minutes: 30

Attendees:

Capstone 2: Alfredo Cabanas, Leonardo Canizares, Jordan Zhu

Capstone 1: Eduardo Marcucci, Renier Luces, Diego Castro Estrada, Alec Joseph

Date: 11/20/22

Start time: 9:30 PM End time: 10:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 16; Points - 3 - As a developer, I need to create a method that takes the hashmap from the reconfigured story 15 that is now user story 17 and fills out the equation H(AC)+H(BC)-H(ABC)-H(C) >= 0, e.x. X +Y - Z - Q >= 0 and returns the input arrays for the Fourier Motzkin elimination method, e.x. As a 2 dimensional array of the coefficients on each side of the inequalities.

Story 17; Points - 3 - As a developer, I need to reconfigure the method that takes the 2 dimensional array from the newly modified story 14 and fills out the following H(AC), H(BC), H(ABC), H(C) and assigns a variable to each of these combinations and return hashmap of these filled out entropies and there assigned variable.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Sprint 7 Review Meeting

Minutes: 30

Attendees:

Capstone 2: Alfredo Cabanas, Leonardo Canizares, Jordan Zhu

Capstone 1: Eduardo Marcucci, Renier Luces, Diego Castro Estrada, Alec Joseph

Date: 12/04/22

Start time: 7:30 PM End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 18; Points - 3 - As a developer, I need to create a poster that will show what work was done throughout the semester concerning the project in an efficient and effective way

Story 19; Points - 3 - As a developer, I need to put together a presentation to show all the work that was completed for the project that eventually led to the completed final product in an effective manner

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

N/A

## Appendix B - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation/Maintenance guide:

- Development Environment

Visual Studio Code: (https://code.visualstudio.com/)

Github Account: (https://github.com/)

Git/Git bash: for pushing changes to github repositories

- Access to Project Source Code:

GitHub: (https://github.com/02cabanas/Fourier-Motzkin)

- Getting Project Dependencies:

Backend:

Download and install Python.

# References

Cover, T. M., & Thomas, J. A. (1991). Elements of Information Theory. John Wiley & Sons, INC.

F. S. Chaharsooghi, M. J. Emadi, M. Zamanighomi and M. R. Aref (2011). A New Method for Variable Elimination in Systems of Inequations. IEEE International Symposium on Information Theory Proceedings