Date: 9/08/22

Attendees:

Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Sanchez, Hunter; Alvarenga, Bryan; Benni, Sonali; Cueto, Javier; Delgado, Anthony; Diaz, Dominick; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Trewick, Justin; Almoshaikah, Fares;

Cortes, Jorge;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- React Shell has been created

- Create Github for Front-end

- Golang Testing

- What is planned to be done until the next scrum meeting?

- Configure permissions for Git

- Test and Invite team to Github

- Compare IPF\Golang API’s

- What are the hurdles?

- Hardware

- ...

- ...

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Learn how to use figma

- Continue Learning Javascript

- Help the frontend team design the application

- What is planned to be done until the next scrum meeting?

- Master reactjs

- Continue working in Figma

- Work on frontend design

Martin Moreano:

- What was done since the last scrum meeting?

- Checked out figma

- Checked out a new structure for Go

- Read on S3

- What is planned to be done until the next scrum meeting?

- Continue reading up on S3

- Launch IC2 service

- Look for a database

- What are the hurdles?

- Hardware

- ...

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Learned more about react

- Some more golang testing

What is planned to be done until the next scrum meeting?

- Get permissions and invited on github

- Learn more about react

- What are the hurdles?

- none

Gerardo Leon:

- What was done since the last scrum meeting?

- Learned more Javascript

- Looked through IPFS

- What is planned to be done until the next scrum meeting?

- Learn more Javascript

- Install React

- What are the hurdles?

- None as of now

Justin Trewick:

- What was done since the last scrum meeting?

- Learned more go concepts

- Read more about react

- What is planned to be done until the next scrum meeting?

- write a simple go program as practice

- continue reading about react

- What are the hurdles?

- None

Shadman Noor:

- What was done since the last scrum meeting?

- Learned more react

- Watched in depth videos on react

- What is planned to be done until the next scrum meeting?

- Have a basic idea of how react works

- Create a github account

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Learned Go

- What is planned to be done until the next scrum meeting?

- Learn how to do an API

- What are the hurdles?

- None

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Watched videos on IPFS

- What is planned to be done until the next scrum meeting?

- Learn about IPFS and Go

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Learned more about react

- Learned more about aws

- Learned more about javascript

- What is planned to be done until the next scrum meeting?

- Continue learning about react

- Continue looking into IPFS

- Watch videos on aws

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- Learned more javascript

- More IPFS research

- Learned more about AWS

- What is planned to be done until the next scrum meeting?

- Join frontend github

- More IPFS research

- Practice more javascript

- What are the hurdles?

- hardware

Hamzah Masri:

- What was done since the last scrum meeting?

- Learning about IPFS

- Continuing to learn about Javascript

- What is planned to be done until the next scrum meeting?

- Learn React

- Learn more about IPFS

- What are the hurdles?

- Balancing between classes/projects

Shawn Zukowski:

- What was done since the last scrum meeting?

- Learned more about AWS.

- Researched more GoLang and its usage with IPFS

- Created a keyring with GPG.

- What is planned to be done until the next scrum meeting?

- Watch more YT videos on Go.

- Research more about the basics of AWS.

- Learn about public gateways.

- What are the hurdles?

- None at the moment.

Anthony Delgado:

- What was done since the last scrum meeting?

- Learned more about AWS.

- Researched more Go and its usage with IPFS

- What is planned to be done until the next scrum meeting?

- Watch more YT videos on Go.

- Research more about the basics of AWS.

- Learn about public gateways.

- What are the hurdles?

- None at the moment

Roberto Martinez:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Javier Cueto:

What was done since the last scrum meeting?

- Worked on Github

- Review documentation on  IC2

- Review AWS products

What is planned to be done until the next scrum meeting?

- Further research on frameworks

- Testing

What are the hurdles?

- Hardware

Pedro Niebla:

- What was done since the last scrum meeting?

- Learned more go concepts

- Read more about react

- What is planned to be done until the next scrum meeting?

- Watch more YT videos on Go.

- Research more about the basics of AWS.

- What are the hurdles?

- none

Nicholas Garcia:

- What was done since the last scrum meeting?

- Learned Javascript

- Learned more about React

- ...

- What is planned to be done until the next scrum meeting?

- Try to demo IPfs.

- Practice and master GO

- What are the hurdles?

- Github requires setup

Hunter Sanchez:

- What was done since the last scrum meeting?

- Finished setting up Github account

- Read about AWS

- What is planned to be done until the next scrum meeting?

- Learn more about Go

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Looked into how to use github as a group

- What is planned to be done until the next scrum meeting?

- Research what APIs need to developed and what is already made

- What are the hurdles?

- none

Jorge Cortes:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

...