Date: 9/11/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin; Truong, Nhan

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- Continued work of Figma Design

- Recreating GIthub repo due to permissions issue

- Completed research on React integrations with Go

- What is planned to be done until the next scrum meeting?

- Invite all members to the new Trello Page

- Invite Members to the new Github page for front-end

- Continue search for Back-end API fitting project needs

- What are the hurdles?

- Hardware

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Learn how to use figma

- Continue Learning Javascript

- Help the frontend team design the application

- What is planned to be done until the next scrum meeting?

- Master reactjs

- Continue working in Figma

- Work on frontend design

- What are the hurdles?

Martin Moreano:

- What was done since the last scrum meeting?

- Checked out figma

- Checked out a new structure for Go

- Read on S3

- What is planned to be done until the next scrum meeting?

- Continue reading up on S3

- Launch IC2 service

- Look for a database

- What are the hurdles?

- Hardware

- ...

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Shell Hacks

- Learned many ways in utilizing GO

- What is planned to be done until the next scrum meeting?

- Continue reading about IPFS Go

- Get acquainted with Github repository

- Read on S3

- What are the hurdles?

- none

Gerardo Leon:

- What was done since the last scrum meeting?

- Learned Javascript

- Began learning React

- Plan to go to Career Fair next Tuesday

- What is planned to be done until the next scrum meeting?

- Finish learning Javascript course by this week

- Start getting familiar with React

- Get acquainted with Github repository

- What are the hurdles?

- None

Justin Trewick:

- What was done since the last scrum meeting?

- Finished Go project

- Learned more React

- What is planned to be done until the next scrum meeting?

- Try to conceptualize a demo project with ifps

- Continue learning React

- What are the hurdles?

- time

Shadman Noor:

- What was done since the last scrum meeting?

- Read documents on react integration

- Watched tutorials on react

- What is planned to be done until the next scrum meeting?

- Read through the documents on react integration

- Brush up on javascript

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Read documentation on IPFS and Go

- What is planned to be done until the next scrum meeting?

- Continue learning about IPFS and Go

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Learned more about IPFS

- Learned more about react

- Researched aws

- What is planned to be done until the next scrum meeting?

- Learn more about encryption

- Keep learning about aws

- Keep learning go

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- Research more IPFS

- Learn more javascript

- Learn more REACT

- What is planned to be done until the next scrum meeting?

- Join frontend github

- Learn more IPFS

- Research more about AWS

- What are the hurdles?

- hardware

Hamzah Masri:

- What was done since the last scrum meeting?

- Learning about IPFS

- Continuing to learn about Javascript

- What is planned to be done until the next scrum meeting?

- Learn React

- Learn more about IPFS

- What are the hurdles?

- Balancing between classes/projects

Shawn Zukowski:

- What was done since the last scrum meeting?

- Finish understanding the basics of IPFS

- Successfully received an encrypted file using GPG.

- Kept researching AWS.

- What is planned to be done until the next scrum meeting?

- Prepare for development.

- Meet with Product Owner.

- What are the hurdles?

- Balancing other classes.

Anthony Delgado:

- What was done since the last scrum meeting?

- Successfully received an encrypted file using GPG.

- Kept researching AWS.

- What is planned to be done until the next scrum meeting?

- Prepare for development.

- Meet with Product Owner.

- What are the hurdles?

- Time management

Roberto Martinez:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Javier Cueto:

What was done since the last scrum meeting?

- Further Figma Design development

- Github re-establishment

- React integrations with Go

What is planned to be done until the next scrum meeting?

- Invite all members to the new Trello Page

- Invite Members to the new Github page for front-end

- Continue search for Back-end API fitting project needs

What are the hurdles?

- Hardware

Pedro Niebla:

- What was done since the last scrum meeting?

- Read documentation on IPFS and Go

- Learned about AWS...

- What is planned to be done until the next scrum meeting?

- Learn more IPFS

- Research more about AWS...

- What are the hurdles?

- none

Nicholas Garcia:

- What was done since the last scrum meeting?

- Read Documentation on IPFS and Go

- Learned more AWS

- ...

- What is planned to be done until the next scrum meeting?

- Prepare for development

- Learn React.

- What are the hurdles?

- None

Hunter Sanchez:

- What was done since the last scrum meeting?

- Practiced writing JavaScript code

- Learned about AWS

- What is planned to be done until the next scrum meeting?

- Read about IPFS

- Continue learning about GO

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Read how a simple GO blockchain is coded

- What is planned to be done until the next scrum meeting?

- Familiarize self with github and how to use it in a team setting

- What are the hurdles?

- none

Jorge Cortes:

- What was done since the last scrum meeting?

- Study up on JS and blockchains

- What is planned to be done until the next scrum meeting?

- Continue reading up on S3

- Read through the documents on react integration

- Familiarize self with github and how to use it in a team setting

- What are the hurdles?

- none

Nhan Truong:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

...