Date: 8/30/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Alvarenga, Bryan; Benni, Sonali; Cueto, Javier; Delgado, Anthony; Diaz, Dominick; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Trewick, Justin, Fares

Start time: 8:30pm

End time:  10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- Meet with the professor to answer questions about IPFS implementation

- Read over all IPFS docs

- Watched IPFS conferences on youtube

- What is planned to be done until the next scrum meeting?

- Run Go daemon to test IPFS

- Pick API language

- Pick Front language

- What are the hurdles?

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Meet with the team to discuss meeting held with professor

- Looked at Dart and flutter as a potential frontend

- Looked at Go as a potential language for frontend

- What is planned to be done until the next scrum meeting?

- Pick up Go and learn more about IPFS

- Learn and research how flutter can work with IPFS API

- What are the hurdles?

- Complexity of IPFS and blockchain technology

Martin Moreano:

- What was done since the last scrum meeting?

- Meet with the professor to answer questions about IPFS implementation

- Read over all IPFS docs

- Watched IPFS conferences on youtube

- What is planned to be done until the next scrum meeting?

- Run Go daemon to test IPFS

- Pick API language

- Pick Front language

- What are the hurdles?

- Hardware

- Still havent met product owner

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Started to introduce myself with ipfs and ceph

- Familiarized myself with microsoft teams

- What is planned to be done until the next scrum meeting?

- 1. Learn about IPFS

- 2. Research dependencies

- 3. Familiarize myself with the IPFS API.

- What are the hurdles?

- None so far

Gerardo Leon:

- What was done since the last scrum meeting?

- Met with Product Owner

- Introduced myself to the team

- Joined discord server

- Chose to do front end

- What is planned to be done until the next scrum meeting?

- Look into IPFS

- Get IPFS downloaded on my computer

- Do research into other dependencies

- What are the hurdles?

- Confused as to how to learn front-end

- The meetings seem disorganized

Justin Trewick:

- What was done since the last scrum meeting?

- Introduced myself to ceph

- Introduced myself to ipfs

- Joined Microsoft Teams

- What is planned to be done until the next scrum meeting?

- Read further into ceph

- Read further into ipfs

- Introduce my self to the basics of P2P systems

- What are the hurdles?

- Work

Shadman Noor:

- What was done since the last scrum meeting?

- Learn more about IPFS and downloaded on my computer

- Watched IPFS conference

- Familiarize myself with flutter

- What is planned to be done until the next scrum meeting?

- Continue learning IPFS

- Read further into ipfs

- Learn about ceph

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Learn about IPFS

- Learn about Flutter

- Met with the team to discuss about the project

- What is planned to be done until the next scrum meeting?

- Continue Learning about IPFS

- Learn about flutter and ceph

- What are the hurdles?

- None

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Read documentation about IPFS

- What is planned to be done until the next scrum meeting?

- Continue reading about IPFS

- Learn about Ceph and Flutter

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Read up on IPFS

- Visited Ceph.com

- Joined the team’s group chat and discord

- What is planned to be done until the next scrum meeting?

- Read more about IPFS

- Learn about Flutter

- Continue learning about Ceph

- What are the hurdles?

- Encryption and other Security Measures

Tomas Montoya:

- What was done since the last scrum meeting?

- Research IPFS

- Research Flutter

- Research Ceph

- What is planned to be done until the next scrum meeting?

- Learn more about IPFS, Flutter and Ceph

- What are the hurdles?

- Coordination with all my teammates

Hamzah Masri:

- What was done since the last scrum meeting?

- Research IPFS

- Research Go

- Research fundamentals of hashing

- What is planned to be done until the next scrum meeting?

- Learn more about IPFS

- Discussed with teammates about ideal programming language

- ...

- What are the hurdles?

- Hardware

- ...

- …

Shawn Zukowski:

- What was done since the last scrum meeting?

- Researched more into IPFS and how encryption works.

- Joined the team discord and acquainted myself with my position.

- Learned the hashing algorithm for IPFS utilizes SHA-256 as default.

- What is planned to be done until the next scrum meeting?

- Learn which hashing algorithm would better suit our project.

- Research more into IPFS.

- Learn more about the language we will be using.

- What are the hurdles?

- How to incorporate security measures into IPFS.

- I don’t have too much knowledge about encryption methods, but will research more about it.

Anthony Delgado:

- What was done since the last scrum meeting?

- Research more on how encryption works

- Get my role in the team more established

- Join the discord for the team project

- What is planned to be done until the next scrum meeting?

- Research more into how encryption works

- Established backend language for the project

- Establish roles further

- What are the hurdles?

- Lack of knowledge on encryption methods

- Impromptu meeting couldn’t be attended by everyone

- N/A

Roberto Martinez:

- What was done since the last scrum meeting?

- Discussed tradeoffs between Dart and Flutter for frontend

- Encryption talks and research on it

- What is planned to be done until the next scrum meeting?

- Research IPFS more and see how it will be implemented into our project.

- Research suitable backends

- What are the hurdles?

- Attending the meeting while dealing with other school stuff

- Assigning roles for the project

Javier Cueto:

What was done since the last scrum meeting?

- Looked at Dart and flutter as a potential frontend

- Looked at Go as a potential language for frontend

What is planned to be done until the next scrum meeting?

- Pick up Go and learn more about IPFS

- Learn and research how flutter can work with IPFS API

What are the hurdles?

- Complexity of IPFS and blockchain technology

Pedro Niebla:

- What was done since the last scrum meeting?

- Meet with the team to discuss meeting held with professor

- Looked at Dart and flutter as a potential frontend

- Looked at Go as a potential language for frontend.

- What is planned to be done until the next scrum meeting?

- .Research more into how encryption works

- Established backend language for the project

- Establish roles further

- What are the hurdles?

- Coordination with all my teammates

Nicholas Garcia:

- What was done since the last scrum meeting?

- Read documentation about IPFS

- What is planned to be done until the next scrum meeting?

- Continue reading about IPFS

- Learn about Ceph and Flutter

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Meet with new group members and coordinate new roles with project lead

- What is planned to be done until the next scrum meeting?

- Work with other cybersecurity students on encryption

- What are the hurdles?

- Encryption is determined by users and not automatically done py program