Date: 8/31/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Alvarenga, Bryan; Benni, Sonali; Cueto, Javier; Delgado, Anthony; Diaz, Dominick; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Trewick, Justin, Fares

Start time: 8:50

End time: 9:50

Johnny Llerena:

- What was done since the last scrum meeting?

- Team has started separating into groups

- Dividing workload between groups

- Getting familiar with IPFS documentation

- What is planned to be done until the next scrum meeting?

- Decide on language for front end

- Read documentation on IPFS integration with GO

- Finalizing team formations

- What are the hurdles?

- Distributing workload amongst teams efficiently

- Learning Go and how it integrates IPFS

- Deciding which language would be most efficient for our front end

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Team discussed different groups

- Team started to divide into different working groups

- Learned more about technologies being used

- What is planned to be done until the next scrum meeting?

- Familiarize myself more on IPFS documentation

- Reading ceph documents

- What are the hurdles?

- Distributing workload amongst teams efficiently

- Learning the new programming languages

Martin Moreano:

- What was done since the last scrum meeting?

- Tested GO Api

- More research on IPFS

- Separated team in front end and back end

- What is planned to be done until the next scrum meeting?

- Test AWS for daemon implementation

- Start planning infrastructure

- ...

- What are the hurdles?

- Hardware

- Still wanna meet PO

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Started to introduce myself with ipfs and ceph

- Familiarized myself with microsoft teams

- What is planned to be done until the next scrum meeting?

- 1. Learn about IPFS

- 2. Research dependencies

- 3. Familiarize myself with the IPFS API.

- What are the hurdles?

- None so far

Gerardo Leon:

- What was done since the last scrum meeting?

- Downloaded IPFS

- Found courses on LinkedIn learning for Javascript and IPFS

- Discussed with team regarding front end and back end

- What is planned to be done until the next scrum meeting?

- Begin learning Javascript and IPFS

- Find out about other dependencies

- Find a Cap 1 student interested in shadowing me

- What are the hurdles?

- None as of now

Justin Trewick:

- What was done since the last scrum meeting?

- read about ipfs

- Read about ceph

- What is planned to be done until the next scrum meeting?

- gain further understanding of ceph

- gain further understanding of ipfs

- What are the hurdles?

- Nothing

Shadman Noor:

- What was done since the last scrum meeting?

- Assigned teams into respected groups

- Assigned workload to said group members

- In depth research in IPFS

- What is planned to be done until the next scrum meeting?

- Get further research done on IPFS

- To choose a front end language

- What are the hurdles?

- Assigning workload to different team members

- Learn more about GO

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Read IPFS documentation

- Learn the Basics of go

- What is planned to be done until the next scrum meeting?

- Set up IPFS

- Keep learning go

- What are the hurdles?

- Learning Go and how it integrates IPFS

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Continued reading documentation on IPFS

- What is planned to be done until the next scrum meeting?

- Learn about Ceph and Flutter

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Learned more about IPFS

- Researched Flutter

- Learned more about Ceph

- What is planned to be done until the next scrum meeting?

- Download IPFS

- Learn more about encryption

- Continue learning and getting a better understanding of the project

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- More IPFS research

- Start learning go

- What is planned to be done until the next scrum meeting?

- Learn more Ceph, and Flutter

- What are the hurdles?

- none

Hamzah Masri:

- What was done since the last scrum meeting?

- Learned more about IPFS

- Researched Flutter

- Learned more about Ceph

- What is planned to be done until the next scrum meeting?

- Get further research done on IPFS

- To choose a front end language

- What are the hurdles?

- Assigning workload to different team members

- Learn more about GO

Shawn Zukowski:

- What was done since the last scrum meeting?

- Found out that IPFS utilizes transport-layer encryption rather than content encryption.

- Researched different encryption-based projects using IPFS.

- Explored a Github of open-source code using Tor transport.

- What is planned to be done until the next scrum meeting?

- Find best encryption practices.

- Research more about the Distributed Hash Table IPFS uses.

- Learn more about coding a Tor transport.

- What are the hurdles?

- Can’t fully encrypt IPFS without ruining the whole purpose of it being a public network.

- Can’t use a gateway as it receives all the content through the legacy web. (Not IPFS)

- Figure out how to encrypt the content (if needed) before adding it to the IPFS network.

Anthony Delgado:

- What was done since the last scrum meeting?

- Found some resources on the program language Go

- Research more in encryption

- N/A

- What is planned to be done until the next scrum meeting?

- Learn more on Go

- Find the best encryption practices

- Research more on IPFS

- What are the hurdles?

- I know virtually nothing on IPFS as of now

- Very new to using Go

- Roles and group timing, especially in the case of myself

Roberto Martinez:

- What was done since the last scrum meeting?

- Reviewing Dart and Flutter as potential frontend

- Deciding groups for frontend and backend

- What is planned to be done until the next scrum meeting?

- Decide frontend language

- Finalize team formations

- Read IPFS docs

- What are the hurdles?

- Giving a fair role to everyone

- Learning Dart and Flutter

Javier Cueto:

What was done since the last scrum meeting?

- Team has started separating into groups

- Dividing workload between groups

- Getting familiar with IPFS documentation

What is planned to be done until the next scrum meeting?

- Decide on language for front end

- Read documentation on IPFS integration with GO

- Finalizing team formations

What are the hurdles?

- Distributing workload amongst teams efficiently

- Learning Go and how it integrates IPFS

- Deciding which language would be most efficient for our front end

Pedro Niebla:

- What was done since the last scrum meeting?

- Learn about IPFS and how to integrate GO...

- Decided groups for front-end and back-end...

- What is planned to be done until the next scrum meeting?

- Get a better understanding of the project...

- Get more familiarized with IPFS...

- Learn GO...

- What are the hurdles?

- Learning GO...

Nicholas Garcia:

- What was done since the last scrum meeting?

- Learned more about IPFS

- Researched Flutter

- Learned more about Ceph

- What is planned to be done until the next scrum meeting?

- Get further research done on IPFS

- To choose a front end language

- What are the hurdles?

- Assigning workload to different team members

- Learn more about GO

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Looked into IPFS meaning and what it means in terms my role in this group

- What is planned to be done until the next scrum meeting?

- Connect with my other cybersecurity peers to discuss our role in the group

- What are the hurdles?

- Finding a suitable way to contribute every day