Date: 9/06/22

Attendees:

Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Sanchez, Hunter; Alvarenga, Bryan; Benni, Sonali; Cueto, Javier; Delgado, Anthony; Diaz, Dominick; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Trewick, Justin; Almoshaikah, Fares;

Start time:9:30

End time: 10:35

Johnny Llerena:

- What was done since the last scrum meeting?

- Finished testing GO API

- Access AWS Account

- Familiarizing with IPFS

- What is planned to be done until the next scrum meeting?

- Test Daemon on AWS

- Create Github for Front-End

- Create wireframe for Front-End

- What are the hurdles?

- Hardware

- ...

- ...

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Familiarize myself with AWS

- Dive deeper into reactjs

- Meet with P.O

- Meet with team and determine how to proceed forward

- What is planned to be done until the next scrum meeting?

- Install Reactjs

- Work with the frontend team to design the P2P drive

- Learn more about how to use Reactjs

- What are the hurdles?

Martin Moreano:

- What was done since the last scrum meeting?

- Finished testing Go API

- Opened AWS Account

- Created Github Repo for Back End

- What is planned to be done until the next scrum meeting?

- Start the daemon on AWS

- Create Github Repo for Front End

- Create the structure for Front End

- What are the hurdles?

- Hardware

- ...

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Opened up an AWS account

- Tested functionality with GoLang API

- Created repo on github for back end

- What is planned to be done until the next scrum meeting?

- Learn more about IPFS and Go

- What are the hurdles?

- None currently

Gerardo Leon:

- What was done since the last scrum meeting?

- Learned more Javascript

- Attended meeting with Product Owner

- Got general plan on how to proceed with project

- What is planned to be done until the next scrum meeting?

- Continue learning more Javascript

- Install React

- Ask questions if necessary

- What are the hurdles?

- None as of now

Justin Trewick:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Shadman Noor:

- What was done since the last scrum meeting?

- Work on front end structure

- Had a meeting with the product owner

- Work on react

- What is planned to be done until the next scrum meeting?

- Look more into which api to use

- Learn about IPFS

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Meet with the PO and discuss about the project

- Learn GO

- Read IPFS documentation

- What is planned to be done until the next scrum meeting?

- Find out which API to use

- Read about mfs

- What are the hurdles?

- None

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Met with the PO

- Read documentation about GO

- What is planned to be done until the next scrum meeting?

- Learn about GO and IPFS

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Watched videos on API

- Learned more about Javascript

- Met with product owner

- What is planned to be done until the next scrum meeting?

- Learn more about AWS

- Join the GitHub

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- Meet with P.O.

- Learn more javascript

- Work on React

- What is planned to be done until the next scrum meeting?

- Create frontend Github

- Continue learning Javascript

- What are the hurdles?

- None at the moment

Hamzah Masri:

- What was done since the last scrum meeting?

- Met with P.O.

- Learn about React

- Learn about Javascript

- What is planned to be done until the next scrum meeting?

- Continue learning react

- Continue learning javascript

- Continue learning IPFS

- What are the hurdles?

- None as of now

Shawn Zukowski:

- What was done since the last scrum meeting?

- Meet with P.O.

- Familiarize myself with GPG Encryption

- Learn more about AWS

- What is planned to be done until the next scrum meeting?

- Set up a keyring with GPG.

- Look for existing libraries.

- What are the hurdles?

- Figuring out which API to use.

Anthony Delgado:

- What was done since the last scrum meeting?

- Meet with P.O.

- Familiarize myself with GPG Encryption

- Learn more about AWS

- What is planned to be done until the next scrum meeting?

- Look for existing libraries.

- What are the hurdles?

- Figuring out which API to use.

Roberto Martinez:

- What was done since the last scrum meeting?

- Familiarize myself with encryption for files

- Use AWS more

- Figure out React landscape for front-end

- What is planned to be done until the next scrum meeting?

- Researching existing libraries

- What are the hurdles?

- Get added to the Github repo

Javier Cueto:

What was done since the last scrum meeting?

- Finished testing Go API

- Opened AWS Account

- Created Github Repo for Back End

What is planned to be done until the next scrum meeting?

- Start the daemon on AWS

- Create Github Repo for Front End

- Create the structure for Front End

What are the hurdles?

- Hardware

Pedro Niebla:

- What was done since the last scrum meeting?

- Meet with P.O...

- Learn about React...

- Learn GO...

- What is planned to be done until the next scrum meeting?

- Learn GO...

- Learn IPFS...

- What are the hurdles?

- none

Nicholas Garcia:

- What was done since the last scrum meeting?

- Meet with PO

- Learn about React

- Created Github Repo

- What is planned to be done until the next scrum meeting?

- Create front end structure

- Learn GO

- ...

- What are the hurdles?

none

- …

Hunter Sanchez:

- What was done since the last scrum meeting?

- Met with the product owner

- Discussed how to move forward with the team

- What is planned to be done until the next scrum meeting?

- Learn about React and Go

- Learn about AWS

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Met with P.O.

- What is planned to be done until the next scrum meeting?

- Figure out which API’s need to be developed and which ones are already made in order to figure out what work needs to be done and what is already done.

- What are the hurdles?

- hardware

...