Date: 9/13/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin; Truong, Nhan

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- Integrated Kubo library and explored

- Worked on Figma wireframe

- Tested Daemon with Kubo and API

- What is planned to be done until the next scrum meeting?

- Continue to design front-end wireframe

- Keep testing Daemon with Kubo integration for better understanding

- Discover code structure

- What are the hurdles?

- Hardware

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Learned more JavaScript

- Read more about IPFS

- Learned more about AWS

- What is planned to be done until the next scrum meeting?

- Install Visual Studio

- Learn more Go

- Prepare for development

- What are the hurdles?

- None

Martin Moreano:

- What was done since the last scrum meeting?

- Buff out some IC2 issues

- Learn more Go

- Pick a firebase

- What is planned to be done until the next scrum meeting?

- Fully launch IC2 without issues

- See code structures

- Test Api

- What are the hurdles?

- None

- ...

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Still trying to familiarize myself with the IPFS Documentation.

- Joined GIthub

- Looking into AWS

- What is planned to be done until the next scrum meeting?

- Preparing for development

- Considering structure for code with the team

What are the hurdles?

- none

Gerardo Leon:

- What was done since the last scrum meeting?

- Learned more Javascript

- Attended career fair and applied to jobs

- Started learning React

- What is planned to be done until the next scrum meeting?

- Finish learning Javascript by this week

- Get more comfortable with React

- Get familiar with IPFS

- What are the hurdles?

- None as of now

Justin Trewick:

- What was done since the last scrum meeting?

- Read about ipfs

- What is planned to be done until the next scrum meeting?

- consider how to use it

- What are the hurdles?

- Work

Shadman Noor:

- What was done since the last scrum meeting?

- Watched in depth react tutorials

- Kept working on javascript

- What is planned to be done until the next scrum meeting?

- Do some javascript examples

- Practice more react

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Try to test daemon

- Learned GO

- ...

- What is planned to be done until the next scrum meeting?

- Try to make an REST api for test

- Try to host and implement daemon

- LearnGo

- What are the hurdles?

- None

- ...

- …

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Watched videos on IPFS

- What is planned to be done until the next scrum meeting?

- Prepare for development on IPFS

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Learned more JavaScript

- Read more about IPFS

- Learned more about AWS

- What is planned to be done until the next scrum meeting?

- Install Visual Studio

- Learn more Go

- Prepare for development

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- Learn about Trello

- Learn about Figma

- Learn about kubo

- What is planned to be done until the next scrum meeting?

- Prepare for development

- Learn more about javascript

- What are the hurdles?

- hardware

Hamzah Masri:

- What was done since the last scrum meeting?

- Learn more about IPFS with examples

- Plab for sprint 2

- What is planned to be done until the next scrum meeting?

- Learn about go/react

- Start looking over Figma, Kubo, Trello

- What are the hurdles?

- Balancing my time/work load

Shawn Zukowski:

- What was done since the last scrum meeting?

- Installed Kubo.

- Research API

- Kept researching AWS.

- What is planned to be done until the next scrum meeting?

- Prepare for development.

- Test code using Kubo

- What are the hurdles?

- None at the moment.

Anthony Delgado:

- What was done since the last scrum meeting?

- Got Trello

- Research API

- Kept researching AWS

- What is planned to be done until the next scrum meeting?

- Prepare for development

- get Kubo

- What are the hurdles?

- Time management

Roberto Martinez:

- What was done since the last scrum meeting?

- Did more research on AWS

- Analyzed project structure of frontend and backend

- Finishing up IPFS learning

- What is planned to be done until the next scrum meeting?

- Begin development

- Connect Figma and apply them to code

- Test code using kubo

- What are the hurdles?

- N/A

Javier Cueto:

What was done since the last scrum meeting?

- Integrated Kubo library

- Worked on Figma wireframe

- Tested Daemon with Kubo

What is planned to be done until the next scrum meeting?

- Planning front-end

- Review Daemon with Kubo

- Consider code structure

What are the hurdles?

- Hardware

Pedro Niebla:

- What was done since the last scrum meeting?

- Research more about IPFS...

- Start using go in Github...

- Gather information about AWS...

- What is planned to be done until the next scrum meeting?

- Prepare for development...

- Learn more IPFS...

- What are the hurdles?

- None...

Nicholas Garcia:

- What was done since the last scrum meeting?

- Learn more about IPFS

- Further research AWS

- Signed up on trello

- What is planned to be done until the next scrum meeting?

- Prepare for development

- Speak with team about coding strategy

- ...

- What are the hurdles?

- none

Hunter Sanchez:

- What was done since the last scrum meeting?

- Continued learning IPFS

- Signed up for trello

- What is planned to be done until the next scrum meeting?

- Begin development

- Set up Kubo

- Learn about Daemon

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Studied more Go

- What is planned to be done until the next scrum meeting?

- Learn how to use the daemon

- What are the hurdles?

- none

Jorge Cortes:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Nhan Truong:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

...