Date: 9/12/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin; Truong, Nhan

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- Searched for different GO API

- Pick a firebase

- Worked on Figma wireframe

- Invited members to all resources

- What is planned to be done until the next scrum meeting?

- Check out Go Kubo for IPFS Integration

- Test Daemon for better understanding

- Test API

- What are the hurdles?

- Hardware

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Master reactjs

- Continue working in Figma

- Work on frontend design

- What is planned to be done until the next scrum meeting?

- Continue working with reactjs

- Look at the IPFS API

- Continue working on the frontend design

- What are the hurdles?

Martin Moreano:

- What was done since the last scrum meeting?

- Buff out some IC2 issues

- Learn more Go

- Pick a firebase

- What is planned to be done until the next scrum meeting?

- Fully launch IC2 without issues

- See code structures

- Test Api

- What are the hurdles?

- None

- ...

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Still Practicing Golang IPFS

- Joined FIgma

- SIgned up for trello Board

- What is planned to be done until the next scrum meeting?

- Familiarizing with IPFS

- What are the hurdles?

- ...none of now

Gerardo Leon:

- What was done since the last scrum meeting?

- Learned more Javascript

- Joined Figma

- Signed up for Trello board

- What is planned to be done until the next scrum meeting?

- Start learning React

- Get familiar with Figma

- What are the hurdles?

- None as of now

Justin Trewick:

- What was done since the last scrum meeting?

- Continued learning ipfs

- What is planned to be done until the next scrum meeting?

- Continue learning ipfs

- What are the hurdles?

- none

Shadman Noor:

- What was done since the last scrum meeting?

- Joined github for the front end

- Kept practicing javascript

- What is planned to be done until the next scrum meeting?

- Continue practicing react and javascript

- Check out IPFS API

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Started testing with IPFS

- Learned GO

- Met with the team and discuss about the project

- What is planned to be done until the next scrum meeting?

- Learn how to make a REST api

- Learn GO

- ...

- What are the hurdles?

- None

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Watched videos on IPFS

- Joined Trello

- What is planned to be done until the next scrum meeting?

- Prepare for development on IPFS

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Accepted GitHub invite

- Learned more about AWS

- Learned more about IPFS

- What is planned to be done until the next scrum meeting?

- Learn how to use Trello

- Join Trello

- Prepare for development

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- Join Trello

- Join Figma

- What is planned to be done until the next scrum meeting?

- Learn how to use Trello

- Learn how to use Figma

- Look into kubo

- What are the hurdles?

- Balancing with other classes

Hamzah Masri:

- What was done since the last scrum meeting?

- Learning about IPFS

- Continuing to learn about Javascript

- What is planned to be done until the next scrum meeting?

- Learn React

- Learn more about IPFS

- What are the hurdles?

- Balancing between classes/projects

Shawn Zukowski:

- What was done since the last scrum meeting?

- Finish understanding the basics of IPFS

- Met with P.O.

- Joined Backend Github and Trello.

- What is planned to be done until the next scrum meeting?

- Prepare for development.

- Add to the Github.

- What are the hurdles?

- Balancing other classes.

Anthony Delgado:

- What was done since the last scrum meeting?

- Met with P.O/ professor

- Joined Backend Github and Trello

- What is planned to be done until the next scrum meeting?

- Prepare for development

- Add to the Github

- What are the hurdles?

- N/A

Roberto Martinez:

- What was done since the last scrum meeting?

- Joined Backend and Frontend for Github and Trello

- Met with P.O

- More understanding with IPFS docs

- What is planned to be done until the next scrum meeting?

- Prepare for development.

- Test out Github tools.

- What are the hurdles?

- N/A

Javier Cueto:

- What was done since the last scrum meeting?

- Verified teams and file links

- Review structure of back end and front end

- GHit hub set up

- What is planned to be done until the next scrum meeting?

- Select compatible API

- Review daemon

- Start production

- What are the hurdles?

- Hardware

- P.O. availability

- …

Pedro Niebla:

- What was done since the last scrum meeting?

- Meet with P.O...

- Learn more GO...

- Learn more about IPFS...

- What is planned to be done until the next scrum meeting?

- Research about AWS...

- Learn GO...

- What are the hurdles?

- None.

Nicholas Garcia:

- What was done since the last scrum meeting?

- Joined Tello

- Met PO

- What is planned to be done until the next scrum meeting?

- Initiate development

- Add to Github

- Learn more GO

- What are the hurdles?

- Time constraints with other classes.

Hunter Sanchez:

- What was done since the last scrum meeting?

- Learned about IPFS

- Met with PO

- What is planned to be done until the next scrum meeting?

- Set up trello

- Work with AWS

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Trello and front end frame was set up

- What is planned to be done until the next scrum meeting?

- Play with the IPFS daemon

- What are the hurdles?

- APIs may or may not be needed to be developed

Jorge Cortes:

- What was done since the last scrum meeting?

- Catching everyone up and studying up on blockchain

- IPFS

- What is planned to be done until the next scrum meeting?

- Set up trello

- What are the hurdles?

- None

Nhan Truong:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

...