Date: 9/21/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- Completed Home page design

- Tested Kubo and Desktop version to get an idea on how to build the website

- Tested AWS IC2 for hosting our API’s

- What is planned to be done until the next scrum meeting?

- Find solution to connect both API’s using the AWS IC2

- Implement Figma design to production

- What are the hurdles?

- none

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Attended standup meeting

- Reviewed ReactJs documentation

- Reviewed firebase

- What is planned to be done until the next scrum meeting?

- Continue working in figma

- Work on wireframes

- Continue learning reactJs

- Look at frontend to backend API connection

- What are the hurdles?

Martin Moreano:

- What was done since the last scrum meeting?

- Running on IC2

- Check up on go questions

- Check on MySQL

- What is planned to be done until the next scrum meeting?

- Connect Go with Daemon without issues

- See code structures

- Continue Testing Api

- What are the hurdles?

- None

- ...

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Clarifies some IPFS confusion by reading documentation

- Read up on ceph and go api

- What is planned to be done until the next scrum meeting?

- Start implementation testing

- Clarify things I am confused about with ipfs with the team

- What are the hurdles?

Gerardo Leon:

- What was done since the last scrum meeting?

- Finished LinkedIn Learning course on Figma

- Learned some React

- Checked out home page design and gave thoughts

- What is planned to be done until the next scrum meeting?

- Continue learning more React

- Get more acquainted with Figma

- Start getting involved in front end development

- What are the hurdles?

- None

Justin Trewick:

- What was done since the last scrum meeting?

- read up on ipfs

- read about ceph

- What is planned to be done until the next scrum meeting?

- Read through our github

- read more ipfs documentation

- What are the hurdles?

- None

Shadman Noor:

- What was done since the last scrum meeting?

- Checkout homepage design

- Learn about figma

- What is planned to be done until the next scrum meeting?

- Keep learning figma fow better understanding

- Review JavaScript and react

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Experimented with daemon

- Learned more about ipfs

- Leaned more go

- What is planned to be done until the next scrum meeting?

- Experiment with apis

- Learn more go

- What are the hurdles?

- None

- ...

- …

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Watched videos on IPFS

- What is planned to be done until the next scrum meeting?

- Learn more about IPFS

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Learned more Go

- Review home page design

- Went through IPFS documentation

- What is planned to be done until the next scrum meeting?

- Learn more about Figma

- Learn more about Trello

- Learn more AWS

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- Learn more about IPFS

- Review home page design on Figma

- Learn more about Kubo

- What is planned to be done until the next scrum meeting?

- Learn more javascript

- Learn more React

- Learn more Trello

- What are the hurdles?

Hamzah Masri:

- What was done since the last scrum meeting?

- Keep learning more about IPFS with examples

- Keep learning about go/react

- Keep learning Figma, Kubo, Trello

- What is planned to be done until the next scrum meeting?

- Make Trello account

- Understand the connection between various parts of IPFS

- What are the hurdles?

- None at the moment

Shawn Zukowski:

- What was done since the last scrum meeting?

- Practiced encryption methods.

- Successfully received an encrypted file using GPG.

- Kept researching AWS.

- What is planned to be done until the next scrum meeting?

- Continue with development.

- Keep practicing using Kubo

- What are the hurdles?

- Balancing other classes.

Anthony Delgado:

- What was done since the last scrum meeting?

- Practiced encryption methods.

- Kept researching AWS.

- What is planned to be done until the next scrum meeting?

- Continue with development

- Keep practicing using Kubo

- What are the hurdles?

- Time management

Roberto Martinez:

- What was done since the last scrum meeting?

- Learned encryption basics

- Kept researching AWS

- Keep practicing Kubo

- What is planned to be done until the next scrum meeting?

- Continue with development process

- Learn more Javascript for frontend

- What are the hurdles?

- Keeping track of all things going on in the development process.

Javier Cueto:

- What was done since the last scrum meeting?

- Home page on figma completed

- Logo completed

- Set up on IC2

- What is planned to be done until the next scrum meeting?

- Connect Go with Daemon without issues

- Review code

- Review Api’s

- What are the hurdles?

- None

Pedro Niebla:

- What was done since the last scrum meeting?

- Experimented with daemon

- Learned more about ipfs

- Leaned more go

- What is planned to be done until the next scrum meeting?

- Learn more javascript

- Learn more React

- What are the hurdles?

- none...

- ...

- …

Nicholas Garcia:

- What was done since the last scrum meeting?

- Learned more about IPFS

- Researched AWS

- What is planned to be done until the next scrum meeting?

- Talk with PO

- Learn about Figma

- Begin Developing

- What are the hurdles?

- None

Hunter Sanchez:

- What was done since the last scrum meeting?

- Provided input on homepage design

- Continued learning GO

- What is planned to be done until the next scrum meeting?

- Meet with PO

- Continue developing

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Researched how to implement encryption with IPFS

- What is planned to be done until the next scrum meeting?

- Review safety risks of IPFS

- What are the hurdles?

- none

Jorge Cortes:

- What was done since the last scrum meeting?

- Attended standup meeting

- Reviewed ReactJs documentation

- Reviewed firebase

- What is planned to be done until the next scrum meeting?

- Continue working in figma

- Work on wireframes

- Continue learning reactJs

- Look at frontend to backend API connection

- What are the hurdles?

- none

...