Date: 9/23/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- Working on creating first page of web application

- Chosen postgreSQL for user information database

- What is planned to be done until the next scrum meeting?

- Finish prototype for Web Application homepage

- Integrate database to Web application

- Design additional pages on Figma

- What are the hurdles?

- none

Bryan Alvarenga:

- What was done since the last scrum meeting?

- Started collaborating with the first page of the frontend

- Worked on figma designs

- What is planned to be done until the next scrum meeting?

- Start learning about postgreSQL

- Connect postgreSQL to application

- Continue working with figma

- What are the hurdles?

- none

Martin Moreano:

- What was done since the last scrum meeting?

- Started collaborating with the first page of the frontend

- Worked on figma designs

- What is planned to be done until the next scrum meeting?

- Finish prototype for Web Application homepage

- Integrate database to Web application

- Design additional pages on Figma

- What are the hurdles?

- none

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Ran into some GO confusion which is now understood

- Read more on IPFS

- What is planned to be done until the next scrum meeting?

- Still looking into how implementation will work

- Getting more involved in back end

- What are the hurdles?

Gerardo Leon:

- What was done since the last scrum meeting?

- Learned some React

- Checked on Figma home page

- What is planned to be done until the next scrum meeting?

- Learn more React

- Find ways to get involved in front end development

- What are the hurdles?

- None

Justin Trewick:

- What was done since the last scrum meeting?

- read about ipfs

- read about ceph

- What is planned to be done until the next scrum meeting?

- learn about AWS

- Continue reading about ipfs

- What are the hurdles?

- none

Shadman Noor:

- What was done since the last scrum meeting?

- Practiced react

- Practiced JavaScript

- ...

- What is planned to be done until the next scrum meeting?

- Read more ipfs documents

- ...

- ...

- What are the hurdles?

- none

- ...

- …

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- Read documentation for IPFS

- Practice Go

- ...

- What is planned to be done until the next scrum meeting?

- Practice more go

- Read more documentations in APIS and IPFS

- ...

- What are the hurdles?

- None

- ...

- …

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Read over IPFS documentation

- What is planned to be done until the next scrum meeting?

- Learn more about IPFS

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Read more about Encryption

- Learned more about AWS

- What is planned to be done until the next scrum meeting?

- Keep learning AWS

- Keep learning about Encryption

- Continue development

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

- hardware

Hamzah Masri:

- What was done since the last scrum meeting?

- Keep learning more about IPFS with examples

- Keep learning about go/react

- Keep learning Figma, Kubo, Trello

- What is planned to be done until the next scrum meeting?

- Learn more IPFS

- Learn more Kubo

- Learn more Trello

- What are the hurdles?

- None at the moment

Shawn Zukowski:

- What was done since the last scrum meeting?

- Read up on more encryption methods..

- Kept researching Kubo.

- What is planned to be done until the next scrum meeting?

- Continue development.

- Researching how to connect both our API’s.

- What are the hurdles?

- Balancing other classes.

- Figure out how to connect API’s.

Anthony Delgado:

- What was done since the last scrum meeting?

- researching new ways for encrypting files

- Learn Kubo

- Kept researching AWS

- What is planned to be done until the next scrum meeting?

- Continue looking for a way to connect both our API’s

- Continue with development

- What are the hurdles?

- Lack of understanding concepts

- Time management

Roberto Martinez:

- What was done since the last scrum meeting?

- Kept researching front-end techniques

- Learn Kubo

- Kept researching AWS

- What is planned to be done until the next scrum meeting?

- Continue with the development process

- Connecting APIs

- What are the hurdles?

- Time management

Javier Cueto:

What was done since the last scrum meeting?

- Continue refining home page

- Selection on  postgreSQL database

What is planned to be done until the next scrum meeting?

- Finish homepage

- Link database

- Begin working on additional pages

What are the hurdles?

- none

Pedro Niebla:

- What was done since the last scrum meeting?

- Learn Kubo

- Kept researching AWS...

- What is planned to be done until the next scrum meeting?

- Continue with development..

- Continue reading about ipfs

- What are the hurdles?

- None

Nicholas Garcia:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Hunter Sanchez:

- What was done since the last scrum meeting?

- Met with PO

- Read more on IPFS

- What is planned to be done until the next scrum meeting?

- Research Kubo

- Finish homepage

- What are the hurdles?

- None

- ...

- …

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Learn ipfs encryption methods

- What is planned to be done until the next scrum meeting?

- learn about figma

- Learn about kubo and its relation to ipfs

- What are the hurdles?

- None

Jorge Cortes:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …