Date: 10/17/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

- Added (Register, About, Login, User) pages workspace

- Worked on Registration page

- Integrated Navigation method using react-router

- What is planned to be done until the next scrum meeting?

- Continue development of registration page

- Develop user interface page

- Move database to AWS

- What are the hurdles?

- midterms

Bryan Alvarenga:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Martin Moreano:

- What was done since the last scrum meeting?

- Review possible RPC APIS that need implementation

- Fix any bugs in already implemented API

- See what else front end needs done to the APIs

- What is planned to be done until the next scrum meeting?

- Review more possible RPC APIS that need implementation

- Work on sign in features

- Connect database

- What are the hurdles?

- Midterms

- ...

- …

Dominick Diaz:

- What was done since the last scrum meeting?

- Overlooked the debugging of the API

- Comminating to front-end for endpoint info

- What is planned to be done until the next scrum meeting?

- Continue Overlooking the debugging of the API

- Overlook connection to database

- What are the hurdles?

- none

Gerardo Leon:

- What was done since the last scrum meeting?

- Created branch

- Created new file for About Us page

- Looked through other JS files

- What is planned to be done until the next scrum meeting?

- Start working on About Us page

- Learn some more Javascript

- What are the hurdles?

- None

Justin Trewick:

- What was done since the last scrum meeting?

- Read about aws

- Read about React

- What is planned to be done until the next scrum meeting?

- Read more about aws

- Read about React

- What are the hurdles?

- none

Shadman Noor:

- What was done since the last scrum meeting?

- Attended the meeting

- Watched the demo with team captain

- What is planned to be done until the next scrum meeting?

- Read ipfs documents

- Practice JavaScript

- What are the hurdles?

- None

Michael P Garrido Matos:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Keiss De Los Santos:

- What was done since the last scrum meeting?

- Tested KUBO

- Looked into APIs

- What is planned to be done until the next scrum meeting?

- Continue reviewing APIs

- What are the hurdles?

- None

Sonali Benni:

- What was done since the last scrum meeting?

- Reviewed IPFS

- Learned more JavaScript

- What is planned to be done until the next scrum meeting?

- Learn more about encryption

- Learn more about AWS

- What are the hurdles?

- None

Tomas Montoya:

- What was done since the last scrum meeting?

- Reviewed project demo

- Met up with team

- Practiced javascript

- What is planned to be done until the next scrum meeting?

- Learn more Figma

- Learn more IPFS

- Learn more Javascript

- What are the hurdles?

- Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- ...

- ...

- ...

- What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

- What are the hurdles?

- ...

- ...

- …

Shawn Zukowski:

- What was done since the last scrum meeting?

- Have the backlog meeting.

- Test different API’s

- Kept researching AES.

- What is planned to be done until the next scrum meeting?

- Continue with development.

- Keep testing API’s that could work for the product solution.

- What are the hurdles?

- Balancing other classes.

Anthony Delgado:

- What was done since the last scrum meeting?

- Have the backlog meeting

- Test different API’s

- Keep researching AES

- What is planned to be done until the next scrum meeting?

- Continue with development

- Keep testing API’s that could work for the product solution

- What are the hurdles?

- Time management

Roberto Martinez:

- What was done since the last scrum meeting?

- Have the backlog meeting.

- Test different API’s

- Kept researching AES.

- What is planned to be done until the next scrum meeting?

- Continue with development.

- Keep testing API’s that could work for the product solution.

- What are the hurdles?

- Balancing other classes.

Javier Cueto:

- What was done since the last scrum meeting?

- Completed demo

- What is planned to be done until the next scrum meeting?

- Integration phase

- Web page formatting

- Additional API testing

- What are the hurdles?

- Time

Pedro Niebla:

- What was done since the last scrum meeting?

- Research more IPFS

- Learn more javascript

- Learn more REACT

- What is planned to be done until the next scrum meeting?

- Learn more about encryption

- Learn more about AWS

- What are the hurdles?

- none

Nicholas Garcia:

- What was done since the last scrum meeting?

- Reviewed project demo

- Met up with team

- Practiced javascript

- What is planned to be done until the next scrum meeting?

- Learn more Figma

- Learn more IPFS

- Learn more Javascript

- What are the hurdles?

- Midterms

Hunter Sanchez:

- What was done since the last scrum meeting?

- Continued working with react

- Met with team

- Reviewed demo

- What is planned to be done until the next scrum meeting?

- Continue learning IPFS

- Practice with PostgreSQL

- What are the hurdles?

- None

Fares Almoshaikah:

- What was done since the last scrum meeting?

- Review GO

- Review PostgreSQL

- What is planned to be done until the next scrum meeting?

- Continue learning about encryption

- Continue learning about PostgreSQL

- Continue learning back-end requirements

- What are the hurdles?

- none

Jorge Cortes:

- What was done since the last scrum meeting?

- Completed project logo

- About Us page started

- What is planned to be done until the next scrum meeting?

- Other pages for the website

- React

- What are the hurdles?

- None