b

Date: 10/18/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

What was done since the last scrum meeting?

- Worked on Registration page

- Integrated Navigation method using react-router

What is planned to be done until the next scrum meeting?

- Continue development of registration page

- Develop user interface page

- Move database to AWS

What are the hurdles?

- Time management

Bryan Alvarenga:

What was done since the last scrum meeting?

- ...

- ...

- ...

What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

What are the hurdles?

- ...

- ...

- …

Martin Moreano:

What was done since the last scrum meeting?

- Swarm endpoint tested

- AWS and Go API connection works

- Decided on endpoionts needed

What is planned to be done until the next scrum meeting?

- See how we are gonna transfer files

- Implement more endpoints

- Test file adding

What are the hurdles?

- Midterms

- ...

- …

Dominick Diaz:

What was done since the last scrum meeting?

- Overlooked the debugging of the API

- Comminating to front-end for endpoint info

What is planned to be done until the next scrum meeting?

- Continue Overlooking the debugging of the API

- Overlook connection to database

What are the hurdles?

- none

Gerardo Leon:

What was done since the last scrum meeting?

- Worked on About Us page

- Checked out Home page

What is planned to be done until the next scrum meeting?

- Keep working on About Us page

- Learn some Javascript

What are the hurdles?

- None

Justin Trewick:

What was done since the last scrum meeting?

- Read about react

- Read about AWS

What is planned to be done until the next scrum meeting?

- Practice using IPFS

- Read more about react

What are the hurdles?

- none

Shadman Noor:

What was done since the last scrum meeting?

- Checked out the homepage

- Read IPFS documents

What is planned to be done until the next scrum meeting?

- Research Figma

- Watch Videos on React

What are the hurdles?

- None

Michael P Garrido Matos:

What was done since the last scrum meeting?

- Downloaded daemon server

- Run tests with daemon server

What is planned to be done until the next scrum meeting?

- Test APIs with daemon to see which one we need

- Host Daemon server locally

- ...

What are the hurdles?

- Apis test are giving me errors

- Don’t know exactly how to test the APIS with the server

- Tried to host the server on AWS but can't access from postman through local host

Keiss De Los Santos:

What was done since the last scrum meeting?

- Tested Kubo

What is planned to be done until the next scrum meeting?

- Look into the APIs

What are the hurdles?

- None

Sonali Benni:

What was done since the last scrum meeting?

- Reviewed IPFS

- Learned more JavaScript

What is planned to be done until the next scrum meeting?

- Learn more AWS

- Learn more REACT

What are the hurdles?

- None

Tomas Montoya:

What was done since the last scrum meeting?

- Learn more Figma

- Learn more javascript

- Learn more IPFS

What is planned to be done until the next scrum meeting?

- Learn more Trello

- Learn more kubo

- Learn more Figma

What are the hurdles?

- Time management

Hamzah Masri:

What was done since the last scrum meeting?

- ...

- ...

- ...

What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

What are the hurdles?

- ...

- ...

- …

Shawn Zukowski:

What was done since the last scrum meeting?

- Research how to send files from AWS computer to IPFS.

- Meet with Cap 2 team for product demo.

- Kept researching AES.

What is planned to be done until the next scrum meeting?

- Continue with development.

- Keep looking for ways to send files.

What are the hurdles?

- Balancing other classes.

Anthony Delgado:

What was done since the last scrum meeting?

- Finishing up studies of IPFS basics

- Successfully receive an encrypted file using GPG

- Keep researching AWS

What is planned to be done until the next scrum meeting?

- Prepare for development

- Meet with P.O

What are the hurdles?

- Time management

Roberto Martinez:

What was done since the last scrum meeting?

- Completed demo

What is planned to be done until the next scrum meeting?

- Integration phase

- Web page formatting

- Additional API testing

What are the hurdles?

- Time

Javier Cueto:

What was done since the last scrum meeting?

- Finishing up studies of IPFS basics

- Successfully receive an encrypted file using GPG

- Keep researching AWS

What is planned to be done until the next scrum meeting?

- Prepare for development

- Meet with P.O

What are the hurdles?

- Time management

Pedro Niebla:

What was done since the last scrum meeting?

- Reviewed IPFS

- Learned more JavaScrip..

What is planned to be done until the next scrum meeting?

  - Learn more IPFS

  - Learn more AWS

  - Learn more React

What are the hurdles?

- None

Nicholas Garcia:

What was done since the last scrum meeting?

- Finish Studying on AWS and IPFS

- Research encryption solutions

- Continue development

What is planned to be done until the next scrum meeting?

- Meet with PO

- Learn More GO

- Help with development

What are the hurdles?

- none

Hunter Sanchez:

What was done since the last scrum meeting?

  - Worked with daemon

  - Completed demo

What is planned to be done until the next scrum meeting?

  - Meet with PO

  - Continue working with React

What are the hurdles?

  - None

Fares Almoshaikah:

What was done since the last scrum meeting?

- Reviewed GO

- Reviewed PostgreSQL

What is planned to be done until the next scrum meeting

  - Continue learning about IPFS encryption

  - Continue learning about PostgreSQL

What are the hurdles?

- none

Jorge Cortes:

What was done since the last scrum meeting?

  - Worked on the UI using React

What is planned to be done until the next scrum meeting?

  - Continue working on UI

What are the hurdles?

  - Fixing the document lol