Date: 10/21/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

- What was done since the last scrum meeting?

  - Worked on registration page

  - Linking pages together using tabs and buttons

  - Tested GO API using Postman to communicate with Kubo IPFS

- What is planned to be done until the next scrum meeting?

  - Finish registration page

  - Modify existing pages to be mobile friendly

  - Research on file upload method/type for web application

  - Assist with development of user page

- What are the hurdles?

  - Time management

  - ...

  - ...

Bryan Alvarenga:

- What was done since the last scrum meeting?

  - Review front end code

  - ReactJS development

  - Postgres SQL development

- What is planned to be done until the next scrum meeting?

  - Front end development

  - Backend API implementation with front end

- What are the hurdles?

  - None

Martin Moreano:

- What was done since the last scrum meeting?

  - Swarm endpoint tested

  - AWS and Go API connection works

  - Decided on endpoints needed

- What is planned to be done until the next scrum meeting?

  - See how we are going to transfer files

  - Implement more endpoints

  - Test file adding

- What are the hurdles?

  - Midterms

  - ...

  - ...

Dominick Diaz:

- What was done since the last scrum meeting?

  - Overlook Endpoint testing

  - Overlooked AWS implementation

  - Understood why we need certain endpoints

- What is planned to be done until the next scrum meeting?

  - Implement more endpoints

  - Overlook testing

- What are the hurdles?

  - midterms

Gerardo Leon:

- What was done since the last scrum meeting?

  - Worked on About Us page

  - Researched some React

- What is planned to be done until the next scrum meeting?

  - Continue working on About Us page

  - Ask for help

  - Research some HTML/CSS

- What are the hurdles?

  - None

Justin Trewick:

- What was done since the last scrum meeting?

  - Review ipfs

  - Read about react

- What is planned to be done until the next scrum meeting?

  - Read about AWS

  - Read about react

- What are the hurdles?

  - none

Shadman Noor:

- What was done since the last scrum meeting?

  - Learned more react

  - Learned more figma

  - ...

- What is planned to be done until the next scrum meeting?

  - Checkout IPFS documents

  - Practice more react

  - ...

- What are the hurdles?

  - None

  - ...

  - ...

Michael P Garrido Matos:

- What was done since the last scrum meeting?

  - Test APIs

- What is planned to be done until the next scrum meeting?

  - Test API

- What are the hurdles?

  - APIs tests gives me error

  - ...

  - ...

Keiss De Los Santos:

- What was done since the last scrum meeting?

  - Tested Kubo

- What is planned to be done until the next scrum meeting?

  - Look over APIs

- What are the hurdles?

  - None

Sonali Benni:

- What was done since the last scrum meeting?

  - Reviewed IPFS

  - Learned more JavaScript

- What is planned to be done until the next scrum meeting?

  - Learn more about AWS

  - Learn more about encryption

- What are the hurdles?

  - None

Tomas Montoya:

- What was done since the last scrum meeting?

  - Learn more javascript

  - Learn more Kubo

  - Learn more IPFS

- What is planned to be done until the next scrum meeting?

  - Learn React

  - Learn Figma

- What are the hurdles?

  - Time management

Hamzah Masri:

- What was done since the last scrum meeting?

- What was done since the last scrum meeting?

  - Review front end code in GitHub

  - Do research

- What is planned to be done until the next scrum meeting?

  - Review front end code in GitHub

  - Do research

- What are the hurdles?

  - Time management

Shawn Zukowski:

- What was done since the last scrum meeting?

  - Research AES

  - Review updated code in backend GitHub

  - Research how to send files

- What is planned to be done until the next scrum meeting?

  - Find an API to send files

  - Keep researching AES encryption

  - Test API’s

- What are the hurdles?

  - Balancing other classes

  - ...

  - ...

Anthony Delgado:

- What was done since the last scrum meeting?

  - Research AES

  - Review updated code in the github

  - Research how to send files

- What is planned to be done until the next scrum meeting?

  - Find an API to send files

  - Keep researching

  - Look at API’s

- What are the hurdles?

  - Time managament

  - ...

  - ...

Roberto Martinez:

- What was done since the last scrum meeting?

  - Reviewed IPFS

  - Learned more JavaScript

- What is planned to be done until the next scrum meeting?

  - Learn more about AWS

  - Learn more about encryption

- What are the hurdles?

  - None

Javier Cueto:

What was done since the last scrum meeting?

  - Completed demo

What is planned to be done until the next scrum meeting?

  - Integration phase

  - Web page formatting

  - Additional API testing

What are the hurdles?

  - Time

Pedro Niebla:

- What was done since the last scrum meeting?

  - Reviewed IPFS

  - Learned more JavaScript

- What is planned to be done until the next scrum meeting?

  - Learn more about AWS

  - Learn more about encryption

- What are the hurdles?

  - None

Nicholas Garcia:

- What was done since the last scrum meeting?

  - Become familiar with backend environment

  - Learned more about AWS

  - Practiced with GO

- What is planned to be done until the next scrum meeting?

  - Meet with PO

  - Research encryption solutions

- What are the hurdles?

  - Can’t run API without a virtual machine

Hunter Sanchez:

- What was done since the last scrum meeting?

  - Reviewed more on IPFS

  - Researched encryption algorithms

- What is planned to be done until the next scrum meeting?

  - Expand PostgreSQL skills

  - Meet with PO

- What are the hurdles?

  - None

  - ...

  - ...

Fares Almoshaikah:

- What was done since the last scrum meeting?

  - Reviewed encryption methods for IPFS

  - Reviewed back end languages

- What is planned to be done until the next scrum meeting?

  - Learn how to connect front end to back end

- What are the hurdles?

  - none

Jorge Cortes:

- What was done since the last scrum meeting?

  - Study up on React

  - Take a look at UI page on Figma

- What is planned to be done until the next scrum meeting?

  - Complete UI

- What are the hurdles?

  - None