Date: 11/7/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter; Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

What was done since the last scrum meeting?

- Finished Registration Page

- Finished Login page

- Started coding user interface

- Working with back-end to begin merger with web application

What is planned to be done until the next scrum meeting?

- Implementing Swagger UI

- Working on user-interface

- Connecting web application with back-end using endpoints

What are the hurdles?

- None

Bryan Alvarenga:

What was done since the last scrum meeting?

- Frontend development

- API Integration

- API testing

What is planned to be done until the next scrum meeting?

- Frontend development

- API Integration

- Backend and Frontend integration

What are the hurdles?

- None

Martin Moreano:

What was done since the last scrum meeting?

- Change Framework

- See needed Kubo endpoints for directories

- Test encryption

What is planned to be done until the next scrum meeting?

- Implement encryption and test altogether

- Add user structs

- Test for user ID

What are the hurdles?

- None so far

Dominick Diaz:

What was done since the last scrum meeting?

- Modularized code

- Implemented link generation

- Created endpoint to retrieve links

What is planned to be done until the next scrum meeting?

- Adding swagger UI

- Start login implementation

- Start implementing encryption

What are the hurdles?

- none

Gerardo Leon:

What was done since the last scrum meeting?

- Worked on About Us page

- Set up box for placing images of team members

What is planned to be done until the next scrum meeting?

- Continue working on About Us page

- Schedule a work session with Johnny

What are the hurdles?

- None

Justin Trewick:

What was done since the last scrum meeting?

- Review aws

- Review react

What is planned to be done until the next scrum meeting?

- Review encryption methods

- Review aws

What are the hurdles?

- none

Shadman Noor:

What was done since the last scrum meeting?

- Attended the meeting

- Talk about the demo with team

What is planned to be done until the next scrum meeting?

- Checkout MongoDb

- Practice JavaScript

- ...

What are the hurdles?

- None

Michael P Garrido Matos:

What was done since the last scrum meeting?

- Tried to test end points

What is planned to be done until the next scrum meeting?

- Test endpoints

What are the hurdles?

- Learn how to test endpoints

Keiss De Los Santos:

What was done since the last scrum meeting?

- Read over APIs about endpoints

What is planned to be done until the next scrum meeting?

- Try to understand APIs for the project

- Figure out how to test APIs

What are the hurdles?

- None

Sonali Benni:

What was done since the last scrum meeting?

- Reviewed IPFS

- Learned more about encryption

What is planned to be done until the next scrum meeting?

- Practice JavaScript

- Learn more about AWS

What are the hurdles?

- None

Tomas Montoya:

What was done since the last scrum meeting?

- Meet with team

- Discuss project

- Read IPFS

What is planned to be done until the next scrum meeting?

- Learn Javascript

- Learn REACT

- Learn Go

What are the hurdles?

- Time management

Hamzah Masri:

What was done since the last scrum meeting?

- Review code in GitHub

- Complete research

What is planned to be done until the next scrum meeting?

- Review code in GitHub

- Complete research

What are the hurdles?

- None

Shawn Zukowski:

What was done since the last scrum meeting?

- Work on decryption method

- Test encryption method

- Test API’s

What is planned to be done until the next scrum meeting?

- Finish decryption method

- Implement encryption method

- Finish changing framework

What are the hurdles?

- N/A

- ...

- ...

Anthony Delgado:

What was done since the last scrum meeting?

- Researched encryption

- Researched AWS

What is planned to be done until the next scrum meeting?

- Continue researching encryption

- Look at GitHub

What are the hurdles?

- Time management

Roberto Martinez:

What was done since the last scrum meeting?

- Read IPFS Docs

- Shadowed Cap II Students

What is planned to be done until the next scrum meeting?

- Read more about IPFS

What are the hurdles?

- None

Javier Cueto:

What was done since the last scrum meeting?

- Encryption method

- Back end completed

- Decryption method

What is planned to be done until the next scrum meeting?

- Merge back end and front end

- Complete login

What are the hurdles?

- Time

Pedro Niebla:

What was done since the last scrum meeting?

- Reviewed IPFS

- Learned more about encryption

- Team Meeting

What is planned to be done until the next scrum meeting?

- Continue researching encryption

- Learn more about AWS

- Merge back end and front end

What are the hurdles?

- None

Nicholas Garcia:

What was done since the last scrum meeting?

- Review IPFS Concepts

- Reviewed AWS

- Practiced with GO

What is planned to be done until the next scrum meeting?

- Continue development

- Research Encryption Solutions

What are the hurdles?

- None

Hunter Sanchez:

What was done since the last scrum meeting?

- Worked with React

- Learned more about encryption

What is planned to be done until the next scrum meeting?

- Work on front end

- Work with Kubo

What are the hurdles?

- none

Fares Almoshaikah:

What was done since the last scrum meeting?

- Studied more MongoDB

- Studied endpoint implementation

What is planned to be done until the next scrum meeting?

- Look into implementing encryption

- Look into implementing decryption

What are the hurdles?

- none

Jorge Cortes:

What was done since the last scrum meeting?

- Created different UI designs

- Discussed designs with project leader

What is planned to be done until the next scrum meeting?

- Implement designs into Figma

What are the hurdles?

- none