Date: 11/18/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

What was done since the last scrum meeting?

    - Successfully pushed data to MongoDB from React through API

    - Worked on User Interface

What is planned to be done until the next scrum meeting?

    - Further develop User Interface

    - Setup dummy file routes for testing API and Encryption

    - Move API onto AWS for further testing

What are the hurdles?

    - Deadline

    - Other classes

Bryan Alvarenga:

What was done since the last scrum meeting?

- API Integration

- Frontend development

- API Testing

What is planned to be done until the next scrum meeting?

- API testing

- Frontend development

- API Integration

What are the hurdles?

- None

Martin Moreano:

What was done since the last scrum meeting?

- Implement user back-end endpoints

- Test encryption better

- Add nee code to AWS

What is planned to be done until the next scrum meeting?

- Test full run through

- Figure MongoDB endpoints properly

- Make sure we have everything done

What are the hurdles?

- None so far

Dominick Diaz:

What was done since the last scrum meeting?

- Implemented Swagger UI

- Implemented link generation

- Created endpoint to retrieve links

What is planned to be done until the next scrum meeting?

- Start login implementation

- Start implementing encryption

What are the hurdles?

- none

Gerardo Leon:

What was done since the last scrum meeting?

- Worked on About Us page

- Researched React and Tailwind CSS

What is planned to be done until the next scrum meeting?

- Meet up with Johnny to work on About page

- Add images to About page

What are the hurdles?

- None

Justin Trewick:

What was done since the last scrum meeting?

- Reviewed swagger documentation

What is planned to be done until the next scrum meeting?

- Review aws

- Review ipfs

What are the hurdles

- none

Shadman Noor:

What was done since the last scrum meeting?

- Read documents on ipfs

- Reviewed code by cap 2 students

What is planned to be done until the next scrum meeting?

- Testing api

- Front end development

What are the hurdles?

- None

- ...

- ...

Michael P Garrido Matos:

What was done since the last scrum meeting?

- Reviewed code in github

- Tested End Points

- ...

What is planned to be done until the next scrum meeting?

- Meet with the team and discuss about the project

- ...

- ...

What are the hurdles?

- None

- ...

- ...

Keiss De Los Santos:

What was done since the last scrum meeting?

- Reviewed code and resources related to the code to keep up to date

What is planned to be done until the next scrum meeting?

- Wait for professor

What are the hurdles?

- None

Sonali Benni:

What was done since the last scrum meeting?

- Reviewed IPFS

- Learned more about AWS

What is planned to be done until the next scrum meeting?

- Research encryption

- Practice JavaScript

What are the hurdles?

- None

Tomas Montoya:

What was done since the last scrum meeting?

- Review IPFS

- Review AWS

What is planned to be done until the next scrum meeting?

- Learn Figma

- Meet with team

What are the hurdles?

- Time management

Hamzah Masri:

What was done since the last scrum meeting?

- Review code in GitHub

- Complete research

What is planned to be done until the next scrum meeting?

- Review code in GitHub

- Complete research

What are the hurdles?

- None

Shawn Zukowski:

What was done since the last scrum meeting?

- Fix encryption method

- Create byte arrays

- Research how to encrypt multipart files

What is planned to be done until the next scrum meeting?

- Meet with back-end

- Fix decryption

- ...

What are the hurdles?

- Reading form-data for encryption

- ...

- ...

Anthony Delgado:

What was done since the last scrum meeting?

- Researched encryption

- Learned more about Go

What is planned to be done until the next scrum meeting?

- Work on using Go

- Work on implementing encryption methods

What are the hurdles?

- Time management

Roberto Martinez:

What was done since the last scrum meeting?

- ...

- ...

- ...

What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

What are the hurdles?

- ...

- ...

- ...

Javier Cueto:

What was done since the last scrum meeting?

    - Successfully pushed data to MongoDB from React through API

    - Worked on User Interface

What is planned to be done until the next scrum meeting?

    - Further develop User Interface

    - Setup dummy file routes for testing API and Encryption

    - Move API onto AWS for further testing

What are the hurdles?

    - Deadline

    - Other classes

Pedro Niebla:

What was done since the last scrum meeting?

- Practiced with GO

- Review code in GitHub

- Reviewed code and resources related to the code to keep up to date

What is planned to be done until the next scrum meeting?

- Research encryption

- Practice JavaScript

- Research Encryption Solutions

What are the hurdles?

- None

Nicholas Garcia:

What was done since the last scrum meeting?

- Review IPFS Concepts

- Reviewed AWS

- Practiced with GO

What is planned to be done until the next scrum meeting?

- Continue development

- Research Encryption Solutions

What are the hurdles?

- None

Hunter Sanchez:

What was done since the last scrum meeting?

- Tested API

- Continued research encryption methods

- Worked with JavaScript

What is planned to be done until the next scrum meeting?

- Review IPFS

- Continue with API testing

What are the hurdles?

- None

- ...

- ...

Fares Almoshaikah:

What was done since the last scrum meeting?

- Research encryption methods

- Research MongoDB

- Research multipart files

What is planned to be done until the next scrum meeting?

- Research byte arrays

- Continue researching encyption methods

- ...

What are the hurdles?

- none

- ...

- ...

Jorge Cortes:

What was done since the last scrum meeting?

- Worked on UI

What is planned to be done until the next scrum meeting?

- Meet with front-end to develop the UI

- Work on implementing back-end

What are the hurdles?

- none

- ...

- ...