Date: 11/21/2022

Attendees:

Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

Johnny Llerena:

What was done since the last scrum meeting?

- Setup layers for use with Routes dependency

- Worked on User Interface (implemented layout)

- Researched data retrieval type for documents using forms

What is planned to be done until the next scrum meeting?

- Resolve Data type for forms

- Work on getting encryption means to work

- Advance in User Interface production

- Resolve all bugs and warnings with web application.

- Work on final deliverables

What are the hurdles?

- Deadlines

- Other Classes

Bryan Alvarenga:

What was done since the last scrum meeting?

- Frontend development

- API Integration

- Documentation

What is planned to be done until the next scrum meeting?

- Finish frontend development

- API Integration

- Poster & documenation

What are the hurdles?

- None

Martin Moreano:

What was done since the last scrum meeting?

- Implement user back-end endpoints

- Test encryption better

- Add nee code to AWS

What is planned to be done until the next scrum meeting?

- Test full run through

- Figure MongoDB endpoints properly

- Make sure we have everything done

What are the hurdles?

- None so far

Dominick Diaz:

What was done since the last scrum meeting?

- ...

- ...

- ...

What is planned to be done until the next scrum meeting?

- ...

- ...

- ...

What are the hurdles?

- ...

- ...

- ...

Gerardo Leon:

What was done since the last scrum meeting?

- Worked on About Us page

- Attended meeting

What is planned to be done until the next scrum meeting?

- Start working on poster

- Ask for help on poster

What are the hurdles?

- None

Justin Trewick:

What was done since the last scrum meeting?

- Reviewed project progress

- Read about swagger ui

What is planned to be done until the next scrum meeting?

- Figure out how to make a poster

What are the hurdles?

- none

Shadman Noor:

What was done since the last scrum meeting?

- Attend the meeting

- Discuss areas that need to be done

- ...

What is planned to be done until the next scrum meeting?

- Look at poster template

- Work on the poster

What are the hurdles?

- None

Michael P Garrido Matos:

What was done since the last scrum meeting?

- Met with the team and discuss about the project

What is planned to be done until the next scrum meeting?

- Start the Poster

What are the hurdles?

- None

Sonali Benni:

What was done since the last scrum meeting?

- Met with team

- Practiced JavaScript

What is planned to be done until the next scrum meeting?

- Review IPFS

- Learn more about encryption

What are the hurdles?

- None

Tomas Montoya:

What was done since the last scrum meeting?

- Meet with team

- Review projetc progress

What is planned to be done until the next scrum meeting?

- Review IPFS

- Review AWS

- Learn Figma

What are the hurdles?

- Time management

Hamzah Masri:

What was done since the last scrum meeting?

- Review code in GitHub

- Complete research

What is planned to be done until the next scrum meeting?

- Review code in GitHub

- Complete research

What are the hurdles?

- None

Shawn Zukowski:

What was done since the last scrum meeting?

- Test other encryption method

- Test other decryption method

- Convert data into byte slice

What is planned to be done until the next scrum meeting?

- Figure out how to encrypt form-data

- Figure out how to encrypt multipart files

- Finish up project

What are the hurdles?

- Time

- Finals

- ...

Anthony Delgado:

What was done since the last scrum meeting?

- Catch up on the project

- Attend meeting(s)

What is planned to be done until the next scrum meeting?

- Read on encryption issue

- Start poster

What are the hurdles?

- Time management

Roberto Martinez:

What was done since the last scrum meeting?

- Update myself on project

- Plan design of poster

What is planned to be done until the next scrum meeting?

- Begin designing poster

- encryption

What are the hurdles?

- n/a

Javier Cueto:

What was done since the last scrum meeting?

- Implement user back-end endpoints

- Test encryption better

- Add nee code to AWS

What is planned to be done until the next scrum meeting?

- Test full run through

- Figure MongoDB endpoints properly

- Make sure we have everything done

What are the hurdles?

- None so far

Pedro Niebla:

What was done since the last scrum meeting?

- Met with the team and discuss about the project

- Catch up on the project

- Complete research

What is planned to be done until the next scrum meeting?

- Read on encryption issue

- Start poster

What are the hurdles?

- None

Nicholas Garcia:

What was done since the last scrum meeting?

- Review IPFS Concepts

- Reviewed AWS

- Practiced with GO

What is planned to be done until the next scrum meeting?

- Continue development

- Research Encryption Solutions

What are the hurdles?

- None

Hunter Sanchez:

What was done since the last scrum meeting?

- Met with team

- Worked with endpoints

What is planned to be done until the next scrum meeting?

- Work with GO

- Review IPFS

What are the hurdles?

- None

- ...

- ...

Fares Almoshaikah:

What was done since the last scrum meeting?

- Studied more MongoDB

- Studied endpoint implementation

What is planned to be done until the next scrum meeting?

- Look into implementing encryption

- Look into implementing decryption

What are the hurdles?

- none

Jorge Cortes:

What was done since the last scrum meeting?

- UI development

- Back end and AWS implementation

What is planned to be done until the next scrum meeting?

- Meet with rest of front end to finish UI development

What are the hurdles?

- Restricted Time