Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

P2P Drive

Team Members:

Capstone 2: Johnny Llerena, Jorge Cortes, Gerardo Leon, Michael Garrido, Martin Moreano, Dominick Diaz, Shawn Zukowski

Senior Project: Shawn Zukowski

Capstone 1: Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Delgado, Anthony; Diaz, Dominick; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas;  Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter; Trewick, Justin

Product Owner(s): Masoud Sadjadi

Mentor(s): Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of P2P Drive. A decentralized file sharing system using IPFS with an added layer of security for seamless and efficient file transferring. Users can register on the product website and effectively upload and share files with other users on a peer-to-peer node network using CID hashes instead of specific location addressing.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 10

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 12

Sprints Plan  ……………………………………………………………..………………………………………………………. 13

Sprint 1  …………………………………………………………………………………………………………………………... 13

Sprint 2  …………………………………………………………………………………………………………………………... 13

Sprint 3  …………………………………………………………………………………………………………………………... 14

Sprint 4  …………………………………………………………………………………………………………………………... 15

Sprint 5  …………………………………………………………………………………………………………………………... 16

Sprint 6  …………………………………………………………………………………………………………………………... 17

Sprint 7  …………………………………………………………………………………………………………………………... 18

System Design

Architectural Patterns  …………………………………………………………………………………………………..  20

System and Subsystem Decomposition  …………………………………………………………………………….…	21

Deployment Diagram  …………………………………………………………………………………………………….…...	22

Design Patterns  ………………………………………………………………………………………………………….…....	22

System Validation  …………………………………………………………………………………………………………………….	23

Glossary  ………………………………………………………………………………………………………………………………….	37

Appendix  ………………………………………………………………………………………………………………………………….	38

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	38

Static UML Diagrams  ……………………………………………………………………………………………………….	38

Dynamic UML Diagrams  …………………………………………………………………………………………………..	40

Appendix B - User Interface Design  …………………………………………………………………………….…...	52

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	69

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	74

References ……………………………………………………………………………………………………………………...………...	80

# Introduction

An effective peer-to-peer file sharing system, like Google Drive or OneDrive, utilizing Inter Planetary File System (IPFS) technology thus ensuring integrity by using content addressing instead of location addressing.

## Current System

No current system is available to build upon as our team was responsible for creating the foundation of a fast, reliable, and secure peer-to-peer file sharing drive. We created our own custom back-end API and a front-end web application using a combination of  existing API’s offered by IPFS.

## Purpose of New System

P2P Drive provides users with file pinning services and maintains track of their data; the P2P web application currently allows users to register an account using MongoDB as our database. To avoid data loss, our API enables users to re-connect to previously connected nodes.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the …. project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- Created a Figma wireframe for our front web application

- Created the start of our backend API / found existing API’s within IPFS

- Using Discord to log group progress through a time management application.

- Using React for our front-end, decided through a majority vote between group members

- Implemented Home page Figma design onto React web application. .

- Initialized project management service to monitor progress

- Resolve conflicting issues with API communication

- Implement postgreSQL database for the storing of user profile information

- Framework change from Gin to Fiber due to simplicity of overall library response and ease of programming

- Design and implement user interaction page placed after logging in

- Database change from PostgreSQL to MongoDB due to SQL type and ease of use

- Finished User Interface Webpage

- Encryption protocol using MD5 for user registration applied to tokens

- Wrap up and fix any remaining bugs that may exist in the project

## Pending User Stories

- Settings feature for user customization/personalization.

- Add a status method to display on a home page to view all users connected to

- IPFS.

- Accept folders as directories for upload and download.

- Implement a working content-level file encryption using AES instead of MD5.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Software

- IPFS

- GoLang

- ReactJS

- mongoDB

- Swagger UI

- Fiber

- Postman

- Bootstrap

- HeadlessUI

- Prefixer

- Axios

- Tailwind

- User Icons

- HeroIcons

- MD5 Encryption

- AWS

Hardware

- Windows

- Linux

- MacOS

- PC/Laptop

- Android Mobile

Sprints Plan

### Sprint 1

- Start setting up the free AWS IC2 Instance for daemon testing

- Create a trial GO API for demo

- Group must lay a foundation for how front-end and back-end structure will be developed

### Sprint 2

- Need to wireframe our web page

- Must test Daemon and IPFS integration to GO using Kubo

- Group must design layout for back-end, selecting whether to create API or use existing API

Sprint 3

- Finish homepage for web application

- Design and implement additional pages for the web application

- Work on GO API connection and features

- Work on database integration

Sprint 4

- Work on About us page for web-application

- Work on Login/Register Feature

- Configure API GO to communication with API KUBO

- Work and test database integration

Sprint 5

- Finish About us page for web-application

- Finish Login/Register Feature

- Configure file return type for Go API

- Integrate database into AWS service

Sprint 6

- Finish User Interface page for web-application

- Testing of communication between front end and AWS server containing API

- Configure file return type for Go API

- Testing AWS post-merger and debugging

Sprint 7

- Finish User Interface page for web-application

- Complete and record demo for the project

- Resolve encryption issues and figure out file type needed to use encryption methods

- Resolve any issues and finalize any and all features/routes pertaining to the main function of the project

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

This is the first version of the P2P Drives’ developmental process. The current system consists of a web page that was created in ReactJS which requires the user to create an account to gain access to its features. At the moment of registration, the information is sent to the P2P Golang API where the password gets encrypted using MD5, and assigns a unique token used for authentication. Afterwards, the MongoDB is checked for existing users before redirecting the user to the log-in page. Once verified, the user is redirected to a unique instance of a dashboard where they may manage and view their files. The database is divided into two collections, user metadata and user-file metadata but can be combined later on. The API then uses the user-files’ metadata to communicate with the Kubo Daemon allowing access to the IPFS. For security purposes, the Kubo Daemon was designed to only accept administrative commands locally hence partly why the custom P2P API was implemented.

## System and Subsystem Decomposition

The P2P Drive web application was made with React.js and Visual Studio Code was used as the IDE. The main languages used in this project so far are HTML5, Javascript, CSS. Tailwind Css was used as a utility-first CSS framework for rapidly building custom user interfaces. MongoDB is used as a database to store user metadata collected through registration forms.

The P2P Drive API was made with Fibre and GoLand was used as the IDE. The main languages used in this project so far are Golang, SQL. Fiber was primarily used as our framework, is a web framework built on top of fast HTTP. It can be used to handle operations such as routing/endpoints, middleware, server request.

As this project is in early stages in development, in the future it would be nice to implement features such as connected peers status, better file encryption, user settings, and private network file sharing.

## Design Patterns

# System Validation

P2P Drive has a simple user interface as of right now. Through its initial iteration, this project's development made encouraging strides. We were able to develop routes and models that served as the foundation for the program's primary purpose thanks to our exposure to the IPFS and its provided API list. There is still much opportunity for development, but when it is, file sharing and storage will be much more simple and secure.

# Glossary

- IPFS: A distributed system for storing and accessing files, websites, applications, and data.

- GoLang: Back-end language.

- ReactJS: Front-end language.

- Postman: API platform for developers to design, build, test and iterate their APIs.

- MongoDB: Our database of choice.

- Fiber: GoLang framework instead of using GIN.

- Swagger: Used for documentation.

- MD5: Encryption algorithm.

- Bootstrap: Open-source CSS framework for front-end web development.

- Tailwind: Another open source CSS framework.

# Appendix

## Appendix A - UML Diagrams

Sequence Diagram: User general interaction

Sequence Diagram: user register

Sequence Diagram: user login

## Sequence Diagram: Authenticated user uploads a file to API. API stores file metadata to database, then forwards the information to Daemon

Sequence Diagram: Authenticated user requests file from API. API verifies with database of file existence. Once verified, file metadata is forwarded to Daemon as file request and results are displayed in a new tab and downloaded locally.

## Appendix B - User Interface Design

﻿

## Appendix C - Sprint Review Reports

Sprint 1

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Creating a Figma wireframe for our front web application

- Creating the start of our backend API / searching for an existing API within IPFS

- Using Trello to log group progress through a time management application.

- Using React for our front-end, decided through a majority vote between group members

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Beginning development on both front-end and back-end

- This is to be pushed back and instead replaced with more time to explore all of our options for API selection and front end development before any coding is done.

- Building our own API to use for communication between the Daemon and the Web application

- This idea will be held off until all other resources have been expunged.

- For now this task will be replaced with the search of an already existing API that fits the need of the product

Sprint 2

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 9/25/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Implement Figma design onto React web application.

- Troubleshoot configuration for connecting the Go api with the Kubo api hosted on the AWS Ic2 service.

- Initialized project management service to monitor progress

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Implement database for user information storage

- For now, focus should be placed on finishing the base of the web application before implementing and configuring a database.

- Working on features for Go API.

- The communication issue should be resolved first. Our current system runs through the AWS IC2 service, Kubo api can only be administratively run within the local host. Thus we need to get our Go api to communicate with Kubo so that information could be received through outside means.

Sprint 3

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 10/9/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Design and implement user interaction page placed after logging in

- Resolve conflicting issues with API communication

- Implement postgreSQL database for the storing of user profile information

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Design additional pages such as ‘features’ ‘contact us’ etc...

- This would greatly veer us off pace from our main focus.

- Our focus for now should remain on getting the user interaction page working so that we may connect and test the main components of our project.

- Working on additional feature implementation

- We should focus on getting the main application running before we move on to additional features

- Creating a functioning demo is our primary focus, additional features may be revisited if given the opportunity

Sprint 4

Refer to Sprint 3

Sprint 5

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 11/06/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Framework change from Gin to Fiber due to simplicity of overall library response and ease of programming

- Database change from PostgreSQL to MongoDB due to SQL type and ease of use

- Encryption protocol testing for common file types and folders

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Adding additional token handlers and link parsing to make readable

- This would greatly veer us off pace from our main focus.

- Our focus for now should remain on getting the main function of the program  working so that we may connect our web application to the API.

- Working on additional feature implementation

- We should focus on getting the main application running before we move on to additional features

- Creating a functioning demo is our primary focus, additional features may be revisited if given the opportunity

Sprint 6

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 11/20/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Finish User Interface Web Page first and foremost

- API complete transfer to AWS followed by testing and changing settings to match new location access

- Encryption protocol modification using forms data retrieval followed by testing

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Implementing a status feature to show users detailed information on their connection to the node.

- Although a very useful feature, this would delay us and should be left to be implemented if there is time left after all of the main functions have been added and confirmed working

- Our focus for now should remain on getting the main function of the program  working so that we may connect our web application to the API.

- Working on additional feature implementation

- We should focus on getting the main application running before we move on to additional features

- Creating a functioning demo is our primary focus, additional features may be revisited if given the opportunity

Sprint 7

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 12/4/2022

Start time: 9:00pm

End time: 10:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- Finish all documentation for the project

- Wrap up and fix any remaining bugs that may exist in the project

- Fit together final deliverable and turn in combined files

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Addition of any features should be left in a Wishlist for future developers as we have reached the end of this semester.

- The current group of developers have run out of time but should include a detailed list of features that should be focused on when picked up next semester.

- Encryption should be explored again by future developers, primarily file encryption within the API before it reaches the daemon.

- Currently program uses MD5 encryption to modify current file metadata, better file encryption should be explored

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual

This program is compiled using three different components:
	A. ReactJS front end web application

B. Golang Fiber back end application

C. IPFS Kubo node Daemon

(In order to have full functionality, all components must be running at the same time)

Login

- User clicks on the register button and enters their personal information on the redirected register page.

- After completing all required fields, click on submit.

- After successful registration, users will be redirected to the login page where they enter credentials again once.

Dashboard

- To upload a file, the user clicks on the upload button and selects the locally stored file they wish to share.

- First method of downloading a file: User clicks on the file’s download button  they wish to retrieve through displayed list

- Second method of downloading a file: User enters fils CID into search field and submits

The project currently includes three main functionalities:
	a. Token authentication

b. User data encryption

c. File upload

d. File download

SwaggerUI

Additionally SwaggerUI has been implemented to the project for developer use as well. This API provides plentiful information regarding the project's route requirements for each request and how to use each request.

To access the API, the P2P Golang API must be running then:
Once running one may view documentation @ http://0.0.0.0:8083/swagger/index.html#/

Or Localhost:8083/swagger/index.html#/

Front-end

Prerequisite: Install NodeJs ( https://nodejs.org/en/ )

Running P2P web application front end code:

- Download front end P2P web to your machine.

- Navigate to the installation directory and verify download.

- Open the folder into your favorite IDE (Vs Code, Goland, etc…)

- To avoid errors if folder “node_modules” or “package-lock.json” exists in directory, delete before the next step

- Open a terminal/powershell in current download directory and run “npm install”

- Once the process is finished, run “npm start” and your application should be up and running.

- If not redirected to a new tab within the default browser, the application may be accessed using http://localhost:3000 or http://0.0.0.0:3000, (application may be accessed by other machines in local network by using host machine’s ip address followed by default port ex.. http://192.168.1.100:3000 )

*This application allows you to make changes without having to restart the program in between said modifications*

Back-end

Prerequisite: Install Golang ( https://go.dev/dl/ )

Running P2P Golang API back end code:

- Download back end P2P API to your machine

- Navigate to the installation directory and verify download.

- Open the folder into your favorite IDE (Vs Code, Goland, etc…)

- To make sure your dependencies are up to date with the latest version, open terminal/powershell in the P2P API’s installed directory.

- Run the following lines: “Go get all”, “Go mod tidy”, “Go clean”.

- Finally, run “Go run .” or “Go run main.go” and you should be presented with a response displaying the port which the program is being hosted to (8083).

*This application requires a restart after modifications for changes to take effect*

File Types

- .txt

- .jpg

- .png

- .docx

- .pptx

# References

• https://ipfs.io/

• https://docs.ipfs.tech/

• https://github.com/mmoreano/P2P-Drive

• https://docs.ipfs.tech/reference/kubo/rpc/

• https://proto.school/tutorials