Sprint Backlog Grooming Meeting Minutes #4:

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss;

Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas;

Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman;

Sanchez, Hunter; Trewick, Justin; Cortes, Jorge;

Date: 10/17/2022

Start time: 9:00pm

End time: 10:00pm

After discussion, the velocity of the team for the following spring was estimated to be average 3 hours a day.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- Find and test new API integrations for back-end

- Integrate PostgreSQL database to AWS

- Work on About Page for web application

- Work on Registration page

- Work on user interface page

The team members indicated their willingness to work on the following user stories.

- Zukowski, Shawn

  - Find and test new API integrations for back-end

  - Integrate PostgreSQL database to AWS

- Llerena, Johnny

3. 	Work on About Page for web application

4. 	Work on Registration page

5. 	Work on user interface page

- De Los Santos, Keiss

  - Find and test new API integrations for back-end

  - Integrate PostgreSQL database to AWS

- Garrido Matos, Michael

  - Find and test new API integrations for back-end

  - Integrate PostgreSQL database to AWS

- Leon, Gerardo

3.  	Work on About Page for web application

4. 	Work on Registration page

5. 	Work on user interface page

- Moreano, Martin

  - Find and test new API integrations for back-end

  - Integrate PostgreSQL database to AWS

- Delgado, Anthony

  - Find and test new API integrations for back-end

  - Integrate PostgreSQL database to AWS

- Diaz, Dominick

  - Find and test new API integrations for back-end

3.	Work on About Page for web application

- Alvarenga, Bryan

3. 	Work on About Page for web application

4. 	Work on Registration page

5. 	Work on user interface page

- Almoshaikah, Fares

- Find and test new API integrations for back-end

- Integrate PostgreSQL database to AWS

- Benni, Sonali

3.  Work on About Page for web application

4.  Work on Registration page

5. Work on user interface page

- Cueto, Javier

- Find and test new API integrations for back-end

- Garcia, Nicholas

- Find and test new API integrations for back-end

- Integrate PostgreSQL database to AWS

- Martinez, Roberto

- Find and test new API integrations for back-end

3.   Work on About Page for web application

- Masri, Hamzah

- Find and test new API integrations for back-end

3.   Work on About Page for web application

- Montoya, Tomas

- Find and test new API integrations for back-end

3.   Work on About Page for web application

- Niebla Prado, Pedro

- Find and test new API integrations for back-end

- Noor, Shadman

- Find and test new API integrations for back-end

3.   Work on About Page for web application

- Trewick, Justin

- Find and test new API integrations for back-end

- Integrate PostgreSQL database to AWS

- Cortes, Jorge

3. 	Work on About Page for web application

4. 	Work on Registration page

5. 	Work on user interface page