Sprint Backlog Grooming Meeting Minutes #5:

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss;

Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas;

Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman;

Sanchez, Hunter; Trewick, Justin; Cortes, Jorge;

Date: 10/31/2022

Start time: 9:00pm

End time: 10:00pm

After discussion, the velocity of the team for the following spring was estimated to be average 3 hours a day.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

4.Finish About Page for web application

5.Create/Work on Login page

6.Further Develop user interface page

The team members indicated their willingness to work on the following user stories.

- Zukowski, Shawn

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Llerena, Johnny

4.Finish About Page for web application

5.Create/Work on Login page

6.Further Develop user interface page

- De Los Santos, Keiss

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Garrido Matos, Michael

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Leon, Gerardo

4.Finish About Page for web application

5.Create/Work on Login page

6.Further Develop user interface page

- Moreano, Martin

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Delgado, Anthony

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Diaz, Dominick

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Alvarenga, Bryan

4.Finish About Page for web application

5.Create/Work on Login page

6.Further Develop user interface page

- Almoshaikah, Fares

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Benni, Sonali

4.Finish About Page for web application

5.Create/Work on Login page

6.Further Develop user interface page

- Cueto, Javier

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Garcia, Nicholas

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Martinez, Roberto

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Masri, Hamzah

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Montoya, Tomas

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Niebla Prado, Pedro

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Noor, Shadman

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Trewick, Justin

1.Look into possibility of framework change for back-end

2.Look into replacing PostgreSQL for a better no SQL database

3.Work on file translation method or conversions methods

- Cortes, Jorge

4.Finish About Page for web application

5.Create/Work on Login page

6.Further Develop user interface page