Sprint Backlog Grooming Meeting Minutes #6:

Project: P2P Drive

Attendees: Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss;

Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas;

Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman;

Sanchez, Hunter; Trewick, Justin; Cortes, Jorge;

Date: 11/14/2022

Start time: 9:00pm

End time: 10:00pm

After discussion, the velocity of the team for the following sprint contains 6 user stories. Due to time restraint velocity is estimated to average 4 hours a day.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

4.Finish development of User Interface page

5. Find web hosting service for web application

6. Secure connection to API once integrated onto web host

The team members indicated their willingness to work on the following user stories.

- Zukowski, Shawn

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Llerena, Johnny

4.Finish development of User Interface page

5. Find web hosting service for web application

6. Secure connection to API once integrated onto web host

- De Los Santos, Keiss

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Garrido Matos, Michael

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Leon, Gerardo

4.Finish development of User Interface page

5. Find web hosting service for web application

6. Secure connection to API once integrated onto web host

- Moreano, Martin

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Delgado, Anthony

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Diaz, Dominick

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Alvarenga, Bryan

4.Finish development of User Interface page

5. Find web hosting service for web application

6. Secure connection to API once integrated onto web host

- Almoshaikah, Fares

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Benni, Sonali

4.Finish development of User Interface page

5. Find web hosting service for web application

6. Secure connection to API once integrated onto web host

- Cueto, Javier

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Garcia, Nicholas

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Martinez, Roberto

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Masri, Hamzah

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Montoya, Tomas

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Niebla Prado, Pedro

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Noor, Shadman

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Trewick, Justin

1.Look into transitioning back-end onto AWS

2.Work towards modifying and adding new endpoints

3.Implement encryption method and test back-end after addition

- Cortes, Jorge

4.Finish development of User Interface page

5. Find web hosting service for web application

6. Secure connection to API once integrated onto web host