Sprint Planning Meeting Minutes:

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Sanchez, Hunter; Alvarenga, Bryan; Benni, Sonali; Cueto, Javier; Delgado, Anthony; Diaz, Dominick; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Trewick, Justin; Almoshaikah, Fares;

Start time: 9:00pm

End time: 10:00pm

After discussion, the velocity of the team was estimated to be about 5 stories each worth about 3 hours plus per member.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- We need to start setting up the free AWS IC2 Instance for daemon testing

- Must create a trial GO API for demo

- Group must lay a foundation for how front-end structure will be developed

The team members indicated their willingness to work on the following user stories.

- Front-end Team

- Create a wireframe for front end web application

- Come up with ideas that would fit a user friendly, file system style application

- Back-end Team

- Construct API demo

- Learn how API and daemon configuration works

- Set up Free AWS service to host daemon services