Sprint Planning Meeting Minutes:

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:20pm

After discussion, the velocity of the team was estimated to be about 5 stories each worth about 3 hours plus per member.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- We need to wireframe our web page

- Must test Daemon and IPFS integration to GO using Kubo

- Group must design layout for back-end, selecting whether to create API or use existing API

The team members indicated their willingness to work on the following user stories.

- Front-end Team

- Collaborate in creating Figma wireframe for Web Page

- Decide on user necessary aspects

- Back-end Team

- Test different already existing API for back-end

- Test different variations of Daemon integration

- Test IC2 services and buff out errors