Sprint Planning Meeting Minutes:

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Start time: 9:00pm

End time: 10:00pm

After discussion, the velocity of the team was estimated to be about 5 stories each worth about 3 hours plus per member.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 1. Finish homepage for web application

- 2. Design and implement additional pages for the web application

- 3. Work on GO API connection and features

- 4. Work postgreSQL database integration.

The team members indicated their willingness to work on the following user stories.

- Zukowski, Shawn

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Llerena, Johnny

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- De Los Santos, Keiss

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Garrido Matos, Michael

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Leon, Gerardo

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Moreano, Martin

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Delgado, Anthony

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Diaz, Dominick

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Alvarenga, Bryan

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Almoshaikah, Fares

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Benni, Sonali

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Cueto, Javier

3. Work on GO API connection and features

- Garcia, Nicholas

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Martinez, Roberto

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Masri, Hamzah

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Montoya, Tomas

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Niebla Prado, Pedro

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Noor, Shadman

1. Finish homepage for web application

2. Design and implement additional pages for the web application.

- Trewick, Justin

3. Work on GO API connection and features

4. Work postgreSQL database integration.

- Cortes, Jorge

1. Finish homepage for web application

2. Design and implement additional pages for the web application.