Sprint Planning Meeting Minutes 4:

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 10/10/2022

Start time: 9:00pm

End time: 10:00pm

After discussion, the velocity of the team was estimated to be about 4 stories each worth about 3 hours plus per member.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- 1. Work on About us page for web-application

- 2. Work on Login/Register Feature

- 3. Configure API GO to communication with API KUBO

- 4. Work and test PostgreSQL database integration

The team members indicated their willingness to work on the following user stories.

- Zukowski, Shawn

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Llerena, Johnny

1. Work on About us page for web-application

2. Work on Login/Register Feature

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- De Los Santos, Keiss

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Garrido Matos, Michael

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Leon, Gerardo

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Moreano, Martin

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Delgado, Anthony

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Diaz, Dominick

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Alvarenga, Bryan

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Almoshaikah, Fares

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Benni, Sonali

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Cueto, Javier

3. Configure API GO to communication with API KUBO

- Garcia, Nicholas

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Martinez, Roberto

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Masri, Hamzah

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Montoya, Tomas

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Niebla Prado, Pedro

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Noor, Shadman

1. Work on About us page for web-application

2. Work on Login/Register Feature

- Trewick, Justin

3. Configure API GO to communication with API KUBO

4. Work and test PostgreSQL database integration  .

- Cortes, Jorge

1. Work on About us page for web-application

2. Work on Login/Register Feature