Sprint Planning Meeting Minutes 7:

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 11/21/2022

Start time: 9:00pm

End time: 10:00pm

After discussion, the velocity of the team was estimated to be about 4 stories each worth about 3 hours plus per member.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Finish User Interface page for web-application

2. Complete and record demo for the project

3. Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project

The team members indicated their willingness to work on the following user stories.

- Zukowski, Shawn

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Llerena, Johnny

1. Finish User Interface page for web-application

2. Complete and record demo for the project

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- De Los Santos, Keiss

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Garrido Matos, Michael

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Leon, Gerardo

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Moreano, Martin

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Delgado, Anthony

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Diaz, Dominick

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Alvarenga, Bryan

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Almoshaikah, Fares

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Benni, Sonali

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Cueto, Javier

3.Resolve encryption issues and figure out file type needed to use encryption methods

- Garcia, Nicholas

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Martinez, Roberto

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Masri, Hamzah

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Montoya, Tomas

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Niebla Prado, Pedro

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Noor, Shadman

1. Finish User Interface page for web-application

2. Complete and record demo for the project

- Trewick, Justin

3.Resolve encryption issues and figure out file type needed to use encryption methods

4. Resolve any issues and finalize any and all features/routes pertaining to the main function of the project   .

- Cortes, Jorge

1. Finish User Interface page for web-application

2. Complete and record demo for the project