Sprint Retrospective Meeting Minutes

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 9/25/2022

Start time: 9:00pm

End time: 10:00pm

What went wrong?

- Finding hardware to host our daemon and API took longer than expected because of learning curve

- Web application design was delayed due to internal confusion of concept requirements for the project.

What went right?

- Majority of the team are showing up to our meetings and completing their requirements

- Communication has been constantly well throughout the team

- Production is on its way, both front-end and back-end have their tasks for the next sprint

- Database has been chosen to save user information and pinning services.

How to address the issues in the next sprint?

- Production phase has started and efforts must be made to push members to work towards timely mannered goals.

- More time must be given towards the production of the project, we must increase productivity.

- Better planning methods must be used for the sake of keeping track of progress.