Sprint Retrospective Meeting Minutes 3

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date: 10/9/2022

Start time: 9:00pm

End time: 10:00pm

What went wrong?

- Production has slowed down quite a bit mostly due to leadership issues

- Front-end application had to be rebased due to unknown bug/issue

- Back-end production has had its own interruptions due to learning curve issues

What went right?

- Majority of the team are showing up to our meetings and completing their requirements

- Communication has been constantly well throughout the team

- Front-end has created Homepage of web application, working on the next tasks

- Back-end has come close to completing communications connection between API’s next steps underway

How to address the issues in the next sprint?

- Revisit time management issues

- Due to work/life balance, better techniques must be implemented to keep on track of tasks

- Leadership must be improved substantially to keep team velocity on track