Sprint Retrospective Meeting Minutes 5

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date:  11/06/2022

Start time: 9:00pm

End time: 10:00pm

What went wrong?

- Production had a hiccup in velocity as lead had medical emergency

- Gin network was getting hard to use due to the amount of time needed to figure out

- Front-end slightly delayed due to reformatting for mobile

What went right?

- Majority of the team are showing up to our meetings and completing their requirements

- Communication has been constantly well throughout the team

- Login page and Registration page have been created and tested

- Back-end migration to new framework successful

How to address the issues in the next sprint?

- Push harder towards increasing production

- Connect both sides of the project together

- Create beta demo of the full project.