Sprint Retrospective Meeting Minutes 6

Project: P2P Drive

Attendees:  Zukowski, Shawn; Llerena, Johnny; Cortes, Jorge; De Los Santos, Keiss; Garrido Matos, Michael; Leon, Gerardo; Moreano, Martin; Delgado, Anthony; Diaz, Dominick; Alvarenga, Bryan; Almoshaikah, Fares; Benni, Sonali; Cueto, Javier; Garcia, Nicholas; Martinez, Roberto; Masri, Hamzah; Montoya, Tomas; Niebla Prado, Pedro; Noor, Shadman; Sanchez, Hunter;  Trewick, Justin;

Date:  11/20/2022

Start time: 9:00pm

End time: 10:00pm

What went wrong?

- Encryption method did not work as intended due to assumed file upload format

- Information sent from web application through API had a critical bug

- Midterms finals and other personal affairs had an impact in production

What went right?

- Majority of the team are showing up to our meetings and completing their requirements

- Communication has been consistently  well throughout the team

- Communication between API and MongoDB has been successful regardless of bug

- Bug was partially resolved and we are continuing to move forward

- We are close to finishing production of the final demo

How to address the issues in the next sprint?

- Push harder towards finishing development of our final demo

- Finally Connect all aspects of the project together to produce a demo

- Create beta demo of the full project.